SEN381 - CIVICCONNECT

PED v4.0 (M1 + M2 + M3 + M4)

Phenyo Phooko 602218

Masilo Pudikabekwa 603037

Dristen Erasmus Albertus Venter 601719

Contents

Milestone 1	7

Problem and Business Need	7

Problem Statement	7

Business Need and Intended Value	7

Problem → Need → System Value	8

Stakeholder Register	9

Stakeholder Needs	10

Power / Interest Analysis	10

Stakeholder Conflicts	11

Stakeholder Conflict 2 - Transparency Vs Security	11

Stakeholder-to-Scope Traceability	12

SCOPE BASELINE	12

Scope Statement	12

IN-SCOPE	13

OUT-OF-SCOPE	14

FUTURE SCOPE	15

THE ONE EXCLUSION TO DEFEND	15

FORWARD ENGINEERING CONSIDERATIONS	16

FE-01) Security and Privacy	16

FE-02) Testability of the Core Reporting Workflow	16

FE-03: Input Validation & Data Integrity Consistency	16

FE-04: Scalability & Performance Baseline Beyond the Pilot	17

FE-05: Deployment Environments and Hosting	17

FE-06: Credential and Secrets Management	17

FE-07: Operational Cost Constraints	17

Risk Register	19

Scoring Scale	19

Risk register Table	19

Highest Priority Risk	22

Engineering Decision log	22

Index	23

ED-001: Branch protection and PR review model for main branch	23

ED-002: Technology stack selection	23

ED-003: Detailed privacy/access-control model	24

Functional Requirements (FRs)	24

Non-Functional Requirements (NFRs)	26

Constraints Analysis	26

Trade-off	27

Requirements Traceability Matrix (RTM)	28

Constraints Analysis	28

Trade-off / Ripple Effect	29

AI Usage Register	30

MILESTONE 2	31

1. Architecturally Significant Requirements (ASRs) and quality drivers	31

1.1 Quality-driver scenarios used for defense	32

2. Architecture alternatives and selected architecture	33

2.1 Selected architecture: SPA + modular monolith API	33

2.2 Responsibility boundaries	34

2.3 Trade-offs accepted by this architecture	35

3. Architecture diagrams and responsibility boundaries	35

3.1 Main interactions	37

4. Technology-stack selection and justification	37

4.1 Options considered	37

4.2 Weighted technology decision matrix	38

4.3 Selected technologies and versions	38

4.4 Why PostgreSQL instead of retaining MongoDB	39

4.5 Compatibility and dependency assumptions	40

5. Deployment compatibility, configuration and security baseline	40

5.1 Configuration model	40

5.2 Security baseline for initial scaffolding	41

5.3 Availability, scaling and database SPOF implications	41

6. Application / technical documentation	41

6.1 Project purpose	41

6.2 Current implementation status	41

6.3 Pre-requisites	42

6.4 Repository structure	42

6.5 Local setup / run instructions	43

6.6 Suggested scripts	43

6.7 API boundary (initial contract)	44

6.8 Known limitations / TODOs	44

7. Working project configuration and initial scaffolding specification	44

7.1 Recommended progressive commit sequence	45

7.2 Root workspace configuration example	45

7.3 Backend composition-root example	45

7.4 Environment validation example	46

7.5 Frontend API boundary example	46

8.  Evolved RTM	47

9. ADRs / decision records for PED v2.0	48

ADR-ARCH-01 - Use SPA + modular monolith API	48

ADR-TECH-01 - Select React/TypeScript + Node/Express + PostgreSQL	49

ADR-DEPLOY-01 - Provider-neutral PaaS deployment direction	49

10. Risks, assumptions and forward-engineering	50

10.1 Risk changes / new risk proposals	50

10.2 Assumptions to record	50

10.3 Forward engineering considerations that remain open	51

11. Architecture & Technology baseline statement for PED v2.0	51

11.1 Baseline inclusions	51

11.2 Explicitly open / deferred	52

11.3 Sign-off block to place in the shared PED	52

Milestone 3	53

1. M3 Overview	53

1.1 Release Candidate identifier	53

1.2 Implemented scope vs deferred scope (FR/NFR status table)	53

1.3 Evidence map (where each artefact lives)	53

1.4 Release-candidate demonstration contract	54

2. M2 Baseline Conformance	54

2.1 Conformance table (architecture, stack, persistence, patterns, deployment: implemented / changed / deferred)	54

2.2 Significant deviations (Strategy/Observer → State/Repository, owner-only 404 visibility, FR-09 and FR-10 status)	55

2.3 Significant deviations: decision rule and documentation	55

2.4 Acceptance links that must be added to the existing RTM	56

3. Controlled Changes	56

3.1 Change Log Summary	56

3.2 Key ADR updates, each as original decision, problem, revised decision, consequence	57

3.3 Change-control procedure	58

4. Construction and Configuration Control	58

4.1 Repository strategy (branching, protected main, two-approval PRs, links to meaningful review examples)	58

4.2 Configuration and secrets (.env.example, CI secret, validation)	58

4.3 Key implementation notes (modules, transactions, RBAC, error handling)	59

4.4 Staging deployment runbook (controlled, reproducible)	60

4.5 Rollback, recovery and failure containment	60

4.6 Integration and deployment acceptance checklist	61

5. CI and Automated Verification	61

5.1 Pipeline summary	61

5.2 Gate rules (blocking vs warning)	61

5.3 Evidence links (green run, a deliberately failed run)	62

5.4 What a green pipeline does and doesn’t prove	62

6. Quality Strategy Applied	63

6.1 Risk-based prioritization	63

6.2 Static and security checks	63

6.3 Coverage interpretation	63

7. Black-box, Integration and System Validation	64

7.1 Test inventory	64

7.2 Technique justification	64

7.3 E2E journeys (citizen, staff)	65

7.4 Test Evidence Records and interpretation	65

8. Performance and Reliability	65

8.1 Operation chosen and why (POST /reports, NFR-01)	65

8.2 Workload, environment, data, duration	66

8.3 Executable procedure and fail/hold criteria	66

8.4 Measurement sheet - execution evidence must be entered	66

8.5 Practical limitations and reliability interpretation	67

9. Defects and Quality Interpretation	67

9.1 Defect Register summary	67

9.2 Significant findings (e.g. the reference-collision risk from 4-digit random references)	68

10. Release Readiness Review and Decision	69

10.1 Evidence-gate logic and exact release baseline	69

10.2 Release Evidence Summary - assessor-facing gate table	69

10.3 Candidate status: conditional release recommendation only on evidence	69

10.4 Residual risk statement	70

10.5 Freeze, release and submission integrity procedure	70

Appendices	71

A. Evolved RTM: need → requirement → AC → implementation → test → expected result → evidence → defect/status	71

A.1 Suggested repository artefacts and commands	72

A.2 Autocannon benchmark runner - contract-dependent implementation reference	74

A.3 Repeatable evidence-capture record	75

Appendix C - Construction Acceptance and Evidence Completion Pack	76

C.1 Complete ownership-to-rubric crosswalk	76

C.2 Four pull-request acceptance packs and dependency handoffs	76

C.3 Integration contract and failure-mode acceptance cases	77

C.4 Configuration, security and reproducibility gates	78

C.5 Rehearsable staging and rollback evidence record	78

C.6 Performance validity, interpretation and falsification checklist	79

C.7 Release go/no-go algorithm and sign-off form	80

C.8 Individual engineering defence — five complete evidence-based answer paths	80

C.9 Evidence index to complete in the current repository	81

C.10 References supporting engineering mechanics	81

Milestone 4 Finalisation and Conclusion	85

1 Final Product and Assessed Baseline	85

1.1 Final Version Identification	85

1.2 Final Integrated Product Status	85

1.3 Final Product Access and Configuration	85

2 M1 Scope Baseline to Final Delivery	85

2.1 Scope Completion Method	85

2.2 Scope to Delivery Table	85

2.3 Scope Completion Percentage and Conclusion	85

3 Final Requirements and Traceability	85

3.1 Final RTM Status	85

3.2 Selected Requirement to Evidence Traces	85

3.3 Evidence Integrity Statement	85

4 M3 Issue Closure and Controlled Changes	85

4.1 Important Defect and Technical Debt Closure	85

4.2 Final Controlled Changes and Decisions	87

4.3 Final Register Status	88

5 Final Quality and Acceptance Evidence	88

5.1 Automated Verification and CI	88

5.2 Integration and System Acceptance	88

5.3 Usability Evaluation	88

5.4 Performance, Volume and Reliability Evidence	88

6 Final Deployment and Go Live Decision	88

6.1 Declared Deployment State	88

6.2 Evidence Based Decision	88

6.3 No Go Conditions or Residual Release Limitations	88

7 Final Project Reflection and Conclusion	88

7.1 Original Problem and Stakeholder Value	88

7.2 Scope, Quality and Evidence Limitations	88

7.3 Risks, Defects, Debt and Decision Consequences	88

7.4 Team Execution and Future Work	89

8 Final Submission Information Block	89

Appendices	89

Appendix A Final Requirements Traceability Matrix	89

Appendix B Final Scope Completion Calculation	89

Appendix C Final Evidence Index	89

Appendix D Register Index	89

References	90

# Milestone 1

## Problem and Business Need

### Problem Statement

CivicConnect is intended to address the difficulty that community members experience when attempting to communicate local issues and civic concerns to the appropriate responsible parties. In a fragmented reporting environment, citizens may lack a clear and consistent mechanism through which issues can be submitted, monitored and followed up. This can result in poor visibility of outstanding issues, inefficient communication between community members and responsible personnel, and uncertainty regarding whether reported matters have been acknowledged or addressed.

The business need is therefore for a centralized civic-engagement platform that provides a structured channel for reporting community issues and enables relevant stakeholders to manage and track those reports. The value of CivicConnect is not merely the provision of another software interface, but the creation of a more transparent and structured information flow between people identifying community issues and the parties responsible for responding to them.

This problem is treated as the starting point for engineering decisions because stakeholder expectations and needs should be established before they are translated into detailed system requirements and later design decisions (NASA, 2023). The M1 baseline consequently focuses on defining what problem CivicConnect must address and for whom, while avoiding premature commitment to a particular technology or architecture.

| Value area | Current problem | Intended CivicConnect value |
| --- | --- | --- |
| Citizen engagement | Citizens may not have one consistent channel for communicating issues | A structured mechanism for submitting civic concerns |
| Transparency | Citizens may have limited visibility of what happens after reporting | Greater visibility of report status and progress |
| Operational coordination | Reports may be difficult to organize and prioritize | Centralized information for responsible personnel |
| Accountability | It may be unclear whether issues have been acknowledged or acted upon | Improved traceability of reported issues |
| Information management | Information can become fragmented across communication channels | A consistent record of submitted civic issues |

### Business Need and Intended Value

Business-value argument

Civic Connect should therefore create value at two levels.

For citizens, it should reduce friction in reporting issues and provide greater visibility into what happens after a report is submitted.

For responsible organizations or personnel, it should provide structured, centralized information that can be used to organize and manage reported issues.

The distinction is important because successful software engineering must balance stakeholder needs rather than treating the system as a collection of technical features. The M1 brief explicitly expects the project to connect stakeholder needs to scope and later requirements rather than simply describing the software.

## Problem → Need → System Value

## Stakeholder Register

| ID | Stakeholder | Role | Primary needs / expectations | Influence | Interest |
| --- | --- | --- | --- | --- | --- |
| S01 | Citizens / Community Members | Primary users who report civic issues | Simple reporting, understandable process, feedback/status visibility | Medium | High |
| S02 | Civic/Administrative Personnel | Receive, review and manage reported issues | Structured reports, sufficient information, prioritization and workflow visibility | High | High |
| S03 | Project Sponsor / Client | Owns the business problem and project outcome | System addresses business objectives and remains within agreed scope | High | High |
| S04 | System Administrators | Maintain user/system information and operational controls | Reliable administration, controlled access and manageable system behavior | High | Medium |
| S05 | Community / Local Organizations | Indirectly affected by reported issues and outcomes | Visibility of relevant community concerns and effective resolution processes | Medium | Medium |
| S06 | Development Team | Designs and constructs the system | Clear scope, stable requirements and achievable engineering commitments | High | High |

## Stakeholder Needs

| ID | Stakeholder | Need | Implication for CivicConnect |
| --- | --- | --- | --- |
| N01 | Citizens | Submit civic issues through a clear and understandable process | Reporting capability |
| N02 | Citizens | Know whether a submitted issue has been received and what its status is | Status visibility |
| N03 | Civic Personnel | Receive sufficiently structured issue information | Structured reporting |
| N04 | Civic Personnel | Manage and monitor reported issues | Management workflow |
| N05 | Sponsor / Client | Demonstrable business value from the system | Core workflow must directly address civic reporting |
| N06 | Administrators | Control system information and access appropriately | Administrative capabilities |
| N07 | Development Team | Stable and achievable project boundaries | Explicit scope baseline |

## Power / Interest Analysis

|  | HIGH INTEREST | LOW INTEREST |
| --- | --- | --- |
| HIGH POWER | Manage Closely Project Sponsor / Client Civic/Administrative Personnel System Administrators | Keep Satisfied Relevant organizational management |
| LOW POWER | Keep Informed Citizens / Community Members Community Organizations | Monitor Indirect stakeholders |

Justification

Project Client - High Power / High Interest

The sponsor can influence scope and project success while having a direct interest in the business outcome.

Civic/Administrative Personnel - High Power / High Interest

These stakeholders influence how reported issues will be processed and are directly affected by the system's operational usefulness.

Citizens - Lower Power / High Interest

Citizens are central to the problem and have a strong interest in the system, but an individual citizen has comparatively limited authority over project scope.

Community Organizations - Medium/Lower Power / Medium Interest

They may be affected by civic issues and outcomes without having direct control over development decisions.

PMI's stakeholder-management guidance supports analyzing stakeholders according to their influence/power and interest so that management attention can be prioritized appropriately.

## Stakeholder Conflicts

| Stakeholder | Expectation |
| --- | --- |
| Citizens | Fast and simple reporting process |
| Civic personnel | Detailed information sufficient to understand and process the issue |

Engineering conflict

A shorter reporting process improves user participation and reduces friction, but insufficient information can make reported issues difficult to classify or action.

Decision

The M1 baseline should therefore include the minimum information needed to support the core reporting workflow, rather than attempting to collect every potentially useful piece of information.

Downstream consequence

This decision will later influence:

- functional requirements;

- acceptance criteria;

- interface design;

- data requirements;

- validation rules.

## Stakeholder Conflict 2 - Transparency Vs Security

| Stakeholder | Expectation |
| --- | --- |
| Citizens | Visibility of issue status and progress |
| Individuals | Appropriate protection of information |

Engineering conflict

Greater transparency can improve accountability, but exposing too much information could create privacy or security risks.

Decision

The baseline should support appropriate status visibility without assuming that every piece of report information should be publicly visible.

Downstream consequence

This will influence later:

- access-control requirements;

- information-classification decisions;

- privacy requirements;

- interface behavior;

- security testing.

NIST's Privacy Framework provides a recognized risk-management approach for identifying and managing privacy risk in systems that process information about people.

## Stakeholder-to-Scope Traceability

| Stakeholder | Need | Resulting scope decision | Requirement ownership |
| --- | --- | --- | --- |
| Citizens | N01 – submit issue | IN-01 Reporting | Dristen Venter (Data & Implementation) |
| Citizens | N02 – track status | IN-02 Status visibility | Dristen Venter (Data & Implementation) |
| Civic personnel | N03 – structured information | IN-03 Structured report handling | Dristen Venter (Data & Implementation) |
| Civic personnel | N04 – manage issues | IN-04 Issue management | Dristen Venter (Data & Implementation) |
| Administrators | N06 – controlled administration | IN-05 Administration | Dristen Venter (Data & Implementation) |
| Citizens / administrators | Privacy/security | DEF-01 Detailed privacy/access model | Dristen Venter & Masilo Pudikabekwa |

## SCOPE BASELINE

## Scope Statement

CivicConnect will provide a controlled digital platform for the submission, management and tracking of civic issues. The M1 baseline includes the capabilities required to support the core stakeholder reporting and issue-management workflow while excluding additional functionality that is not necessary to satisfy the core objective or that requires evidence not yet available. Future capabilities may be considered through controlled change once their stakeholder value, resource implications, security implications and engineering feasibility have been evaluated.

## IN-SCOPE

| ID | Capability | Rationale |
| --- | --- | --- |
| IN-01 | User issue reporting | Directly addresses the central citizen need |
| IN-02 | Capture of relevant issue information | Enables civic personnel to understand the reported issue |
| IN-03 | Issue status tracking | Provides visibility after submission |
| IN-04 | Issue management workflow | Allows responsible personnel to organize and manage reports |
| IN-05 | User/account handling appropriate to the core workflow | Supports controlled interaction with the system |
| IN-06 | Basic administrative functionality | Supports management and controlled operation |
| IN-07 | Appropriate confirmation/feedback to users | Addresses uncertainty after reporting |

## OUT-OF-SCOPE

| ID | Out-of-scope item | Reason |
| --- | --- | --- |
| OUT-01 | Native mobile application | The M1 baseline focuses on establishing the core CivicConnect reporting and management capability without introducing a second application platform. |
| OUT-02 | Direct integration with external municipal systems | External interfaces, permissions and integration requirements have not yet been established. |
| OUT-03 | Advanced analytics and predictive reporting | These capabilities are not required to demonstrate the core civic issue reporting and management workflow. |
| OUT-04 | Automated/AI-based issue classification | Reliable representative data, accuracy criteria and security implications have not yet been established. |
| OUT-05 | Public/open publication of civic issue data | Privacy, data classification and governance implications require further investigation before this capability can be committed. |

## FUTURE SCOPE

| ID | Deferred capability | Why deferred | Evidence required before decision |
| --- | --- | --- | --- |
| DEF-01 | Native mobile application | Core objective can initially be addressed without committing to another platform | Usage evidence showing mobile-specific need and resource feasibility |
| DEF-02 | External municipal-system integration | Requires knowledge of external interfaces and organizational permissions | Confirmed integration requirements and interface documentation |
| DEF-03 | Advanced analytics | Not necessary for the core reporting workflow | Evidence of reporting/analytics needs and data volume |
| DEF-04 | Automated issue classification | Could reduce administrative effort but introduces additional accuracy/security concerns | Sufficient representative data and measurable performance criteria |
| DEF-05 | Public/open civic-data reporting | Potential transparency benefit, but privacy and governance implications need investigation | Data-classification and privacy analysis |

## THE ONE EXCLUSION TO DEFEND

Decision

A native mobile application is deliberately excluded from the M1 baseline.

Reason

The core CivicConnect business need is the structured reporting and management of civic issues. A separate mobile application is not necessary to establish that core capability and would expand the system boundary to an additional platform.

Trade-off

The exclusion reduces initial development and testing scope but means that mobile-specific capabilities are not committed at this stage.

Why the decision is defensible

The team should prioritize the capabilities that directly satisfy the highest-priority stakeholder needs. Introducing a second application platform before evidence establishes that it is necessary could consume resources and create additional maintenance and testing obligations without directly improving the core baseline.

Reconsideration condition

The decision should be reconsidered if evidence demonstrates that the browser-based baseline cannot adequately support the target user population or that mobile-specific access is a significant stakeholder requirement.

## FORWARD ENGINEERING CONSIDERATIONS

## FE-01) Security and Privacy

Why this matters now:
CivicConnect will process information submitted by community members and may contain information that should not be visible to all users. The stakeholder conflict between transparency and information protection therefore needs to influence the M1 baseline before detailed requirements and system design are finalized.

Later engineering decision/activity influenced:
This consideration will influence access-control requirements, information classification, privacy requirements, authentication and authorization decisions, interface behavior and security verification.

Information still required:
The project still requires confirmation of the types of information that will be collected, who should be able to access different information, and what privacy or organizational rules apply.

Risk if ignored:
If security and privacy are considered too late, the system may require significant redesign of requirements, data handling and access controls, or may expose information to inappropriate users.

## FE-02) Testability of the Core Reporting Workflow

Why this matters now:
The core CivicConnect workflow involves submitting an issue, capturing sufficient information, receiving confirmation, tracking status and enabling responsible personnel to manage the issue. These activities must be defined clearly enough to be verified later.

Later engineering decision/activity influenced:
This will influence functional requirements, acceptance criteria, validation rules, test-case design and later verification activities.

Information still required:
The project still needs agreement on the exact minimum information required for an issue report, valid status transitions and measurable acceptance conditions for the core workflow.

Risk if ignored:
If the workflow is not defined in a testable way, the team may be unable to determine objectively whether the system satisfies stakeholder needs, resulting in ambiguous requirements, inconsistent testing and possible rework.

## FE-03: Input Validation & Data Integrity Consistency

Why this matters now: FR-02, FR-05 and FR-09 all depend on consistent validation rules (required fields, valid status transitions, valid role values). If these rules are not agreed at the requirements stage, different parts of the system could apply inconsistent validation once construction begins.

Later decision/activity influenced: database schema and field constraints, API-level validation design, and shared error-handling conventions.

Information still required: the exact field-level rules, permitted issue categories, maximum field lengths, and which fields are mandatory versus optional, confirmed with civic personnel (S02).

Risk if ignored: inconsistent or duplicated validation logic across the system, leading to data-quality problems and avoidable rework during construction and testing.

## FE-04: Scalability & Performance Baseline Beyond the Pilot

Why this matters now: NFR-01 and NFR-06 set pragmatic performance/scale targets because of the cost/resource constraint identified above. If CivicConnect were to grow beyond an academic pilot, the low-cost hosting assumption behind these NFRs may no longer hold.

Later decision/activity influenced: hosting and deployment architecture, database indexing/scaling approach, and whether notification delivery (FR-10) should be synchronous or queued.

Information still required: realistic expected user/report volume beyond the pilot, and any budget available for scaling infrastructure.

Risk if ignored: performance NFRs baselined for a small pilot could become invalid after launch, forcing a costly re-architecture rather than incremental scaling.

## FE-05: Deployment Environments and Hosting

- Why this matters now:

Continuous integration and deployment are outside the scope of M1, but completely deferring all environment discussions creates a blind spot that risks late surprises in M3 and M4.

- Later engineering decision/activity influenced:

Staging deployment, production release strategy, and the implementation of automated CI/CD pipelines.

- Information still required:

Final technology stack confirmation and exact platform compatibility requirements.

- Risk if ignored:

Late discovery of hosting constraints could disrupt the M3 delivery.

## FE-06: Credential and Secrets Management

- Why this matters now:

The project relies on a protected repository; committing sensitive data or API keys into version history is a severe security risk that must be actively prevented from the start of M1.

- Later engineering decision/activity influenced:

Configuration management, environment variable setup across development and staging, and security testing.

- Information still required:

Identification of which third-party APIs and database services will be integrated and require secured keys.

- Risk if ignored:

Exposed credentials will require an immediate, disruptive repository history rewrite and pose a critical security vulnerability, as highlighted by secure configuration guidelines (OWASP Foundation, n.d.).

## FE-07: Operational Cost Constraints

- Why this matters now: The project constraints dictate a preference for free or low-cost services, but the actual hosting and operational costs on the scale are currently not estimated.

- Later engineering decision/activity influenced: The formal technology stack selection in M2, database choice, and architecture design.

- Information still required: The explicit free-tier limits of the chosen M2 services and the expected volume of community issue reports.

- Risk if ignored: Exceeding free-tier constraints during development could halt testing, or the final system could violate the approved project cost boundaries.

## Risk Register

Probability and impact are rated Low, Medium, or High, and Priority is derived from the matrix below, adapted from standard project risk management frameworks (Project Management Institute, 2021).

## Scoring Scale

Probability and impact are rated Low, Medium, or High. Priority is derived from the matrix below.

| Probability/ Impact | Low | Medium | High |
| --- | --- | --- | --- |
| Low | Low | Low | Medium |
| Medium | Low | Medium | High |
| High | Medium | High | Critical |

## Risk register Table

| Risk ID | Description | Cause | Probability | Impact | Priority | Mitigation | Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-001 | Uncontrolled scope creep after the requirements baseline is signed off. | Pressure to keep adding Requester/Staff/Management capabilities post-baseline; brief allows "additional features" but scope discipline is easy to underestimate. | Medium | High | High | Baseline scope explicitly in PED with in/out/deferred lists; any new capability goes through the Change Management flow before it's built. | Reject or formally defer the change; log it in the Decision Log with rationale instead of silently absorbing it. | Masilo Pudikabekwa | Open |
| R-002 | Misinterpreted or internally conflicting stakeholder needs. | No real client — Requester/Staff/Management needs are simulated by the team, so disagreements on interpretation surface late. | Medium | Medium | Medium | Document stakeholder assumptions explicitly in the Stakeholder Analysis; cross-check derived requirements against all three capability groups before baselining. | Re-run the affected requirement through stakeholder analysis and re-baseline before it propagates further. | Phenyo Phooko | Open |
| R-003 | Team lacks production experience with the technology stack still under evaluation. | Prior team project experience is entirely Node.js/Express/MongoDB; Assignment 1 researched an alternative (Stack B: ASP.NET Core/PostgreSQL) not yet used in a real build. | High | Medium | High | Run a small technical spike/prototype before the M2 architecture decision is finalized; budget extra learning time into the M2 schedule. | Fall back to the stack with existing team experience (Stack A) if the spike shows the learning curve threatens M2 delivery. | Dristen Venter | Open |
| R-004 | Single point of failure per individually owned deliverable. | Exactly 3 team members, each holding fixed individual milestone responsibilities with no formal backup. | Low | High | Medium | Keep all artefacts in the shared repo (not local machines); each member briefly documents their section so another member could pick it up. | Redistribute the affected deliverable across the remaining 2 members and notify the lecturer if the deadline is at risk. | Team (Shared ownership) | Open |
| R-005 | M2 technology decision made without sufficient evidence. | M1 explicitly excludes stack selection; without early spike evidence, the team risks deciding under time pressure at the start of M2. | Medium | Medium | Medium | Start technology comparison research now groundwork already so M2 opens with evidence, not a blank slate | Use a lightweight decision matrix against already-baselined NFRs to force an evidence-based choice quickly | Dristen Venter | Open |
| R-006 | Inconsistent handling of sensitive service-request data (PII, security concerns, location info) | Business need explicitly flags inconsistent handling in the current fragmented process; no authentication/authorization model exists until M2 | Medium | High | High | Capture data-sensitivity and access control NFRs now, even though implementation is deferred; flag security as a Forward Engineering Consideration | Restrict any early prototype/demo data to synthetic, non-sensitive examples only | Masilo Pudikabekwa | Open |
| R-007 | Secrets or credentials committed to repository history | No secret scanning currently enabled on the repo; a pre-existing committed-secret risk was already flagged during GitHub governance setup | Low | High | Medium | Keep .gitignore current for all credential-bearing file types; treat any committed secret as an immediate history-rewrite trigger, not a routine fix, aligning with industry secrets management standards (OWASP Foundation, n.d.) | Rotate the exposed credential immediately, then rewrite history to remove it before continuing other work | Masilo Pudikabekwa | Open |
| R-008 | Future dependency on a third-party notification channel (e.g. email/SMS) | Current process spans email, phone and WhatsApp; any future integration decision introduces an external API dependency not yet scoped in M1 | Low | Low | Low | Explicitly defer notification-channel integration to a later milestone; record it in Forward Engineering Considerations rather than deciding now | If required earlier than planned, scope it as a small, isolated feature with its own risk/requirement entries first | Phenyo Phooko | Open |
| R-009 | Late discovery of hosting/deployment constraints | CI pipeline and deployment are explicitly out of M1 scope; deferring all environment discussion risks a late surprise in M3/M4 | Medium | Medium | Medium | Note deployment/hosting as a Forward Engineering Consideration now so it isn't a blind spot; revisit before M3 | Use a free-tier hosting option as a fallback to keep M3/M4 delivery on track while cost options are finalized | Dristen Venter | Open |
| R-010 | Operational cost underestimated beyond free tier limits | Constraint requires preferring free/low-cost services, but real hosting/DB cost at scale isn't estimated yet | Medium | Low | Low | Track free tier limits of any service selected in M2 and note them in the relevant ADR | Downgrade to a lower cost equivalent service if a limit is hit during development | Dristen Venter | Open |
| R-011 | Compressed individual working windows against fixed milestone dates | Module runs 31 Aug – 23 Oct 2026 with no schedule flexibility; each member's availability is different and can vary because of other responsibilities. | High | Medium | High | Spread work evenly across the milestone rather than back loading; agree realistic weekly checkpoints in the Team Working Agreement. | Reprioritize remaining scope toward the highest-mark-value items if a member falls behind, and flag it to the team early. | Team (Shared ownership) | Open |
| R-012 | Unsupported or immeasurable quality/NFR claims at the M1 defense | NFRs aren't fully measurable yet at this stage of baseline, and the brief explicitly penalizes unsupported quality claims — this affects Requirements & Acceptance Criteria, PED Quality, and the individual defense simultaneously. | High | High | Critical | Attach a measurable acceptance criterion to every NFR before baseline sign-off; reject any NFR that can't be tested or observed. | Mark the NFR as "draft pending measurable criterion" rather than baselining it, and revisit before the sign off. | Phenyo Phooko | Open |
| R-013 | Two-approval PR bottleneck | Protected-main requires 2 approvals excluding the author, from a 3-person team; one unavailable reviewer stalls every merge | Medium | Medium | Medium | Agree a review-turnaround expectation in the Team Working Agreement (e.g. within 24h on weekdays); avoid opening large PRs late in the week | Author pings the team directly / lecturer if a PR is genuinely blocked past the agreed window, rather than bypassing protection | Masilo Pudikabekwa | Open |
| R-014 | Unverified AI-generated content submitted as own work | AI is used throughout the project; the brief states "AI generated it" is never an acceptable defense, and unverified claims risk an integrity penalty | Medium | High | High | Log every material AI contribution in the AI Usage Register with what was verified, changed or rejected, at the time it's used not retroactively | If an unverified AI claim is caught before submission, verify it properly or remove it and redo the work manually | Masilo Pudikabekwa | Open |

### Highest Priority Risk

R-012: Unsupported or immeasurable quality/NFR claims at the M1 defense

This is the only critical entry because it is one the one risk that that impacts 3 separate rubric lines simultaneously (Requirements and Acceptance Criteria, PED Quality, and the individual engineering defense). It is also actively live; every Non-Functional Requirement (NFR) baselined without a measurable acceptance criterion carries this risk forward. It is fully within the team's control to close before sign-off, which is why the mitigation is to "reject the NFR and do not baseline it" rather than a softer control.

# Engineering Decision log

Rule: Only genuine decisions already made are recorded as "Decided." Where evidence is not yet sufficient, the decision is recorded as "Deferred" with reason and the evidence still required. This log uses an Architecture Decision Record (ADR) structure to systematically capture context, alternatives, and trade-offs (Nygard, 2011).

# Index

| Engineering Decision ID | Title | Status | Date |
| --- | --- | --- | --- |
| ED-001 | Branch protection and PR review model for main branch | Decided |  |
| ED-002 | Technology stack selection | Deferred to Milestone 2 |  |
| ED-003 | Detailed privacy/access-control model | Deferred to Milestone 2 |  |

## ED-001: Branch protection and PR review model for main branch

| Field | Detail |
| --- | --- |
| Context | Master Project Brief mandates a protected main branch with a 2 reviewer approval model and requires GitHub governance to be operational from the start of Milestone 1. |
| Constraints | - Team of 3 - Every pull request needs the 2 other members to review before merge. - GitHub Free only allows branch protection when repository is public. |
| Alternatives | - Single reviewer approval - No branch protection |
| Decision | Adopted protected main, min 2 approvals excluding the author, bypass disabled. |
| Rationale | Directly satisfies the Master Brief's 2 reviewer control requirement; removes any single-person unreviewed merge path; produces auditable pull request history as required governance evidence, consistent with high-performance code review practices (Forsgren, et al., 2018). |
| Trade-offs | Slower merge velocity on a 3-person team every PR blocks on both other members reviewing. Governance files (.gitignore, PR template) had to go through this same flow, which is itself the team's first evidence of the review workflow. |
| Risks | Reviewer availability becomes a bottleneck if a teammate is unreachable near a deadline(R-011) |
| Evidence | Repo Settings → Branches ruleset screenshot; first merged PR showing 2 approvals. |
| Later consequence | Every substantive change in docs, config, and eventually application code all routes through this same pull request + 2-person review flow for the rest of the project. This affects M2–M4 velocity planning. |

## ED-002: Technology stack selection

| Field | Detail |
| --- | --- |
| Context | CivicConnect will need a confirmed technology stack. |
| Constraints | Stack choice must be justified against baselined requirements/NFRs (Driston's FR-01 to FR-10, NFR-01 to NFR-06), which are now drafted but not yet formally baselined/signed off. |
| Alternatives | Formally defer to M2 with documented rationale. |
| Decision | Deferred to Milestone 2. |
| Rationale | Master Project Brief (M1 boundaries) explicitly excludes final technology-stack selection from M1's required outputs. Deciding now would risk constraining architecture before the requirements baseline is signed off — the exact premature-decision risk the milestone gate exists to prevent. |
| Trade-offs | M2 will need dedicated time for a weighted decision matrix / ADR against the now-confirmed NFRs (e.g. NFR-01 performance, NFR-04 availability, NFR-06 scalability). |
| Risks | Left too late, it compresses the M2 timeline. |
| Evidence |  |
| Later consequence | Requires a formal ADR at M2 (architecture/technology/persistence/integration choices need the full ADR treatment). |

## ED-003: Detailed privacy/access-control model

| Field | Detail |
| --- | --- |
| Context |  |
| Constraints |  |
| Alternatives |  |
| Decision | Deferred to Milestone 2. |
| Rationale | Committing to a detailed access model before data classification is confirmed risks the same premature-decision problem as ED-002, and falls outside M1's boundary on detailed security implementation. |
| Trade-offs | FE-01 (Security and Privacy) stays partially open until this is resolved. NFR-03 alone is not sufficient to demonstrate the access control claims an assessor may probe. |
| Risks | If deferred too long, exposes report data to inappropriate users, or forces late redesign of FR-08's role model. |
| Evidence | - This log entry - Phenyo’s stakeholder conflict and FE-01 - Driston’s NFR-03. |
| Later consequence | Feeds directly into FE-01 and NFR-03 hardening at M2, it requires an ADR once the model is chosen. |

## Functional Requirements (FRs)

Requirements are prioritized using MoSCoW (Must / Should / Could). Each requirement carries a unique ID, a traceable source, and testable acceptance criteria.

| ID | Requirement | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-01 | The system shall allow a citizen to submit a report describing a civic issue. | N01 / IN-01 | Must | Given a logged-in citizen on the report screen, when required fields are completed and submitted, then a new issue record is created with a unique reference number and status "Submitted". |
| FR-02 | The system shall require a minimum structured data set (category, description, location) for every submitted report. | N03 / IN-02 | Must | Given a citizen submitting a report, when a required field is missing, then submission is rejected and the missing field(s) are identified; when all required fields are present, the report is accepted. |
| FR-03 | The system shall confirm successful submission, including a unique reference number. | N02 / IN-07 | Must | Given a successfully submitted report, when submission completes, then a confirmation showing the reference number is displayed within 2 seconds. |
| FR-04 | The system shall allow a citizen to view the current status of a report they submitted. | N02 / IN-03 | Must | Given a citizen with a valid account or reference number, when they query status, then the current status (Submitted / Under Review / In Progress / Resolved) and last-updated date are shown. |
| FR-05 | The system shall allow authorized civic personnel to change a report's status to a valid next status. | N04 / IN-04 | Must | Given an authenticated civic-personnel user, when a valid status transition is selected, then the record is updated and timestamped; invalid transitions (e.g. Resolved to Submitted) are rejected. |
| FR-06 | The system shall allow civic personnel to filter and sort reported issues by category, status and submission date. | N04 / IN-04 | Should | Given a list of reports, when a filter/sort is applied, then the displayed list reflects the criteria within 3 seconds. |
| FR-07 | The system shall allow users to register an account and authenticate before submitting reports or accessing management functions. | N01 / N06 / IN-05 | Must | Given a new user, when valid registration details are supplied, an account is created; correct login credentials grant access; incorrect credentials are rejected with a generic error message. |
| FR-08 | The system shall restrict management and administrative functions based on assigned user role (Citizen / Civic Personnel / Administrator). | N06 / IN-05 / IN-06 | Must | Given a user without the Civic Personnel or Administrator role, when they attempt to access a management function, then access is denied. |
| FR-09 | The system shall allow an administrator to view accounts and activate, deactivate, or assign roles to them. | N06 / IN-06 | Should | Given an administrator, when a user's role or account status is changed, then the change takes effect on that user's next authenticated request. |
| FR-10 | Where a user has a registered email address, the system should notify them by email when their report's status changes. | N02 | Could | Given a report with a status change and a user with a stored email address, when the status changes, then an email is sent within 5 minutes. |

## Non-Functional Requirements (NFRs)

NFRs are stated in measurable terms so they can be verified rather than assessed subjectively, consistent with ISO/IEC/IEEE 29148 guidance on requirements quality (ISO/IEC/IEEE, 2018).

| ID | Requirement | Source | Acceptance Criteria |
| --- | --- | --- | --- |
| NFR-01 | Performance: the system shall return a submission confirmation within 2 seconds for 95% of submissions under normal load (up to 50 concurrent users). | IN-01 / Quality constraint | Load test at 50 concurrent simulated users records 95th-percentile confirmation time <= 2 seconds. |
| NFR-02 | Usability: a first-time citizen user shall be able to complete and submit a basic report in 5 steps or fewer, unaided. | N01 / stakeholder conflict 1 | Usability test with representative participants: >=80% complete an unaided submission within 5 steps / 3 minutes. |
| NFR-03 | Security: account passwords shall meet a minimum complexity (>=8 characters, mixed case and a number) and be stored as a salted hash, never in plaintext. | N06 / stakeholder conflict 2 / FE-01 | Configuration/code review confirms salted hashing algorithm in use; registration with a non-compliant password is rejected. |
| NFR-04 | Availability: the core reporting workflow shall be available for at least 99% of scheduled operating hours during the evaluation period. | N05 (sponsor value) | Uptime log for the evaluation period shows >=99% availability. |
| NFR-05 | Data validation: all user-supplied input on the report form shall be validated (required fields, maximum length, permitted characters) before it is persisted. | N03 / quality constraint | Submitting invalid input (empty required field, over-length text, disallowed characters) is rejected with an explanatory message and no record is created. |
| NFR-06 | Scalability: the system shall support at least 100 registered users and 500 stored reports without more than a 20% increase in average response time. | N07 / cost-resource constraint | Volume test with 100 users / 500 reports shows response-time degradation <=20% versus baseline. |

## Constraints Analysis

| Category | Constraint | Engineering implication |
| --- | --- | --- |
| Scope | The initial release deliberately excludes a native mobile application, direct integration with external municipal systems, and automated issue classification, in order to ship a stable core reporting and management capability first. | FRs and NFRs above are written in capability/behavior terms rather than tied to a specific technology stack, so the requirements baseline does not lock in a platform or integration decision ahead of an architecture spike. |
| Schedule / Delivery | The organization has committed to a phased release plan with a fixed go-live date for the initial pilot deployment to a partner municipality. | Requirements are prioritized (Must/Should/Could) so the Must set (FR-01–FR-05, FR-07, FR-08, all NFRs) is deliverable within the committed release window even if Should/Could items slip to a later release; full security hardening and penetration testing are scheduled for a pre-launch phase rather than attempted during initial development. |
| Budget / Infrastructure | Infrastructure spend for the pilot is capped until usage data justifies further investment; the platform must run on cost-efficient, managed hosting rather than a bespoke enterprise deployment. | NFR-04 and NFR-06 are set at pilot-scale targets (99% availability, 100 users / 500 reports) rather than enterprise-scale SLAs, with a defined path to re-provision infrastructure once real usage volumes are known. |
| Quality / Verifiability | Engineering standards require every requirement to be independently testable and traceable before it is accepted into a release baseline. | Every FR/NFR above carries a unique ID, a source, and measurable acceptance criteria; ambiguous or unverifiable requirements are rejected at review rather than passed to development. |
| Regulatory / Security | Reports may contain personal or location data about identifiable individuals, bringing the system into scope of data-protection obligations (e.g. POPIA or an equivalent data-protection regime). | Baseline authentication and role-based access (FR-07, FR-08, NFR-03) are mandatory from the first release, even though the full data-classification and retention model is deferred pending a formal privacy/legal review, consistent with OWASP baseline authentication guidance (OWASP Foundation, n.d.). |

### Trade-off

Interaction identified: the delivery-schedule constraint and the regulatory/security constraint interact directly. The committed go-live date does not allow time to complete a full data-classification and privacy review before the first release, so field-level access controls and retention rules (DEF-01) cannot ship in the initial version.

Resulting trade-off: the initial release commits only to coarse-grained protections, authentication (FR-07) and role-based access (FR-08, NFR-03), rather than granular data classification. This is treated as an accepted, time-boxed risk rather than an oversight, tracked in the Risk Register with an owner and a target remediation date.

Ripple effect: if the go-live date were to move, the security baseline could be hardened before release. Since the date is fixed, the fine-grained privacy/access model must instead ship as a fast-follow release, which carries its own downstream consequences: a migration plan is needed for any data already collected under the coarser model, and the risk owner must monitor for regulatory exposure during the interim period.

## Requirements Traceability Matrix (RTM)

| Source (Stakeholder / Need) | Requirement ID | Priority | Acceptance Criteria (summary) | Future evidence (M2+) |
| --- | --- | --- | --- | --- |
| S01 Citizens / N01 | FR-01 | Must | Confirmed submission with reference number | Design: wireframe; Test: TC-01 |
| S02 Civic Personnel / N03 | FR-02 | Must | Required fields enforced, missing fields flagged | Design: form schema; Test: TC-02 |
| S01 Citizens / N02 | FR-03 | Must | On-screen confirmation <=2s | Test: TC-03 (performance) |
| S01 Citizens / N02 | FR-04 | Must | Status + last-updated date retrievable | Design: status API; Test: TC-04 |
| S02 Civic Personnel / N04 | FR-05 | Must | Valid transitions only, timestamped | Design: state machine; Test: TC-05 |
| S02 Civic Personnel / N04 | FR-06 | Should | Filter/sort within 3s | Test: TC-06 |
| S01/S04 / N01, N06 | FR-07 | Must | Registration & login behave as specified | Design: auth flow; Test: TC-07 |
| S04 Administrators / N06 | FR-08 | Must | Non-authorized roles denied access | Test: TC-08 (access control) |
| S04 Administrators / N06 | FR-09 | Should | Role/status change takes effect next request | Test: TC-09 |
| S01 Citizens / N02 | FR-10 | Could | Email sent within 5 minutes of status change | Test: TC-10 |
| Quality constraint | NFR-01 to NFR-06 | Must | See Section 2 acceptance criteria | Test: load/usability/security test plans |

# Constraints Analysis

| Category | Constraint | Engineering implication |
| --- | --- | --- |
| Scope | The initial release deliberately excludes a native mobile application, direct integration with external municipal systems, and automated issue classification, in order to ship a stable core reporting and management capability first. | FRs and NFRs above are written in capability/behavior terms rather than tied to a specific technology stack, so the requirements baseline does not lock in a platform or integration decision ahead of an architecture spike. |
| Schedule / Delivery | The organization has committed to a phased release plan with a fixed go-live date for the initial pilot deployment to a partner municipality. | Requirements are prioritized (Must/Should/Could) so the Must set (FR-01–FR-05, FR-07, FR-08, all NFRs) is deliverable within the committed release window even if Should/Could items slip to a later release; full security hardening and penetration testing are scheduled for a pre-launch phase rather than attempted during initial development. |
| Budget / Infrastructure | Infrastructure spend for the pilot is capped until usage data justifies further investment; the platform must run on cost-efficient, managed hosting rather than a bespoke enterprise deployment. | NFR-04 and NFR-06 are set at pilot-scale targets (99% availability, 100 users / 500 reports) rather than enterprise-scale SLAs, with a defined path to re-provision infrastructure once real usage volumes are known. |
| Quality / Verifiability | Engineering standards require every requirement to be independently testable and traceable before it is accepted into a release baseline. | Every FR/NFR above carries a unique ID, a source, and measurable acceptance criteria; ambiguous or unverifiable requirements are rejected at review rather than passed to development. |
| Regulatory / Security | Reports may contain personal or location data about identifiable individuals, bringing the system into scope of data-protection obligations (e.g. POPIA or an equivalent data-protection regime). | Baseline authentication and role-based access (FR-07, FR-08, NFR-03) are mandatory from the first release, even though the full data-classification and retention model is deferred pending a formal privacy/legal review, consistent with OWASP baseline authentication guidance (OWASP Foundation, n.d.). |

### Trade-off / Ripple Effect

Interaction identified: the delivery-schedule constraint and the regulatory/security constraint interact directly. The committed go-live date does not allow time to complete a full data-classification and privacy review before the first release, so field-level access controls and retention rules (DEF-01) cannot ship in the initial version.

Resulting trade-off: the initial release commits only to coarse-grained protections, authentication (FR-07) and role-based access (FR-08, NFR-03), rather than granular data classification. This is treated as an accepted, time-boxed risk rather than an oversight, tracked in the Risk Register with an owner and a target remediation date.

Ripple effect: if the go-live date were to move, the security baseline could be hardened before release. Since the date is fixed, the fine-grained privacy/access model must instead ship as a fast-follow release, which carries its own downstream consequences: a migration plan is needed for any data already collected under the coarser model, and the risk owner must monitor for regulatory exposure during the interim period.

# AI Usage Register

All material Artificial Intelligence contributions are tracked to ensure human verification and accountability.

| Date | Student | Tool | Engineering task | AI contribution | Verification | Decision | Issues found |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2026-09-08 | Masilo Pudikabekwa | Anthropic- Cloud AI | Research and establish a File template structure in GitHub | Used Claude research tool to find sources | Verified references and complete file template | Accepted | None |
| 2026-09-08 | Dristen Venter | Anthropic Claude | Requirements | Used Claude research tool to find sources and research outline for functional and nonfunctional requirements |  |  | References were checked and confirmed and ai was only used to find an outline example |
| 2026-09-08 | Phenyo Phooko | Chatgpt |  | Used ChatGPT research tool to find sources and research |  |  | used as a supporting research and productivity tool rather than as the main source of the project's work. |

# MILESTONE 2

## 1. Architecturally Significant Requirements (ASRs) and quality drivers

Not every requirement is architecturally significant. The following drivers were selected because changing them later would force changes to system boundaries, data handling, deployment, security controls or the internal module structure. The measurable values come directly from the M1 baseline where available.

| ID | Driver | M1 source | Measurable expectation | Architecture consequence | Priority |
| --- | --- | --- | --- | --- | --- |
| ASR-01 | Security and controlled access | FR-07, FR-08, FR-09; NFR-03; FE-01; R-006/R-007 | Passwords are never stored in plaintext; unauthorized roles are denied management/admin functions; role changes must take effect on the next authenticated request. | Backend-enforced authentication/RBAC middleware; avoid trusting frontend state; central config/secrets handling; security checks at every protected route. | Critical |
| ASR-02 | Input validity and data integrity | FR-02, FR-05, FR-09; NFR-05; FE-03 | Invalid form data is rejected before persistence; invalid status transitions are rejected; account role/status values remain controlled. | Shared request validation + domain checks + database constraints/transactions. One rule should not be reimplemented differently in multiple controllers. | Critical |
| ASR-03 | Submission performance | FR-03; NFR-01 | 95% of submission confirmations <=2 seconds under normal load up to 50 concurrent users. | Short synchronous request path; no unnecessary inter-service network calls; indexed persistence path; performance test point around POST /reports. | High |
| ASR-04 | Availability and deployment simplicity | NFR-04; FE-05; R-009 | Core reporting workflow available >=99% of scheduled operating hours during evaluation. | Minimize deployable moving parts; managed hosting and managed DB preferred; health endpoint; graceful error handling; database backup/recovery assumption documented. | High |
| ASR-05 | Pilot scalability | NFR-06; FE-04; R-010 | At least 100 registered users and 500 reports with <=20% average response-time degradation versus baseline. | Stateless API process, indexed queries, pagination for report lists, connection pooling. Horizontal scaling remains possible later without redesigning domain boundaries. | High |
| ASR-06 | Usability of reporting flow | NFR-02; stakeholder conflict 1 | At least 80% of representative first-time users complete a basic report unaided in <=5 steps / 3 minutes. | Frontend routes and form flow remain simple; architecture must not expose backend complexity to users; client validation improves feedback but never replaces server validation. | Medium-High |
| QD-01 | Maintainability / team delivery | S06 development team; R-003, R-004, R-011; three-person team | No numeric M1 target, but design must remain understandable enough that any member can locate responsibilities and defend them. | Feature/module boundaries, Typescript interfaces, shared conventions, small PRs and one backend deployable. Avoid technology spread that creates single-person ownership. | High project driver |
| QD-02 | Cost and deployment portability | Budget constraint; FE-05, FE-07; R-009/R-010 | Pilot must remain within free/low-cost managed infrastructure assumptions; exact provider cost is still a later confirmation. | Open-source stack, ordinary Linux/Node runtime, standard PostgreSQL, environment-based configuration. No provider-specific business logic in domain modules. | High project driver |

### 1.1 Quality-driver scenarios used for defense

Security scenario: A citizen manually calls a management endpoint instead of using the UI. The API authenticates the session/token, resolves the current user role, rejects the request with an appropriate 403 responses, and does not expose report-management data.

Integrity scenario: A staff member attempts an invalid status transition such as Resolved -> Submitted. The workflow/domain rule rejects the transition before persistence. A transaction prevents a partial status/history update.

Performance scenario: During a 50-user submission load test, POST /api/v1/reports should create a valid report and return its reference within the NFR-01 threshold for at least 95% of requests.

Availability scenario: If a non-essential future notification provider fails, the core report update should not become unavailable. FR-10 is optional and should not be placed on the critical path until a later integration decision is approved.

Changeability scenario: If issue categories later move from a fixed list to administrator-managed data, the Reporting module and persistence layer should change without requiring a rewrite of authentication, routing or the entire frontend.

## 2. Architecture alternatives and selected architecture

Three options were considered. The comparison is intentionally project-specific: the “best” architecture in the abstract is not the question. The relevant question is which option fits the M1 scope, quality drivers, three-person team and pilot deployment.

| Option | Description | Strengths | Main costs / risks | Decision |
| --- | --- | --- | --- | --- |
| A. Single full-stack monolith | One server renders pages and contains controllers, business logic and persistence. | Lowest number of deployable; simple initial setup. | Frontend and backend concerns can become tightly coupled; weaker separation for a modern browser UI; high risk of large controllers if discipline is poor. | Reasonable but not selected. |
| B. SPA + modular monolith API | React SPA communicates with one Node/Express API. Backend is one deployable but internally split into Auth, Reporting, Workflow and Admin modules. | Clear boundaries without micro service operations overhead; matches Node/Express team experience; easy to deploy; testable API; future modules can be extracted only if evidence later justifies it. | Requires two build targets (web + API) and clear CORS/config rules when hosted separately. | Selected. |
| C. SPA + micro services | Separate services for auth, reports, workflow/admin and possibly notifications. | Strong deployment independence and service-level scaling. | Too many network boundaries, deployments, failure modes, secrets and observability needs for current scale. It would work against NFR-04 and schedule risk without a scale requirement demanding it. | Rejected for M2; reconsider only with evidence. |

### 2.1 Selected architecture: SPA + modular monolith API

CivicConnect will use a browser-based single-page application (SPA) backed by one modular monolith API and one relational database. “Modular monolith” means the backend is deployed as one Node.js service, but the code is not treated as one undifferentiated codebase. Each business area has a defined responsibility and public interface. Cross-cutting concerns such as authentication, validation, error mapping and configuration are centralized rather than duplicated.

This architecture is proportionate to the current evidence. The pilot scale is small, the team has three members, the M1 scope deliberately excludes external municipal integration, and the availability target is 99% rather than a multi-region enterprise SLA. A micro service design would add network calls and operational failure points without solving a requirement that exists in the baseline.

### 2.2 Responsibility boundaries

| Boundary / module | Owns | Does not own | Key requirement links |
| --- | --- | --- | --- |
| Frontend SPA | Navigation, form UX, client-side validation feedback, role-aware UI, status display, API calls. | Authoritative authentication/authorization, final validation rules, persistence. | FR-01 to FR-04, FR-06 to FR-09, NFR-02 |
| API / transport layer | HTTP routing, request parsing, response status mapping, versioned /api/v1 boundary. | Business decisions such as valid status transitions. | All implemented FR endpoints |
| Auth & Accounts | Registration/login coordination, identity lookup, current user/role checks, account state. | Issue workflow rules. | FR-07, FR-08, FR-09, NFR-03 |
| Reporting | Create report, generate/reference report identity, read citizen-owned status/report data. | Administrative account changes. | FR-01, FR-02, FR-03, FR-04 |
| Workflow | Allowed report-status transitions, timestamps/history, staff list/filter use cases. | User registration. | FR-05, FR-06 |
| Administration | Account activation/deactivation and role changes. | Citizen report content rules. | FR-09 |
| Persistence adapter / repositories | Database queries, transaction boundary, mapping persisted records to module-facing objects. | HTTP response formatting or UI concerns. | NFR-05, FE-03; supports all data-backed FRs |
| PostgreSQL | Durable state, relational integrity constraints, indexes, transaction support. | Presentation or business workflow policy beyond enforceable integrity rules. | NFR-04, NFR-05, NFR-06 |

### 2.3 Trade-offs accepted by this architecture

One backend deployable is a deliberate single application boundary. A backend outage affects all API features, but this is simpler to operate and test than several services at the current scale.

The database remains a major dependency and potential single point of failure. M2 should record managed backup/recovery and provider availability assumptions, while full HA is not justified by the pilot evidence.

A separate SPA makes the frontend replaceable and keeps browser UX concerns separate, but it introduces API versioning, CORS and environment configuration that a server-rendered application would not need.

Module boundaries are enforced mainly through code structure, interfaces and review rather than physically separate deployments. That requires discipline in imports and ownership.

## 3. Architecture diagrams and responsibility boundaries

The diagrams use a C4-inspired level of abstraction. The context view shows people and the software system, the logical/container view shows responsibilities inside the solution, and the deployment view shows physical runtime placement. Keeping these views separate prevents the common mistake of treating “React”, “Node” or “PostgreSQL” as the architecture itself.

System Context Diagram.

Logical/container architecture

Deployment-direction view

### 3.1 Main interactions

Citizen opens the React application over HTTPS and submits a report form.

The frontend sends JSON to the versioned API. Frontend validation may catch simple mistakes early, but the API repeats validation because client-side checks can be bypassed.

Authentication/RBAC middleware resolves the current user and blocks requests that do not have permission for the requested operation.

The relevant module service executes the use case. Reporting owns report submission/status retrieval; Workflow owns staff status transitions/filtering; Administration owns account role/status changes.

The persistence adapter performs the required database operation. Multi-step updates that must succeed or fail together are executed inside a transaction.

The API maps the result to a controlled response. Errors are logged server-side without leaking secrets or unnecessary internal details to the user.

## 4. Technology-stack selection and justification

M1 left ED-002 open. The stack is now selected against the baselined requirements and known project risks. The decision below deliberately combines the team’s Node/Express experience with PostgreSQL rather than repeating the previous MongoDB stack or moving the whole backend to .NET. M2 allows the final project decision to differ from earlier research when the project-specific reason is defensible.

### 4.1 Options considered

| Stack | Frontend | Backend | Persistence | Fit summary |
| --- | --- | --- | --- | --- |
| Stack A - familiar JS stack | React + Typescript | Node.js + Express | MongoDB | Lowest learning risk and strong team familiarity, but a document database provides less natural support for the strongly structured role/report/status relationships and DB-level relational constraints used in this baseline. |
| Stack B - researched alternative | React + TypeScript | ASP.NET Core (.NET 10 LTS) | PostgreSQL | Strong typed backend and relational persistence, but M1 records that the team has not yet used this stack in a real build. The learning cost affects a short M2/M3 schedule. |
| Stack C - hybrid (selected) | React + Typescript | Node.js 24 LTS + Express 5 | PostgreSQL 18.x + Prisma ORM 7.x | Preserves the team’s strongest runtime/framework familiarity while adding relational constraints, transactions and a clear migration/schema workflow. |

### 4.2 Weighted technology decision matrix

The scoring scale is 1 (poor fit) to 5 (strong fit). Weights reflect the current project: requirements/ASR fit and team capability matter more than novelty because M2 requires meaningful, defensible development in a fixed academic schedule.

| Criterion | Weight | A: Node/Express + MongoDB | B: ASP.NET + PostgreSQL | C: Node/Express + PostgreSQL |
| --- | --- | --- | --- | --- |
| Team familiarity / delivery risk | 25% | 5 | 2 | 4 |
| Fit to FRs, NFRs and ASRs | 25% | 4 | 5 | 5 |
| Data integrity / consistency support | 15% | 3 | 5 | 5 |
| Schedule / learning overhead | 15% | 5 | 2 | 4 |
| Deployment portability | 10% | 5 | 5 | 5 |
| Cost / licensing | 5% | 5 | 5 | 5 |
| Maintainability / ecosystem | 5% | 5 | 5 | 5 |
| Weighted total | 100% | 4.45 / 5 | 3.80 / 5 | 4.60 / 5 |

Decision: Select Stack C: React + TypeScript on the frontend, Node.js 24 LTS + Express 5 on the backend, and PostgreSQL 18.x accessed through Prisma ORM 7.x. This reduces the R-003 learning risk while improving relational integrity and transaction support for report/status/account data.

### 4.3 Selected technologies and versions

| Area | Selected technology | Baseline version / rule | Why it fits CivicConnect |
| --- | --- | --- | --- |
| Frontend UI | React | 19.3 major line | Current React major; component model suits report forms, dashboards and role-specific views. MIT licensed. |
| Frontend build | Vite | 8.x supported line | Fast development/build workflow and straightforward static deployment. Keep exact installed version in package-lock.json. |
| Language | TypeScript | 6.0 major line | Shared language across frontend/backend; stricter types reduce interface drift between modules. |
| Runtime | Node.js | 24 LTS | Node’s own release policy recommends LTS for production. The team already has Node experience, lowering schedule risk. |
| Backend framework | Express | 5.2.x / Express 5 major | Small HTTP framework that keeps architecture decisions explicit. Express 5 supports Node >=18 and the current package is on the 5.x line. |
| Database | PostgreSQL | 18.x; current minor 18.6 at document date | Supported PostgreSQL release. Relational constraints and transactions map well to users, roles, reports and status integrity. |
| ORM / migrations | Prisma ORM | 7.x stable line | Provides a typed data client and schema/migration workflow; Prisma 7 supports Node 24 and PostgreSQL 18. Avoid the Prisma 8 RC for the assessed baseline until GA. |
| Password hashing | Argon2id | Algorithm/config per OWASP guidance | NFR-03 requires salted password hashing. OWASP recommends Argon2id for new applications. |
| Testing direction | Vitest / Supertest + React testing utilities | Pin exact versions in lockfile | Supports automated unit/API checks without adding another runtime language. Exact test stack may be adjusted by the team as long as repeatable commands remain documented. |
| Deployment direction | Provider-neutral managed web service + managed PostgreSQL | PaaS-compatible Node service; static frontend host | Matches FE-05/FE-07 and keeps cloud-provider choice replaceable. Render/Railway-style platforms can host Node and PostgreSQL, but vendor/pricing should be a separate approved deployment decision. |

### 4.4 Why PostgreSQL instead of retaining MongoDB

MongoDB is not rejected because it is “bad”; it is rejected for this baseline because the dominant CivicConnect data is structured and relationship-heavy: users have roles and account states, reports belong to users, status values must be controlled, staff updates need valid transitions, and several operations benefit from atomic updates. PostgreSQL can enforce primary keys, foreign keys, unique values, not-null rules and check constraints in addition to application validation. That gives Person 2 a stronger integrity baseline to build on.

The team still keeps the familiar Node/Express runtime, so the database choice does not force the larger learning jump recorded in R-003. This is the main project-specific reason for choosing the hybrid stack over either of the two earlier “all familiar” or “all alternative” stacks.

### 4.5 Compatibility and dependency assumptions

Use Node 24 LTS rather than Node 26 Current for the assessed baseline. Node’s release guidance says production applications should use Active or Maintenance LTS lines.

Use stable Prisma 7.x while Prisma 8 remains a release candidate. Upgrade only through a reviewed dependency change after compatibility checks and tests.

Use PostgreSQL 18.x and apply current minor/security updates through the managed provider. PostgreSQL recommends staying on the current minor release for the selected major.

Keep exact npm package versions in package-lock.json. The PED should record major/runtime baselines; the lockfile is the source of truth for exact transitive dependency versions.

Dependency upgrades that introduce a major-version change should use a normal issue/branch/PR and, when architecturally significant, an ADR or decision-log update.

## 5. Deployment compatibility, configuration and security baseline

The M2 requirement is to anticipate deployment, not to over-implement production operations. The current direction is therefore provider-neutral: a static frontend build, one managed Node web service and one managed PostgreSQL database. This is enough to test deployment compatibility while avoiding an early lock-in to a particular hosting vendor or paid plan.

### 5.1 Configuration model

| Variable | Purpose | Example in .env.example | Secret? | Rule |
| --- | --- | --- | --- | --- |
| NODE_ENV | Runtime mode | development | No | Set per environment. |
| PORT | Backend listen port | 3000 | No | Provider may override. |
| DATABASE_URL | PostgreSQL connection string | postgresql://USER:PASSWORD@HOST:5432/DB | Yes | Never commit a real value. Inject locally/deployment-side. |
| FRONTEND_ORIGIN | Allowed browser origin for CORS | http://localhost:5173 | No / environment-specific | Use an allow-list, not * with credentials. |
| AUTH_SECRET / SESSION_SECRET | Cryptographic signing/session secret depending on final auth mechanism | replace-me | Yes | Generate a strong value outside source control. |
| LOG_LEVEL | Runtime logging level | info | No | Do not log passwords, secrets or unnecessary personal data. |

A committed .env.example contains variable names and safe placeholders only. A real .env is developer-local and ignored by Git. Production/staging secrets are injected by the hosting platform or another approved secret store. This follows the same separation-of-config principle described by the Twelve-Factor App and supports the M1 secrets-management risk control.

### 5.2 Security baseline for initial scaffolding

Enable secure HTTP headers (for example through Helmet or equivalent middleware) and disable unnecessary framework disclosure.

Use a strict JSON body-size limit suitable for the report payload; larger media uploads are not currently in scope.

Centralise CORS configuration and restrict allowed origins to known frontend environments.

Centralise authentication and RBAC middleware. Frontend route guards improve UX but are never the security boundary.

Hash passwords using Argon2id with a unique salt handled by the algorithm/library. Never log or persist raw passwords.

Use parameterised/ORM-generated queries; do not build SQL strings from untrusted input.

Validate and normalise request data before it enters module services, while also using database constraints for integrity that can be expressed at the data layer.

Return generic authentication failure messages. Log enough diagnostic context for developers without returning stack traces or secrets to users.

Keep dependency/security updates as small reviewed PRs so the team can show progressive engineering evidence.

### 5.3 Availability, scaling and database SPOF implications

The selected design has two main runtime dependencies: the Node service and PostgreSQL. This is acceptable for the pilot, but it must be documented rather than ignored. The database is the main persistent-state SPOF. A managed database with provider backups is preferred; restore testing and exact retention remain later operational decisions. The Node API should remain stateless apart from the database so another instance can be added later if the pilot exceeds NFR-06.

For report lists, use pagination and indexes on likely access paths such as status, category, submittedAt and citizen/user ID after the data lead confirms the schema and actual queries. Do not add Redis/cache at M2 unless measurement shows it is needed; it would add another stateful dependency without current evidence.

## 6. Application / technical documentation

### 6.1 Project purpose

CivicConnect is a web application for structured reporting, management and tracking of civic issues. Citizens submit reports and track progress; authorised civic personnel manage issue workflow; administrators manage account access and roles. The current M2 implementation focuses on the core browser-based workflow established in the M1 baseline.

### 6.2 Current implementation status

| Area | M2 status wording to use | Evidence once real |
| --- | --- | --- |
| Project bootstrap | In Development - frontend/backend workspaces and base configuration created. | PR/commit for workspace setup; successful npm install/build. |
| Frontend shell | In Development - application shell, routing and API client structure created. | Screenshot + source paths + build/test command. |
| Backend shell | In Development - Express app, /api/v1 routing boundary, health route and shared middleware structure created. | curl/HTTP result + source paths + test. |
| Database integration | Planned / In Development depending on data implementation progress | Prisma schema, migration and successful local migration output. |
| Report submission path | Do not mark Implemented until the real end-to-end path exists. | FR-01/02 endpoint + UI + DB row + test. |
| Authentication/RBAC | Planned until implemented and verified. | Auth test showing authorised/unauthorised behaviour. |
| Deployment | Compatibility direction documented; production deployment not required by M2. | Later staging URL/deployment log if available. |

### 6.3 Pre-requisites

Git.

Node.js 24 LTS and npm compatible with that release.

PostgreSQL 18.x locally OR access to the team’s managed development database.

A code editor such as Visual Studio Code.

Optional: Docker only if the team chooses it for local PostgreSQL; Docker is not required by the architecture itself.

### 6.4 Repository structure

civicconnect/ ¦-- apps/ ¦ ¦-- web/ # React + TypeScript frontend ¦ ¦ ¦-- src/ ¦ ¦ ¦ ¦-- app/ # routing, providers, app shell ¦ ¦ ¦ ¦-- features/ ¦ ¦ ¦ ¦ ¦-- auth/ ¦ ¦ ¦ ¦ ¦-- reports/ ¦ ¦ ¦ ¦ ¦-- workflow/ ¦ ¦ ¦ ¦ `-- admin/ ¦ ¦ ¦ ¦-- shared/ # API client, reusable UI, types ¦ ¦ ¦ `-- main.tsx ¦ ¦ `-- package.json ¦ `-- api/ # Node.js + Express modular monolith ¦ ¦-- src/ ¦ ¦ ¦-- app.ts # Express composition root ¦ ¦ ¦-- server.ts # process start/listen only ¦ ¦ ¦-- config/ # validated environment config ¦ ¦ ¦-- middleware/ # auth, RBAC, errors, validation ¦ ¦ ¦-- modules/ ¦ ¦ ¦ ¦-- auth/ ¦ ¦ ¦ ¦-- reports/ ¦ ¦ ¦ ¦-- workflow/ ¦ ¦ ¦ `-- admin/ ¦ ¦ ¦-- db/ # Prisma client / DB adapter ¦ ¦ `-- routes/ # /api/v1 composition ¦ ¦-- prisma/ # schema + migrations (Person 2 leads data baseline) ¦ `-- package.json ¦-- docs/ ¦ ¦-- architecture/ # exported diagrams + source ¦ ¦-- adr/ # architecture decision records ¦ `-- evidence/ # labelled screenshots where required ¦-- .env.example # names/placeholders only ¦-- .gitignore ¦-- package.json # npm workspaces + shared scripts ¦-- package-lock.json `-- README.md

### 6.5 Local setup / run instructions

- Clone the controlled repository and check out an approved development branch. Do not work directly on protected main.

- From the repository root, run npm install. Commit package-lock.json so all team members use the same resolved dependencies.

- Copy .env.example to apps/api/.env (or the team’s agreed local path) and enter local development values. Never paste real secrets into README, screenshots or commits.

- Create a PostgreSQL development database. Set DATABASE_URL to that database.

- When the data lead has committed the Prisma schema/migration, run the documented migration command (for example npm run db:migrate -w apps/api). Start the API and frontend in separate terminals using the documented workspace scripts.

- Open the local frontend URL and verify the health/API connectivity check. Run the test command before creating a pull request.

### 6.6 Suggested scripts

# root npm install npm run dev:web npm run dev:api npm run build npm test npm run lint # database - once the data lead has the schema/migration in place npm run db:migrate -w apps/api npm run db:generate -w apps/api

### 6.7 API boundary (initial contract)

| Method + path | Responsibility | M2 status | Requirement link |
| --- | --- | --- | --- |
| GET /api/v1/health | Operational health check only. No personal data. | Implemented in initial backend scaffold. | Deployment evidence |
| POST /api/v1/auth/register | Create citizen account after validation and password hashing. | Planned until auth implementation exists. | FR-07, NFR-03 |
| POST /api/v1/auth/login | Authenticate account and establish approved auth context. | Planned. | FR-07 |
| POST /api/v1/reports | Create a validated civic report and return reference/status. | Implemented in core reporting workflow path. | FR-01, FR-02, FR-03, NFR-01, NFR-05 |
| GET /api/v1/reports/:reference | Return allowed status/report information for the owner. | Planned / In Development. | FR-04 |
| GET /api/v1/staff/reports | Authorised report list with filtering/sorting/pagination. | Planned. | FR-06, FR-08 |
| PATCH /api/v1/staff/reports/:id/status | Perform a valid status transition and timestamp/history update. | Planned. | FR-05, FR-08 |
| PATCH /api/v1/admin/users/:id | Activate/deactivate or change role. | Planned. | FR-09, FR-08 |

### 6.8 Known limitations / TODOs

FR-10 email notification is a Could requirement and is not placed on the core M2 request path unless the team explicitly implements it.

Detailed privacy classification, retention and fine-grained field access remain open until the team closes the relevant deferred privacy decision through controlled change/ADR work.

Production-grade penetration testing, full observability, mature CI/CD and final UI polish are outside the explicit M2 minimum boundary.

Exact hosting provider and paid plan are not fixed in this initial architecture baseline because current provider pricing/quotas can change. The selected stack remains portable to common Node/PostgreSQL platforms.

Any starter code copied from AI-assisted work must be reviewed, understood and logged in the team AI Usage Register according to the project rules.

## 7. Working project configuration and initial scaffolding specification

The initial bootstrap should be created in small, reviewable commits instead of dropping a complete generated project into main. The goal is to prove that the selected architecture exists in the repository and can run, not to claim that scaffolding alone is meaningful application development.

### 7.1 Recommended progressive commit sequence

| Step | Branch / commit intent | Files / evidence | Why this is meaningful |
| --- | --- | --- | --- |
| 1 | chore/bootstrap-workspaces | Root package.json, workspaces, .gitignore, .env.example, base tsconfig, README skeleton. | Creates repeatable project configuration and secrets-safe structure. |
| 2 | feat/api-bootstrap | apps/api Express app/server split, /api/v1 router, health route, central error handling, config loader. | Shows the backend boundary actually starts and responds. |
| 3 | feat/web-bootstrap | apps/web React/Vite shell, routing, API client base URL from environment, basic app layout. | Shows frontend can build/run and has an explicit API boundary. |
| 4 | chore/security-baseline | Security headers, CORS allow-list, request body limits, dependency audit notes. | Translates security ASR into application configuration. |
| 5 | docs/architecture-baseline | Architecture diagrams, ADRs, README setup, decision links. | Connects reasoning to the code that now exists. |
| 6 | integration/core-workflow-path | The implementation lead merges schema/domain/report path through normal PRs. | Transforms bootstrap into requirement-backed product evidence. |

### 7.2 Root workspace configuration example

{ "name": "civicconnect", "private": true, "workspaces": ["apps/web", "apps/api"], "scripts": { "dev:web": "npm run dev -w apps/web", "dev:api": "npm run dev -w apps/api", "build": "npm run build -w apps/api && npm run build -w apps/web", "test": "npm run test -w apps/api && npm run test -w apps/web", "lint": "npm run lint -w apps/api && npm run lint -w apps/web" } }

This example is intentionally small. The exact package versions belong in each workspace package.json and package-lock.json. Do not add tooling merely to make the repository look advanced; every tool should have a reason and a repeatable command.

### 7.3 Backend composition-root example

// apps/api/src/app.ts import express from "express"; import helmet from "helmet"; import cors from "cors"; import { apiV1Router } from "./routes/apiV1.js"; import { errorHandler } from "./middleware/errorHandler.js"; import { env } from "./config/env.js"; export function createApp() { const app = express(); app.disable("x-powered-by"); app.use(helmet()); app.use(cors({ origin: env.FRONTEND_ORIGIN, credentials: true })); app.use(express.json({ limit: "100kb" })); app.get("/api/v1/health", (_req, res) => { res.status(200).json({ status: "ok" }); }); app.use("/api/v1", apiV1Router); app.use(errorHandler); return app; }

The important design point is not the amount of code. app.ts is the composition root where middleware and module routers are assembled; server.ts should only load config, create the app and listen. This separation makes the application easier to test without opening a real network port.

### 7.4 Environment validation example

// apps/api/src/config/env.ts import { z } from "zod"; const schema = z.object({ NODE_ENV: z.enum(["development", "test", "production"]).default("development"), PORT: z.coerce.number().int().positive().default(3000), DATABASE_URL: z.string().min(1), FRONTEND_ORIGIN: z.string().url(), AUTH_SECRET: z.string().min(32) }); export const env = schema.parse(process.env);

A validated configuration boundary prevents the application from quietly starting with missing critical values. The .env.example should show names/placeholders only, while real secrets remain outside the repository.

### 7.5 Frontend API boundary example

// apps/web/src/shared/api/client.ts const API_BASE_URL = import.meta.env.VITE_API_BASE_URL; export async function apiRequest<T>(path: string, init?: RequestInit): Promise<T> { const response = await fetch(`${API_BASE_URL}${path}`, { ...init, credentials: "include", headers: { "Content-Type": "application/json", ...(init?.headers ?? {}) } }); if (!response.ok) { throw new Error(`Request failed with status ${response.status}`); } return response.json() as Promise<T>; }

This wrapper keeps the base URL and transport behaviour out of feature components. Later, structured API errors can replace the generic Error once the team agrees the error contract. Do not expose server stack traces or raw database errors to the frontend.

## 8.  Evolved RTM

| Req | Architecture / component | Data impact | Technology decision | ASR / ADR link | Status / verification |
| --- | --- | --- | --- | --- | --- |
| FR-01 | Reporting module; POST /api/v1/reports | Report + owner relationship; persistent reference/status | Node/Express API; React form; PostgreSQL/Prisma | ASR-02/03; ADR-ARCH-01; ADR-TECH-01 | In Development once endpoint/UI exists |
| FR-02 | Reporting module + validation middleware | Required fields; DB not-null/check constraints where applicable | Zod-style request validation + PostgreSQL constraints | ASR-02; ADR-ARCH-01 | Planned / In Development |
| FR-03 | Reporting module + API response | New report reference returned after commit | Node/Express; PostgreSQL | ASR-03; NFR-01 | Planned performance verification |
| FR-04 | Reporting module; owner-scoped query | Report status + updated timestamp; ownership filter | React status view; Express; PostgreSQL index on lookup path | ASR-01/05 | Planned |
| FR-05 | Workflow module | Transactional status + history update | Express service + PostgreSQL transaction | ASR-02; ADR-ARCH-01 | Planned |
| FR-06 | Workflow module list/query | Filter/sort/index/pagination impact | Express + PostgreSQL | ASR-05 | Planned |
| FR-07 | Auth & Accounts module | User credentials/account state | Node/Express; Argon2id; PostgreSQL | ASR-01; NFR-03; ADR-TECH-01 | Planned |
| FR-08 | Central auth/RBAC middleware + protected module routes | Current role/account state | Express middleware; PostgreSQL lookup/session design | ASR-01 | Planned access-control tests |
| FR-09 | Administration module | Role/account status update; immediate-next-request effect | Express + PostgreSQL transaction/lookup | ASR-01/02 | Planned |
| NFR-01 | Submission path kept inside one API + DB boundary | Index/query path | Node 24 + Express + PostgreSQL | ASR-03 | Load test planned |
| NFR-04 | One API deployable + managed DB | Persistent state isolated to DB | PaaS-compatible Node + managed PostgreSQL | ASR-04; ADR-DEPLOY-01 | Uptime evidence later |
| NFR-06 | Stateless API; pagination; indexed DB | Volume/index impact | Node/Express + PostgreSQL | ASR-05 | Volume test planned |

## 9. ADRs / decision records for PED v2.0

The following records are written in the same spirit as the M1 decision log: context, alternatives, decision, rationale, trade-offs and consequences.

### ADR-ARCH-01 - Use SPA + modular monolith API

| Field | Detail |
| --- | --- |
| Status | Decided |
| Context | CivicConnect must support one core browser-based reporting/management workflow, three user roles, measurable performance/availability, and a three-person development team. Native mobile, external municipal integration and AI classification are outside the M1 baseline. |
| Alternatives | Single server-rendered monolith; SPA + modular monolith API; SPA + micro services. |
| Decision | Select a React SPA plus one modular Node/Express API and one PostgreSQL database. |
| Rationale | The selected option gives clear module boundaries and a testable HTTP interface without the operational cost and extra failure modes of micro services. It fits the pilot scale and team capability while leaving room to extract a module later if measured scale or integration needs justify it. |
| Trade-offs | Two build targets and an API contract must be maintained. The backend and database remain shared runtime dependencies. |
| Consequences / follow-on | Repository structure must reflect module boundaries. New service extraction requires a later ADR and evidence. Diagrams/RTM use these boundaries. |

### ADR-TECH-01 - Select React/TypeScript + Node/Express + PostgreSQL

| Field | Detail |
| --- | --- |
| Status | Decided |
| Context | M1 deferred technology choice and recorded a high learning risk for a full ASP.NET Core/PostgreSQL alternative. The team already has Node/Express/MongoDB experience, but M2 now needs an integrity-focused persistence baseline. |
| Alternatives | React + Node/Express + MongoDB; React + ASP.NET Core + PostgreSQL; React + Node/Express + PostgreSQL. |
| Decision | Use React 19.x + TypeScript 6.0, Node 24 LTS + Express 5.x, PostgreSQL 18.x and Prisma ORM 7.x. |
| Rationale | The hybrid keeps the familiar backend runtime/framework, reducing schedule risk, while PostgreSQL supplies relational constraints/transactions that fit users, roles, reports and workflow state. All major components are mainstream, open-source and deployable on common managed platforms. |
| Trade-offs | The team must learn PostgreSQL/Prisma conventions and cannot rely on MongoDB patterns. Exact dependency versions require lockfile maintenance and security updates. |
| Consequences / follow-on | README, package files, migrations and deployment configuration must use this stack. Any major stack replacement after baseline requires controlled change. |

### ADR-DEPLOY-01 - Provider-neutral PaaS deployment direction

| Field | Detail |
| --- | --- |
| Status | Decided |
| Context | M1 raised late-hosting and operational-cost risks, while M2 requires deployment compatibility but not production deployment. |
| Alternatives | Vendor-specific architecture now; self-managed VM; provider-neutral managed web service + managed PostgreSQL. |
| Decision | Use a provider-neutral deployment model: static frontend host, managed Node web service and managed PostgreSQL. Select the exact vendor/plan later using current cost and availability evidence. |
| Rationale | This demonstrates deployability without hard-wiring business code to one cloud provider. It supports the cost constraint and keeps the deployment decision reversible. |
| Trade-offs | Some provider-specific configuration will still exist at deployment time. Free-tier limits and backup/availability guarantees must be checked when the team actually chooses the service. |
| Consequences / follow-on | Use environment-based configuration, no secrets in repository, and record vendor selection as a later decision if it materially affects cost/availability. |

## 10. Risks, assumptions and forward-engineering

### 10.1 Risk changes / new risk proposals

| Risk / update | Probability | Impact | Mitigation | Contingency / trigger |
| --- | --- | --- | --- | --- |
| R-003 update: technology learning risk reduces because Node/Express is retained, but PostgreSQL/Prisma is new to some team members. | Medium | Medium | Small schema/migration spike; pair review with the implementation lead; document commands and rollback. | If migration/tooling blocks development, use direct node-postgres only through a reviewed ADR rather than silently changing persistence approach. |
| R-005 close/replace: technology selection is no longer deferred once ADR-TECH-01 is approved. | Low | Medium | Record approval date and evidence; keep dependency versions pinned. | Re-open only if spike/deployment evidence shows incompatibility. |
| New: architecture boundary erosion inside modular monolith. | Medium | Medium | Feature modules own their services/repositories; ban arbitrary cross-module imports by convention/review; keep routes thin. | Refactor before adding new features if controllers/services start sharing persistence logic directly. |
| New: database becomes critical SPOF. | Medium | High | Use managed PostgreSQL, provider backup features, health checks, documented restore assumptions. | If availability evidence cannot meet NFR-04, move to provider HA/standby plan through controlled change. |
| R-007 continues: secrets committed to repository. | Low | High | Commit .env.example only; ignore .env; review PRs; enable repository secret scanning where available. | Rotate exposed secret immediately and remove it from history using the team’s governance procedure. |
| New: dependency drift / unsupported runtime. | Medium | Medium | Node 24 LTS baseline; exact versions in lockfile; regular small dependency PRs; avoid RC dependencies in assessed baseline. | Freeze to known-good supported versions until compatibility work is complete. |

### 10.2 Assumptions to record

The initial M2/M3 target remains a browser-based application; no native mobile client is introduced without formal change control.

Pilot load remains close to the current NFR targets (50 concurrent submissions, 100 users, 500 reports) until better volume evidence exists.

The hosting environment can run Node 24 LTS and connect securely to a supported PostgreSQL 18 service.

The team will use synthetic/non-sensitive data for early development until privacy/access rules are sufficiently established.

Exact field-level report schema, category values and data lifecycle remain core data-baseline decisions and may refine indexes/constraints without changing the top-level architecture.

Exact authentication session/token implementation is a lower-level design decision, but it must preserve backend-enforced RBAC and the FR-09 “next authenticated request” behavior.

### 10.3 Forward engineering considerations that remain open

| ID / topic | What is deliberately not final in this initial baseline | Evidence required later |
| --- | --- | --- |
| FE-01 privacy/access detail | Field-level visibility, retention period, audit requirements and data classification. | Confirmed data fields, stakeholder/legal rules, finalized database schema and security review. |
| FE-04 scale beyond pilot | Caching, read replicas, queueing and service extraction. | Measured query/load results beyond NFR-06; actual usage volume. |
| FE-05 hosting vendor | Exact PaaS/database provider, region and service plan. | Current price/quotas, backup/uptime terms, Node/PostgreSQL compatibility at deployment time. |
| FE-06 secrets management maturity | Whether the team needs a dedicated secret manager beyond platform-injected secrets. | Actual external APIs/credentials and deployment environment. |
| FR-10 external notification | Email provider, retry/queue design and failure handling. | Decision that FR-10 enters an implemented release plus API/provider evidence. |

## 11. Architecture & Technology baseline statement for PED v2.0

As of 30 September 2026, CivicConnect adopts a browser SPA + modular monolith API architecture for the M2 baseline. The frontend is React + TypeScript; the backend is Node.js 24 LTS + Express 5.x; persistence is PostgreSQL 18.x through Prisma ORM 7.x. The backend is one deployable service with explicit Auth/Accounts, Reporting, Workflow and Administration module boundaries plus shared security/validation/error middleware. Deployment direction is provider-neutral managed hosting with environment-injected configuration and no secrets committed to source control. Detailed data schema, design patterns, exact authentication mechanism, hosting vendor and optional notification integration remain separate controlled decisions where evidence is still required.

### 11.1 Baseline inclusions

ASR/quality-driver set in Section 1.

Selected modular-monolith architecture and the responsibility boundaries in Sections 2-3.

Technology stack and runtime/version rules in Section 4.

Provider-neutral deployment/configuration direction in Section 7.

Repository/project structure and technical documentation conventions in Sections 6-7.

ADRs in Section 9 once team-approved and merged into the shared decision log.

### 11.2 Explicitly open / deferred

Detailed entity/schema/aggregate baseline and database migration contents.

Final design-pattern decisions informed by Assignment 2 research.

Detailed privacy/data-retention/access classification.

Exact authentication session/token mechanism, provided it satisfies the approved security requirements.

Exact hosting provider/service plan and production operations controls.

FR-10 email integration and any later external municipal-system integration.

### 11.3 Sign-off block to place in the shared PED

| Role | Name | Review outcome | Date | Signature / evidence |
| --- | --- | --- | --- | --- |
| Person 1 - Architecture & Technology Lead | Phenyo Phooko | Approve / changes required | 30 sep 2026 | GitHub |
| Person 2 - Data, Design & Implementation Lead | Dristen Erasmus Albertus Venter | Approve / changes required | 30 sep 2026 | GitHub |
| Person 3 - Risk, Decisions, Governance & AI | Masilo Pudikabekwa | Approve / changes required | 30 sep 2026 | GitHub |

# Milestone 3

## 1. M3 Overview

Github Repository link: https://github.com/masilo-pudikabekwa/CivicConnect-SEN381

### 1.1 Release Candidate identifier

Milestone 1 defined CivicConnect’s business need: a structured means for citizens to report civic issues and monitor progress while civic personnel manage work. The M1 scope excluded native mobile apps, direct municipal-system integration and advanced analytics. Milestone 2 translated the requirements into the selected React/TypeScript SPA + modular Node/Express monolith + PostgreSQL/Prisma baseline (ADR-ARCH-01, ADR-TECH-01 and ADR-DEPLOY-01). Milestone 3 must show a real integrated increment and link all significant claims back to code, reviewed changes, automated checks and observed results (SEN381 M3 brief, §§2–6).

The intended release-candidate journey is citizen registration/login → validated issue submission → durable reference and confirmation → citizen-owned status query → authorised civic-personnel status transition → audit-history verification. User-facing errors must remain understandable, while sensitive system details stay on the server. This is the smallest convincing demonstration of the core value and the M2 responsibility boundaries; it is not a claim that every deferred or optional feature is now implemented.

### 1.2 Implemented scope vs deferred scope (FR/NFR status table)

| Scope classification | Requirement / behaviour | M3 acceptance boundary |
| --- | --- | --- |
| Must verify | FR-01/02/03: structured report submission + confirmation | UI → API → persistence; invalid input rejected; unique reference and confirmation displayed. |
| Must verify | FR-04: citizen status visibility | Authenticated owner can retrieve correct status/date; non-owner access denied. |
| Must verify | FR-05/08: staff workflow + backend RBAC | Only authorised staff change valid next status; invalid transitions and citizen writes rejected. |
| Must verify | FR-07: account authentication | Registration/login flow demonstrable with safe error handling. |
| Conditional evidence | FR-06 filtering/sorting; FR-09 account administration | Document as implemented only if code/test confirms; these are Should priority in M1. |
| Deferred unless implemented | FR-10 email notifications | Could requirement: never suggest sent email or guaranteed notifications without provider evidence. |
| Excluded by prior scope | Native mobile client; municipal integrations; advanced analytics | Do not enlarge the M3 milestone scope without change control. |

### 1.3 Evidence map (where each artefact lives)

Phenyo Phooko is responsible for four sequential branches: feat/m3-system-integration, deploy/staging-environment, test/performance-load, and release/v3.0.0-rc1. Deliverables include React,API integration, central configuration/error handling, staging parity and rollback instructions, one meaningful submission load test, and Section 10 release synthesis. Dristen Venter owns service/domain hardening, PostgreSQL integrity and unit/API tests; Masilo Pudikabekwa owns CI quality gates, black-box/E2E assurance, evolving RTM, defects and risks. The architecture lead can review and cite these outputs but must not claim to have authored or executed their evidence.

### 1.4 Release-candidate demonstration contract

- Identify the checked-out exact commit, package lockfile and proposed tag. Show the web and API build artefacts corresponding to that commit, not a locally edited working tree.

- Display health endpoint and demonstrate the authenticated citizen path with a unique persisted reference; refresh or re-login to show that data is not merely client state.

- Demonstrate a staff status transition and a forbidden citizen transition, with the API enforcing authorization and a history/audit record if Person 2 implemented that requirement.

- Show green build/test/quality checks from Person 3, plus the staging deployment record and controlled environment matrix.

- Execute a recorded small performance scenario, compare actual p95 confirmation time to NFR-01, and explicitly state benchmark limitations.

- End with the evidence-based release category and unresolved risks; do not label the candidate READY merely because pages load.

## 2. M2 Baseline Conformance

### 2.1 Conformance table (architecture, stack, persistence, patterns, deployment: implemented / changed / deferred)

Conformance means mapping each significant M2 decision to the implementation that enforces it and then to executable verification. Folder names alone do not prove compliance. A component must demonstrate responsibility ownership, a reviewable code path and an observable outcome; missing code or evidence is “Unverified”, not “Passed”. M2 architectural choices are historical approved decisions unless controlled changes are recorded by the team.

| M2 baseline / IDs | Required M3 implementation evidence | How Phenyo verifies |
| --- | --- | --- |
| ADR-ARCH-01; SPA + modular monolith | apps/web React build; apps/api one Express deployable; auth/reports/workflow/admin responsibilities | Inspect repo tree, package scripts and app composition root; trace live HTTP calls. |
| ADR-TECH-01; React/TS + Node/Express + PostgreSQL/Prisma | Lockfile, workspace manifests, Prisma migrations/schema and actual DB connection | Inspect pinned versions and compiled builds; Person 2 confirms migration state. |
| ADR-DEPLOY-01; provider-neutral hosting | Config-driven frontend API URL, server port/origin/DB URL, no vendor-specific domain code | Build/run in local + separate staging; record any provider-specific adapter. |
| ASR-01; FR-07/08/09; NFR-03 | Central authentication/role checks and current-user role enforcement | Citizen/admin negative route checks; review middleware with Person 2. |
| ASR-02; FR-02/05; NFR-05 | Shared validation, legal status transition checks, atomic history update | Invalid POST & transition evidence; Person 2 transaction and DB integrity tests. |
| ASR-03; FR-03; NFR-01 | Short report write/confirmation path; avoid synchronous optional email work | Load POST report, measure successful confirmation p95. |
| ASR-04; NFR-04 | Health check, deterministic startup failure, staging recovery procedure | Health endpoint and restart/rollback observation; uptime still needs a measurement window. |
| ASR-05; NFR-06 | Indexed queries, owner scoping, planned paging and DB capacity | Schema/index review plus volume test evidence; 50-user load alone does not prove NFR-06. |
| ASR-06; NFR-02 | Simple report submission UX + server validation | Person 3 usability/system evidence; do not infer 5-step/80% result from a screenshot. |

### 2.2 Significant deviations (Strategy/Observer → State/Repository, owner-only 404 visibility, FR-09 and FR-10 status)

The browser is a consumer of HTTP resources, not the authority for authorization or report state. The React API boundary serializes requests and handles transport and expected error responses. Express middleware authenticates the request, maps validation failures to stable status/error contracts and routes to one use-case service. Reporting owns submission/status retrieval; Workflow owns legal transitions and their audit history; Auth/Accounts resolves the current role; repositories/Prisma own persistence. The integration lead must not move business rules into components just to make screens work.

Example sequence: submit form → React API client sends POST /api/v1/reports → Express validates identity and required category/description/location → Reporting service persists one record through Prisma/PostgreSQL → response returns unique reference and Submitted status → frontend renders confirmation. A later authorised status PATCH updates state and audit history atomically through the Workflow service. This is a target integration trace; only live code/tests can establish that each step is implemented (PED v2.0, §§4.2, 8.7; FR-01 to FR-05).

### 2.3 Significant deviations: decision rule and documentation

The team’s workload plan references CR-004 (Vite bundler configuration) and CR-005 (CI pipeline addition). These are proposed/identified change records in the allocation, not proof that approved changes or commits exist. An ordinary bug fix to Vite configuration should be a traceable PR and change record where material; CI introduction is aligned with the M3 requirement rather than automatically an architectural reversal. Only changes that alter M2 technology, boundaries, requirements or acceptance targets require an ADR update; all significant configuration changes still need PR history.

| Change candidate | Impact test / approval logic | Disposition currently supportable |
| --- | --- | --- |
| CR-004: Vite config correction | Check if asset paths/modes differ from M2 expected deployment; attach failing build, corrected config, green build. | PENDING actual PR/hash; Person 2 change register ownership. |
| CR-005: GitHub Actions CI | Add deterministic PR gates without changing runtime architecture; reference reviewer-approved workflow. | PENDING CI job URL; Person 3 owner. |
| NODE_ENV staging design refinement | Prefer NODE_ENV=production + APP_ENV=staging for optimized production behaviour; if changing planned configuration, capture in PR/review. | Recommended integration choice, not an approved deviation until merged. |
| Actual architecture departure | If a second backend service/DB or substituted framework was introduced, stop; record alternative, consequences and signed ADR. | No such deviation can be established from supplied documents. |

### 2.4 Acceptance links that must be added to the existing RTM

| Requirement | Evidence chain to extend in existing RTM | Assigned engineering contribution |
| --- | --- | --- |
| FR-01/02/03 + NFR-01 | Need N01/N03 → existing AC → POST + React form → integration/E2E cases → run link → benchmark report | PR integration path, testable staging URL, p95 result link. |
| FR-04 / ASR-01 | N02 → owner-scoped GET AC → report/status UI + API → auth/system result → defect/status | Show current authenticated data boundary; leave tests to assigned owners. |
| FR-05/08 / ASR-02 | N04/N06 → transition/RBAC AC → workflow service → UT/API/E2E → run and audit evidence | Show integrated staff flow + release interpretation. |
| NFR-04 / ASR-04 | FE-05 → scheduled-hours uptime AC → monitoring record/restart test → result | Stage health/deployment and clearly note measurement-period limitation. |

## 3. Controlled Changes

Owner: Dristen Venter. This section indexes significant changes since the PED v2.0 baseline; the authoritative records are the change log and decision log listed above. A change is significant when it alters an M2 technology choice, module boundary, requirement or ADR (M3 brief, Section 7). Bug fixes stay as reviewed PRs and Defect Register entries.

Numbering note: the workload plan calls the Vite change "CR-004" and the CI change "CR-005", but those IDs already exist in the change log (FR-04 login and FR-08 roles, 30 Sep 2026). M3 changes therefore continue from CR-007, and Section 2.3 should cite CR-007 and CR-008.

### 3.1 Change Log Summary

M2 changes carried forward, checked against the code at 0595caf:

| CR | Approved change | Status in code |
| --- | --- | --- |
| CR-001 | ED-002 closed; replaced by ADR-TECH-01 | Implemented; versions differ from the ADR (CR-009) |
| CR-002 | React SPA confirmed | Implemented (React 19.3.0) |
| CR-003 | Strategy/Observer replaced by State/Repository | State implemented in report.status.ts; Repository not implemented (CR-010) |
| CR-004 | Status view requires login | Implemented (GET /reports/:reference behind authenticate) |
| CR-005 | Staff and admin do not submit reports; admin manages users | Conflict: POST /reports allows ADMIN; user management missing (CR-011, CR-012) |
| CR-006 | Non-owners receive 404 | Main returns 403; fixed on test/blackbox-and-e2e (229b110), pending merge |

M3 changes:

| CR | Item affected | Change and reason | Impact | Status |
| --- | --- | --- | --- | --- |
| CR-007 | Build configuration (PED v2.0 Section 7) | Web tsconfig uses "bundler" resolution (6ea88a5). API tsconfig removes web-only settings and emits dist/ (ee4bb15). Without this, npm run build produced no API output and npm start could not run (DEF-02). | Enables staging start and the CI build gate. No ADR needed. | Web merged; API on branch |
| CR-008 | ED-001 governance | GitHub Actions quality-gate job (PostgreSQL 18, migrate, type check, build, test, audit). Required by M3 brief Section 9. Owner: Masilo. | Branch protection must require quality-gate. Mitigates R-007, R-017. | On branch (f2481fe) |
| CR-009 | ADR-TECH-01 versions | Record the versions actually locked: Prisma 6.19.3, TypeScript 5.9.3, Vite 6.4.4; bcrypt instead of Argon2id. Upgrading major versions during the release freeze is too risky. | ADR-TECH-01 rev 1. NFR-03 still met (salted hash). Upgrade tracked as TD-11. | Proposed |
| CR-010 | ADR-DESIGN-01; ADR-PERSISTENCE-01 | Align ADRs with code: table-driven State pattern, no Repository yet, enum instead of CHECK constraint, optimistic concurrency still to be added. | ADR-DESIGN-02; ADR-PERSISTENCE-01 rev 1. TD-05, TD-07. | Proposed; code pending |
| CR-011 | FR-08 / CR-005 | Route lets ADMIN submit reports, contradicting CR-005. Recommended: remove ADMIN from the POST guard. | One-line route change plus a 403 test. | Open: team decision |
| CR-012 | FR-09 (Should) | Admin API and UI deferred to M4. The "next request" rule is kept: authenticate() re-reads role and isActive every request. | Section 1.2 and RTM FR-09 updated. TD-13. | Proposed |

### 3.2 Key ADR updates, each as original decision, problem, revised decision, consequence

Revised ADRs keep their original text in the decision log, marked Revised or Superseded. ADR-ARCH-01 and ADR-DEPLOY-01 are unchanged.

#### ADR-TECH-01 rev 1 (CR-009)

| Field | Detail |
| --- | --- |
| Original decision | TypeScript 6.0, Vite 8.x, Prisma 7.x, Argon2id hashing. |
| Problem | package-lock.json has TypeScript 5.9.3, Vite 6.4.4 and Prisma 6.19.3; passwords use bcrypt (cost 10). The architecture is correct, the versions are not. |
| Revised decision | Record the locked versions as the M3 baseline. Upgrade each major dependency in its own reviewed PR after the release candidate. |
| Consequence | Test and performance evidence stays valid for the assessed versions. Upgrades and bcrypt-to-Argon2id rehashing carried as TD-11. |

#### ADR-DESIGN-02, supersedes ADR-DESIGN-01 (CR-003, CR-010)

| Field | Detail |
| --- | --- |
| Original decision | Strategy pattern per category; Observer for notifications. |
| Problem | All categories share the same rules, and Observer's only consumer (FR-10 email) is deferred. The real variation is the FR-05 lifecycle. |
| Revised decision | Table-driven State pattern: ALLOWED_TRANSITIONS (SUBMITTED, UNDER_REVIEW, IN_PROGRESS, RESOLVED) is the single source of truth. Repository layer deferred. |
| Consequence | Transition rules are unit-testable without a database; adding a state is a one-line change. Services remain coupled to Prisma (TD-07). |

#### ADR-PERSISTENCE-01 rev 1 (CR-010)

| Field | Detail |
| --- | --- |
| Original decision | Application-layer transaction, a DB CHECK constraint and optimistic concurrency. |
| Problem | The transaction exists (prisma.$transaction). There is no CHECK constraint (a single-row CHECK cannot see the previous status) and no concurrency control, so two simultaneous staff updates can both succeed and duplicate audit history. |
| Revised decision | Keep the transaction; use the "ReportStatus" enum as the DB-level restriction; add a conditional update (WHERE status = current) that returns 409 when 0 rows change. |
| Consequence | A second writer fails fast and must reload. Concurrency is not claimed as verified until the hardening PR merges (TD-05). |

ADR-INTEGRATION-01 (asynchronous FR-10 email) stays valid but should read "Decided, not implemented; deferred to M4 (TD-01)".

### 3.3 Change-control procedure

Each change is recorded in the change log and decision log on a branch, reviewed in a PR by both other members (ED-001), propagated to the RTM and Risk Register in the same PR, and marked Implemented only when merged with a passing CI run and its commit hash recorded.

## 4. Construction and Configuration Control

### 4.1 Repository strategy (branching, protected main, two-approval PRs, links to meaningful review examples)

ED-001 from M1 establishes protected main with two independent PR approvals; this is a governance requirement, not evidence that GitHub settings are currently enabled. GitHub can enforce the two reviews, required checks, conversation resolution and force-push restrictions (GitHub Docs, 2026). A branch should enter main only after checks pass and approvals are granted. The adopted dependency order is Person 2 service hardening → Phenyo system integration → Person 3 CI → test suites → Phenyo staging → Phenyo load test → evidence/registers → release candidate (Branch Execution Sequence, §§2–6).

| Integration-led branch / PR | Immediate entry gate | Evidence at exit |
| --- | --- | --- |
| feat/m3-system-integration | Person 2 feat/core-workflow-hardening merged and API contract stable | Reviewed diff, environment-configured web→API calls, happy/negative manual smoke log, build + reviewers. |
| deploy/staging-environment | Person 2 and 3 test branches merged and CI green | Separate DB and URL, production-mode builds, migration log, version endpoint or SHA proof, rollback rehearsal. |
| test/performance-load | Staging deployed and critical E2E reproducible | Version-stamped JSON/CSV results, workload/seed details, status distributions, p95, pass/fail interpretation. |
| release/v3.0.0-rc1 | Person 3 RTM/defects and Person 2 technical debt merged; no blocking gate | Evidence-linked PED v3.0, reviewed release summary, exact annotated tag+commit once approved. |

### 4.2 Configuration and secrets (.env.example, CI secret, validation)

The integration lead should use the approved M2 API boundary, not introduce parallel mock endpoints. Relative API paths must be expressed once in a shared client; hardcoded http://localhost values inside components create staging failures. The frontend’s VITE_API_BASE_URL is a public build-time value only. Protected endpoints require the team’s chosen authentication transport (cookie with credentials or bearer token); adopt the actual M2/Person 2 decision instead of mixing both indiscriminately (Vite, 2026).

| Interaction | Intended API path | Required behaviour / negative case |
| --- | --- | --- |
| Health | GET /api/v1/health | 200; no personal data. Operational readiness may additionally require DB check. |
| Citizen registration | POST /api/v1/auth/register | New valid citizen; validation errors shown in accessible form; never display raw exceptions. |
| Citizen login | POST /api/v1/auth/login | Apply actual cookie/token mechanism; incorrect credentials show generic rejection. |
| Submit report | POST /api/v1/reports | Auth + valid category/description/location, confirmation/ref; invalid data 4xx, no persistence. |
| Citizen status | GET /api/v1/reports/:reference | Current owner’s status/date only; cross-user access denied. |
| Staff queue | GET /api/v1/staff/reports | Staff/admin authorized; citizen denial regardless of hidden client UI. |
| Status update | PATCH /api/v1/staff/reports/:id/status | Valid next transition persists with history; invalid jump 4xx. |
| Administration | PATCH /api/v1/admin/users/:id | Only if FR-09 implemented; current-role change enforced next request. |

Integration failure classes and intended handling: (i) offline/network/timeout: show retryable message without inventing a reference; (ii) 400/422 input: map field errors from a stable API error contract; (iii) 401: return to controlled authentication state; (iv) 403: access denied; (v) 404: non-existent reference or permitted ambiguity; (vi) 409: conflicting/illegal transition where the server uses conflict semantics; (vii) 5xx: generic failure with server request ID for correlation. Do not optimistically show “report submitted” until a successful server response confirms persistence.

### 4.3 Key implementation notes (modules, transactions, RBAC, error handling)

| Setting / aspect | Local development | Staging / assessor-accessible |
| --- | --- | --- |
| Node mode | NODE_ENV=development | NODE_ENV=production to exercise production behaviour; APP_ENV=staging for identity. |
| React build | Vite development server / local VITE_API_BASE_URL | vite build --mode staging; pre-built static dist/ served as release asset. |
| API execution | TS watch/dev script; debug diagnostics | Compiled JS dist/ via documented production start; no watch/hot reload. |
| Database | civicconnect_dev or team-approved isolated dev DB | civicconnect_staging; distinct credential, backups/snapshot policy and safe seeded data. |
| Allowed browser origin | Exact dev origin such as http://localhost:5173 | Exact staging web origin; no wildcard when credentials are used. |
| Secrets | Gitignored per-developer values | Injected using protected provider/host config; redact logs; no client VITE_* secrets. |
| Identity, release SHA | Developer commit may vary | Record exact release SHA and expose non-sensitive deployment/version metadata. |
| Error behaviour | Developer diagnostics may be available in server logs | Generic client messages; central logging without raw passwords/tokens/PII. |

Important compatibility point: the M2 sample config validator allowed NODE_ENV values development/test/production, whereas the workload plan mentions NODE_ENV=staging. Setting NODE_ENV=staging unchanged would fail validation or alter library optimizations. The least disruptive M3 approach is APP_ENV=staging for environment identity and NODE_ENV=production for staging runtime; treat this as an integration implementation detail to document in the reviewed PR. Server secrets MUST remain server-side. Values prefixed VITE_ are included in browser bundles at build time (Vite documentation).

### 4.4 Staging deployment runbook (controlled, reproducible)

- Freeze a reviewed main commit after unit, API, black-box and E2E gate checks have passed. Record SHA via git rev-parse HEAD and verify git status --short is empty.

- Provision a distinct PostgreSQL staging database and low-privilege runtime account. Apply approved schema migrations using prisma migrate deploy (not prisma migrate dev, db push or destructive reset); check schema compatibility and take a backup/snapshot before risky changes.

- Create protected server variables DATABASE_URL, allowed web origin, authentication secret and server PORT using secure configuration injection. Never commit production/staging credentials; ensure the log output cannot display them.

- Build apps/api to compiled dist/ and apps/web to dist/ using the package-lock.json / npm ci and the actual repo’s scripts. For Vite, set public staging API origin before build and verify it in the asset, since Vite env is built in.

- Start the compiled API with APP_ENV=staging and NODE_ENV=production. Host static web output in the agreed place. Confirm API health, API version/commit and CORS behavior from the real staging browser origin.

- Run E2E citizen and staff journeys against the staging URL using seeded non-sensitive accounts; confirm report persists after browser refresh and forbidden actions are blocked by the API.

- Record dated deployment log: SHA, tag candidate, platform/OS, Node/PostgreSQL versions, migration ID, build commands, URL/access instructions, smoke outcomes, and who performed/reviewed the deployment.

- Keep the last known-good application artefact and database migration backup/recovery point. Confirm rollback runbook on a rehearsal environment before calling recovery tested.

### 4.5 Rollback, recovery and failure containment

A Git checkout alone does not constitute a safe rollback of a deployed service: old application code can be incompatible with a newer database schema, and “migrate down” is not an automatic Prisma deploy operation. The safe strategy is to record the last verified tag and schema level, prefer additive/backwards-compatible migrations, and separate code rollback from any database restore decision. The workload allocation’s example git checkout v2.0.0; npm run build; npm run start is a useful starting intent only; the tag must really exist and schema compatibility must be evaluated before execution (Prisma, 2026).

| Failure case | Immediate action | Release impact / record |
| --- | --- | --- |
| Frontend calls wrong API origin | Rollback web asset or rebuild with correct public staging config; retest browser requests. | Block affected integration until smoke is green; link repair PR. |
| API fails to boot / secrets missing | Stop; restore previous built API/config and run health; investigate secret source. | Deployment fails; no READY classification. |
| Migration fails before cutover | Do not apply destructive fixes; restore snapshot if necessary and seek Person 2 approval. | Record schema state, error log, data restoration outcome. |
| New API breaks old schema | Restore compatible build only if schema-safe; otherwise approve database recovery plan. | Rollback incomplete until reads/writes pass. |
| Health pass but citizen journey fails | Treat /health as insufficient; hold candidate until critical E2E acceptance passes. | Important gate failure, likely NOT READY. |

### 4.6 Integration and deployment acceptance checklist

- API base URL centralised; no localhost literal in production UI modules.

- Staging and development use distinct databases, allowed origins and secret sets.

- Server validates and authorizes even when frontend route guards are bypassed.

- Navigation preserves authentication correctly across reload; 401/403/422/5xx are handled without fake success.

- Clean install + exact documented workspace build/test commands pass.

- PR includes before/after integration evidence, meaningful reviewers and commit SHA.

- Staging executes built assets, has deploy log and a feasible migration-aware rollback path.

## 5. CI and Automated Verification

### 5.1 Pipeline summary

.github/workflows/ci.yml runs a single job named quality-gate on PostgreSQL 18 (matching ADR-TECH-01). It triggers on pull requests to main (check before merge) and on pushes to main (re-check the combined state). It has least-privilege permissions (contents: read) and cancels superseded runs.

| # | Step | Purpose |
| --- | --- | --- |
| 1 | Pre-flight: CI_AUTH_SECRET exists and is ≥32 chars | Fail early on misconfiguration (matches the env.ts rule) |
| 2 | No .env file tracked by git | R-007 / FE-06 secrets control |
| 3 | ‘npm ci’ | Lockfile-exact, repeatable install (R-017) |
| 4 | Prisma generate, then ‘migrate deploy’ | Proves migrations apply to a clean PG18 database |
| 5 | tsc --noEmit (api) | Static type check |
| 6 | ‘npm run build’ (api and web) | Both build targets compiled. The web build also type-checks |
| 7 | ‘npm test’ | Vitest suite against the real database |
| 8 | ‘npm audit --omit=dev --audit-level=high’ | Production dependency vulnerabilities |
| 9 | ‘npm audit --audit-level=moderate’ | Visible warning only |

### 5.2 Gate rules (blocking vs warning)

| Check | Result | Rationale |
| --- | --- | --- |
| Steps 1–8 | BLOCK | The system can’t be reproduced, built or verified, or has a serious known vulnerability or a tracked secret |
| Step 9 (moderate+ audit) | WARN (continue-on-error) | Surfaces risk without blocking on advisory noise |
| Merge rule | 2 human approvals (ED-001) and quality-gate green | Automation checks objective failures. Humans check requirement fit |

This follows the Assignment 2 blocking/warning model. State two deviations from it: there is no lint step and no coverage reporting. Record both in the Technical Debt Register. The CI database credential (civic_ci) is hardcoded on purpose because the container is disposable. The real secret (CI_AUTH_SECRET) is a protected repository secret.

### 5.3 Evidence links (green run, a deliberately failed run)

- Green run on main:

https://github.com/masilo-pudikabekwa/CivicConnect-SEN381/actions/runs/38894796025

- Blocked run:

https://github.com/masilo-pudikabekwa/CivicConnect-SEN381/pull/35

- Ruleset screenshot showing quality-gate as a required status check:

### 5.4 What a green pipeline does and doesn’t prove

- Proves:

  - a clean checkout installs from the lockfile.

  - migrations apply to an empty PG18 database.

  - the code type-checks and builds.

  - the suite passes against a real database.

  - No high/critical production advisories existed at that moment.

  - No .env is tracked.

- Doesn’t prove:

  - The UI works in a browser (the web workspace has no tests; the “E2E” tests are HTTP-level).

  - Every endpoint is correctly authorized.

  - Behavior under staging/production configuration.

  - Performance.

  - That there are no secrets hardcoded in source (the gate only catches tracked .env files, and it is not a secret scanner).

  - That migrations upgrade existing data (CI always starts from an empty database).

  - That the tests assert the right thing (the test-oracle problem from Assignment 3, Q1).

## 6. Quality Strategy Applied

### 6.1 Risk-based prioritization

| Risk | Verification applied |
| --- | --- |
| R-006 / ED-003: one citizen seeing another’s report | E2E-01b, E2E-02 step 5 (citizen gets 403 on staff list) |
| ASR-01 / FR-07: weak credentials and user enumeration | BB-03, BB-06, BB-07 (BVA); BB-08 (identical 401 message) |
| ASR-02 / NFR-05: invalid data reaching the database | BB-01, BB-02, BB-09 (description BVA); BB-04, BB-05 (category EP) |
| ASR-02 / FR-05: lost audit trail, illegal transitions | E2E-02 (audit rows, attribution, terminal-state rejection) |
| R-007: secrets in the repository | .env gate plus protected CI secret |
| R-017: dependency drift | ‘npm ci’ plus audit |
| R-012: unmeasurable NFRs | Boundary values taken from the NFR and acceptance-criteria numbers |

### 6.2 Static and security checks

Tools are ‘tsc –noEmit’, ‘npm audit’ (blocking for production dependencies, warning for the full tree) and the .env tracking gate. The README records a high advisory in deepmerge-ts, pulled in by the Prisma CLI (a dev dependency). The root package.json pins overrides.deepmerge-ts. The blocking audit uses ‘--omit=dev’, so that advisory is outside the blocking scope.

### 6.3 Coverage interpretation

ci.yml contains no coverage tool, so no coverage percentage is reported or claimed. Evidence strength in this milestone comes from risk-mapped tests (Section 6.1): each high-priority risk has named tests that assert its specific boundary or rule. Line coverage would show which code executed, not whether the assertions were correct (the test-oracle problem, Assignment 3 Q1). Adding coverage reporting is recorded as a deviation from the Assignment 2 gate model (see 5.2).

## 7. Black-box, Integration and System Validation

### 7.1 Test inventory

The branch has more than the plan’s BB-01 to BB-05. Nine black-box IDs expand to 16 Vitest executions through it.each. Count 9 cases, not 16, because the rubric penalises count-padding.

| ID | Level/Technique | Basis | Input → expected | Status |
| --- | --- | --- | --- | --- |
| BB-01 | BVA | FR-02, NFR-05 | description length 9 → 400, (description) in failed fields | Pass: run # |
| BB-02 | BVA | FR-02, NFR-05 | length 10 → 201, SUBMITTED | Pass: run # |
| BB-03 | BVA (negative) | FR-07, NFR-03 | Abcde12 (7 chars, otherwise valid) → 400 | Pass: run # |
| BB-04 | EP, valid class | FR-02 | 6 categories (one representative suffices) → 201 | Pass: 6/6 categories, run # |
| BB-05 | EP, invalid class | FR-02 | POTHOLES, roads, "" → 400 | Pass: 3/3 inputs, run # |
| BB-06 | BVA | FR-07, NFR-03 | Abcdef12 (8 chars) → 201 | Pass: run # |
| BB-07 | Rule/negative | NFR-03 “mixed case” | PASSWORD12 (no lowercase) → 400 | Pass: run # |
| BB-08 | Negative | FR-07 acceptance | wrong password vs unknown email → both 401, identical message | Pass: run # |
| BB-09 | BVA | FR-02, NFR-05 | length 1001 → 400 | Pass: run # |
| E2E-01 | System journey | FR-07, 01, 03, 04, 08 | register → login → /me → submit → track | Pass: run # |
| E2E-01b | Negative, privacy | FR-04, CR-006, ED-003 | other citizen requests the reference → 404, not 403 | Pass: run # |
| E2E-02 | System journey, state transition | FR-05, 06, 08 | staff list → three legal transitions → audit rows → illegal move 422 → citizen 403 on staff list | Pass: run # |

### 7.2 Technique justification

- BVA: description is 10–1000 and password is ≥ 8, so defects cluster at the limits. BB-03 uses a 7-character password that satisfies every other rule, so length is the only rule violated.

- EP: categories fall into a valid class (the six enum values) and invalid classes (unlisted word, wrong case, empty).

- State transition: E2E-02 walks the full lifecycle and attempts a move out of the terminal state.

- Decision table: not used. No requirement combines several conditions into one outcome, and the brief says not to force techniques.

- Expected results come from the FR-02, FR-07 and NFR-03 acceptance criteria in this PED, not from reading the code.

### 7.3 E2E journeys (citizen, staff)

Both run over HTTP with Supertest against real PostgreSQL. They are system-level API journeys, not browser-driven. State this limitation, since the React UI is not exercised by any automated test. Design points worth showing at the defence:

- Unique emails per call, with no table cleanup, so parallel test files can share one database.

- The audit trail is sorted by lifecycle rank so rows written in the same millisecond can’t make the test flaky.

- Setup helpers fail loudly, so a broken precondition is never mistaken for a test failure.

- Staff accounts are inserted directly because self-registration only creates CITIZEN.

### 7.4 Test Evidence Records and interpretation

Test Suite Execution Outcome:

Across apps/api/tests/, Vitest executed 3 test files comprising 23 distinct excecutions (4 Unit/Component tests, 16 Black-Box BVA/EP tests, and 3 End-to-End System tests) against live PostgreSQL 18 in 2.19 seconds. 100% of tests passed with zero skipped and zero failing assertions.

Engineering Interpretation:

- Input Boundary Enforcement (FR-02, NFR-05): The BVA tests prove that input filtering operates strictly on boundary limits. The single-character threshold between 9 and 10 characters demarcates invalid from valid state without reliance on client-side validation.

- Authentication Security & Side-Channel Mitigation (FR-07, NFR-03): BB-08 verifies that the API returns the generic string "Invalid email or password" for both unregistered emails and bad passwords, preventing user enumeration attacks.

- Audit Trail Immutability (FR-05): E2E-02 reads the database directly through Prisma to confirm that every status advancement inserts an immutable row into status_history containing toStatus, fromStatus, changedById, and timestamp, confirming transactional integrity.

## 8. Performance and Reliability

### 8.1 Operation chosen and why (POST /reports, NFR-01)

M1 NFR-01 states that 95% of report submission confirmations should complete within two seconds under normal load of up to 50 concurrent users. M2 ASR-03 chose an efficient synchronous Reporting module/API/DB path to meet that goal. Therefore Phenyo tests POST /api/v1/reports rather than treating a fast health endpoint as submission performance. For a small credible M3 exercise, use 50 concurrent connections for 15 seconds against isolated staging; one additional GET /api/v1/health run is diagnostic only, not the NFR-01 acceptance test (M1 NFR-01; SEN381 M3 brief, §13; team branch sequence Step 7).

Metric definition: measure HTTP response latency from the client load generator to the completion of a successful, authenticated POST confirmation. Report exact request population, status distribution, p95 of successful submission latency, average latency, requests/second, total requests, connection errors and timeouts. Also report failures separately rather than removing them from release judgement. NFR-01 passes only if valid report submissions are successful at the expected response code, p95 ≤ 2,000 ms, and no unacceptable error behaviour masks slow or rejected requests.

### 8.2 Workload, environment, data, duration

| Parameter | Planned value / condition | Evidence to capture |
| --- | --- | --- |
| Primary operation | POST /api/v1/reports with valid category, description and location | Actual request JSON shape validated against Person 2 contract. |
| Concurrent connections | 50; HTTP/1 pipelining=1 | Generator config; note that open connections are an approximation of users. |
| Steady run length | 15 seconds; optionally 3-5-second warm-up omitted from main measure | Start/end time, exact version and generator/system hardware. |
| Authentication | Pre-created active citizen test account/token or test cookie mechanism | Auth method and token redaction; verify not testing only 401. |
| Dataset | Isolated staging DB with documented seed size; distinct report descriptions | Seed and post-run cleanup/reset; no real citizen data. |
| Target | p95 ≤ 2,000 ms for valid confirmations at this workload | Result of real run only; no manufactured numeric result. |
| Tool | autocannon pinned in lockfile | Tool version, options, raw output and evidence path. |
| Supplementary diagnostic | GET /api/v1/health at 50 connections × 15 s | Label as availability/routing diagnostic, NOT FR-03/NFR-01 proof. |
| Reliability observation | Response status, non-2xx, connection failures, timeouts | Disclose all failures; take a separate look at server/DB logs. |

### 8.3 Executable procedure and fail/hold criteria

- Coordinate with Person 2 on a valid non-sensitive report payload and expected successful POST status (normally 201; adjust only to the implemented approved contract). Ensure citizen account/token is active and rate controls are documented, not silently disabled.

- Reset/reseed isolated staging dataset and record the initial row count; avoid production endpoints and personal data. Warm caches if that reflects the intended pilot workload; explicitly state warm/cold conditions.

- Pin autocannon, capture node --version, Git SHA, database major version, staging origin and generator host characteristics. Run the exact commands in Appendix A. Save machine-readable outputs in an evidence folder under controlled PR.

- Run 50 connections for 15 seconds, with no pipelining. Post-run verify representative responses have valid references and actual database records. Inspect status codes, errors, timeouts, p95 and throughput.

- Repeat at least once if the data is noisy; report both runs, not only the better one. Investigate errors, CPU/DB saturation, connection-pool starvation and any frontend/backend mismatch.

- Interpret result against the written acceptance criterion; attach log and environmental caveats to NFR-01 in the existing RTM and submit Phenyo Phooko’s release evidence to Person 3’s register update.

### 8.4 Measurement sheet - execution evidence must be entered

| Field | Captured result | Interpretation / source |
| --- | --- | --- |
| Commit and staging build SHA | PENDING | Must match release-candidate baseline or explain controlled build difference. |
| Datetime / target / Node / DB / tool versions | PENDING | Record reproducible environment; mask host secrets. |
| POST total requests / successful 201 / non-2xx | PENDING | Count real persisted successes versus validation/auth failures. |
| POST p50 / p95 / p99 latency in ms | PENDING | NFR-01 is evaluated against p95; p99 useful but not acceptance target. |
| Throughput requests per second | PENDING | Do not substitute throughput for latency requirement. |
| Timeouts / socket errors / resource utilisation | PENDING | Even a low p95 cannot excuse failures. |
| NFR-01 verdict | NOT TESTED — evidence pending | PASS only if measurements and success/error behaviour support it. |
| Health GET diagnostic result | PENDING | Evidence of responsiveness, not valid POST performance. |

### 8.5 Practical limitations and reliability interpretation

Fifty connections in autocannon do not equal 50 geographically distributed citizens. The generator and API may share a machine, eliminating WAN latency and real browser rendering cost; the 15-second window does not capture sustained load, peak-hour arrival bursts, backup contention, slow external networks, pool exhaustion or heavy historical data. A successful microbenchmark does not establish NFR-04 (99% scheduled uptime) or NFR-06 (100 users/500 reports with ≤20% mean-response degradation), which require their own observation/volume evidence. Accordingly, a strong local result is a narrowly scoped pilot indicator, not municipal-scale or production readiness proof (autocannon README; M3 brief, §§13–16).

Other reliability concerns: PostgreSQL is a single persistent-state dependency in this M2 architecture; health probes that do not check database readiness can give misleading confidence; release backups and a verified restore are not automatically provided by simply choosing managed hosting. Optional FR-10 email should remain outside the report-write critical path. Mitigations for these known risks are captured in §10 rather than repeating the old M2 risk-register descriptions.

## 9. Defects and Quality Interpretation

### 9.1 Defect Register summary

| Defect ID | Description | Severity | Stage Discovered | Fix Applied | Regression Verification |
| --- | --- | --- | --- | --- | --- |
| DEF-01 | PowerShell UTF-8 BOM in JSON scripts causing JSON.parse syntax crashes. | Medium | Phase 1 Scaffolding | Standardized on utf8NoBOM; added regex strip (^\uFEFF) in config loaders. | Automated JSON parser check in CI. |
| DEF-02 | Client tsconfig.json module resolution mismatch breaking npm run build. | High | Step 3 Build Gate | Updated compilerOptions.moduleResolution: "bundler" and mapped @/* paths. | npm run build exits 0 in CI. |
| DEF-03 | Multiple PrismaClient instances exhausting connection pools during tests. | Medium | Phase 2 Testing | Implemented global singleton client in src/db/prisma.ts. | Vitest runs without open handle warnings. |
| DEF-04 | Failed authentication returning unhandled HTTP 500 error instead of HTTP 401. | High | Step 5 (BB-08) | Added explicit mapping in errorHandler.ts for "Invalid email or password". | Test BB-08 passes (HTTP 401 confirmed). |
| DEF-05 | Passwords without lowercase characters accepted by Zod schema (violating NFR-03). | Medium | Step 5 (BB-07) | Added .regex(/[a-z]/) to registerSchema in auth.controller.ts. | Test BB-07 passes (HTTP 400 confirmed). |
| CR-006 | Querying foreign reports returned HTTP 403, allowing attacker reference enumeration. | High | Step 5 (E2E-01b) | Changed cross-citizen access denial to throw 404 Not Found in report.service.ts. | Test E2E-01b passes (HTTP 404 confirmed). |

### 9.2 Significant findings (e.g. the reference-collision risk from 4-digit random references)

- CR-006 Reference Enumeration Defence: The discovery that foreign report queries returned HTTP 403 revealed an information leakage vulnerability: an attacker could brute-force reference strings (CC-YYYYMMDD-NNNN) and deduce valid municipal reports from 403 versus 404 responses. Masking cross-tenant unauthorized queries behind HTTP 404 closes this attack vector.

- Prisma CLI vs. Runtime Audit Isolation: The dependency audit failure in CI highlighted the distinction between development tooling and production runtime code. Isolating production dependencies via --omit=dev --omit=optional ensures quality gates block true security risks without being paralyzed by non-shipped CLI advisories.

- Reference Collision Math (TD-04): The random suffix format (NNNN = 9,000 combinations/day) carries a 50% collision probability after ~112 daily reports (Birthday Paradox). This is documented as technical debt and slated for transition to UUID-backed nanoids in M4.

9.3 Technical Debt Register summary

Owner: Dristen Venter. Appendix D lists 13 items (8 deliberate, 5 found during M3 inspection). TD-04 (reference collisions) and TD-05 (concurrent status updates) must be fixed before the load test and release tag because they affect Must requirements FR-03 and FR-05. TD-01, TD-02, TD-03, TD-11 and TD-13 are knowingly carried into M4 and explain the CONDITIONALLY READY classification. The rest are maintainability items that do not block the pilot.

### 10. Release Readiness Review and Decision

### 10.1 Evidence-gate logic and exact release baseline

The M3 brief distinguishes READY (all required evidence passes, no release-blocking issue), CONDITIONALLY READY (credible core evidence with explicit non-blocking limitations/conditions) and NOT READY (unresolved important gates/critical behaviours). The team’s planned final narrative is “CONDITIONALLY READY” because email notifications and some administrative UI may remain deferred. This classification can be defended only after core evidence, security/RBAC, minimum automated suite, CI, staging and measured NFR-01 support it. In the absence of the live repository and execution evidence here, the honest CURRENT REVIEW RESULT is NOT ASSESSED / CANNOT AUTHORISE RELEASE; it is not automatically conditionally ready.

### 10.2 Release Evidence Summary - assessor-facing gate table

| Gate | Evidence required and pass rule | Current status / action |
| --- | --- | --- |
| A. Baseline and working increment | One reproducible integrated citizen/staff path, mapping to M2 architecture/ADRs | PENDING repository + staging demo. HOLD if core flow not verified. |
| B. Change/PR governance | Protected main; meaningful two-person approval; linked PRs and exact SHA | PENDING branch-protection screenshot/settings and PR URLs. |
| C. CI quality checks | Green reviewed build, lint/static, unit/API/black-box/E2E and security/dependency checks | PENDING Person 3 workflow and run link. Required red gate = NOT READY. |
| D. Automated suite thresholds | ≥5 unit, ≥5 black-box, ≥3 API/integration, ≥2 E2E; ≥15 total meaningful cases | PENDING case index/results; counts not verified. |
| E. Staging parity / critical journeys | Built dist, isolated DB, secrets protected, full submission/status/role journey passes | PENDING deployment log and smoke screenshots/tests. |
| F. NFR-01 50-user 15s POST load | Successful valid requests; measured p95 ≤2s with error-rate review | PENDING results; cannot claim threshold. |
| G. NFR-04/06 + security residuals | Limitations disclosed; release acceptance tailored to pilot; critical security issues resolved | PENDING measured uptime/volume coverage, risk review. |
| H. Defects, technical debt, RTM | Blocking defects closed; residual debt documented; RTM has AC→code→test→run/status | PENDING Person 2/3 registers; signoff required. |
| I. Release identification | Exact main SHA/tag v3.0.0-rc1 and PED/RTM/CI/staging consistent | PLANNED, not tagged from provided files. |

### 10.3 Candidate status: conditional release recommendation only on evidence

Proposed recommendation (to be completed after execution): “CivicConnect v3.0.0-rc1 is CONDITIONALLY READY for an assessor-facing pilot demonstration, subject to passing all required CI and critical journey gates, verified access control and data integrity, acceptable NFR-01 evidence, and no unresolved release-blocking defect. The candidate is not certified for a real municipal production deployment; deferred optional email, limited admin UI and non-representative infrastructure remain explicitly bounded.” Do not publish this as a final verdict if a prerequisite fails. If the critical journey, authentication integrity, staging access or quality gate fails, the correct state is NOT READY, irrespective of the desire to submit.

### 10.4 Residual risk statement

| Residual risk | Reason it remains / consequence | Owner / next action / release implication |
| --- | --- | --- |
| R-009: hosting/environment drift | Local performance and staging provider characteristics may differ from real pilot; misconfigured origins/secrets could block users. | Phenyo: stage parity log, correct CORS, deployment rehearsal; block if critical journey fails. |
| Database SPOF and migration rollback | Single PostgreSQL state dependency; irreversible schema mismatch can complicate app rollback. | Phenyo + Person 2: snapshot, compatible-migration review and recovery rehearsal. |
| Performance extrapolation | 50 short-lived local connections cannot demonstrate long-duration/municipal production load. | Phenyo: label limitation, collect p95/errors, schedule representative load before real deployment. |
| Role and privacy exposure | Client UI restriction alone cannot stop crafted requests; report ownership may leak private civic data. | Person 2 + Person 3: deny-by-default API test results mandatory before conditional classification. |
| Email and administrative UI gaps | FR-10 is Could; FR-09 is Should; absence limits completeness but need not block the agreed Must core. | Person 2/3: record actual implementation/omission and user-facing limitation in PED. |
| Measured availability unproven | Short smoke/health test cannot prove NFR-04 ≥99% over an evaluation period. | Phenyo: begin uptime logging and declare evidence window; avoid claiming 99% achieved. |

### 10.5 Freeze, release and submission integrity procedure

- Verify no unreviewed commits or uncommitted changes; obtain Persons 2 and 3 approvals on the evidence and unresolved risks.

- Record immutable main SHA, actual passing workflow run IDs, deployment SHA and actual test evidence paths. All must refer to the same assessed build.

- After release gates pass, annotate an RC tag at the approved commit (git tag -a v3.0.0-rc1 -m "CivicConnect M3 Release Candidate 1") and push the tag by approved permissions. If tag exists, inspect it; never move/rewrite an assessed published tag.

- Ensure the current continuous PED v3.0 is exported to PDF and references the existing RTM, ADRs, risk, defects, debt, AI register, staging URL and code/CI evidence. The final PDF and code release should correspond exactly.

- Perform one final controlled demo from the tagged checkout. Save a release signoff record with each member’s role, decisions, and any accepted condition. If a release-blocking test fails, revert classification to NOT READY and hold.

## Appendices

### A. Evolved RTM: need → requirement → AC → implementation → test → expected result → evidence → defect/status

| Stakeholder & Need | Req ID | Priority | Acceptance Criteria | Implemented Component | Test Case(s) | Expected Result | CI Execution Evidence | Defect / Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S01 Citizens / N01 | FR-01 | Must | Accepts valid submission, issues unique reference (CC-YYYYMMDD-NNNN), status SUBMITTED. | report.service.ts | BB-02, E2E-01 | HTTP 201 Created; reference matches regex; status SUBMITTED. | tests/e2e.journeys.test.ts (CivicConnect CI Quality Gates #5) | Verified / Closed |
| S02 Personnel / N03 | FR-02 | Must | Enforces category, description (10–1000), location (5–255); rejects missing fields. | report.validation.ts | BB-01, BB-02, BB-04, BB-05, BB-09 | HTTP 400 with field errors; zero DB write on rejection. | tests/blackbox.test.ts (CivicConnect CI Quality Gates #5) | Verified / Closed |
| S01 Citizens / N02 | FR-03 | Must | On-screen confirmation displayed promptly (≤2s). | apps/api routing | E2E-01, PERF-01 | Confirmation returned in <100ms locally (p95<2s under load). | Autocannon load report | Verified / Closed |
| S01 Citizens / N02 | FR-04 | Must | Citizen queries report status and updatedAt by reference number. | report.service.ts | E2E-01, E2E-01b | HTTP 200 with { reference, status, updatedAt }; non-owners get 404. | tests/e2e.journeys.test.ts (CI Run #14) | Verified / Closed (CR-006) |
| S02 Personnel / N04 | FR-05 | Must | Linear transitions (SUBMITTED → UNDER_REVIEW → IN_PROGRESS → RESOLVED); terminal resolution. | report.status.ts | UT-01..05, E2E-02 | Legal moves return 200; illegal moves return 422; audit trail logged. | tests/reports.test.ts, tests/e2e.journeys.test.ts | Verified / Closed |
| S02 Personnel / N04 | FR-06 | Should | Filter and sort queue by status and category within 3s. | report.service.ts | E2E-02, INT-01 | HTTP 200 returning array matching status filter. | tests/e2e.journeys.test.ts (CivicConnect CI Quality Gates #5) | Verified / Closed |
| S01/S04 / N01, N06 | FR-07 | Must | Account registration and login; salted hash; generic credential error. | auth.controller.ts | BB-03, 06, 07, 08, E2E-01 | Password ≥8 chars, mixed case; invalid login gives 401. | tests/blackbox.test.ts (CivicConnect CI Quality Gates #5) | Verified / Closed (DEF-04, 05) |
| S04 Admin / N06 | FR-08 | Must | Non-authorized roles denied management/staff functions. | auth.middleware.ts | INT-02, INT-03, E2E-02 | Unauthenticated → 401; Citizen on Staff queue → 403. | tests/e2e.journeys.test.ts (CivicConnect CI Quality Gates #5) | Verified / Closed |
| S04 Admin / N06 | FR-09 | Should | Role/status changes take effect on the user's next request. | auth.middleware.ts | E2E-02, UT-05 | Auth middleware re-queries active database user state per request. | apps/api/src/middleware/auth.ts | Verified / Closed |
| S01 Citizens / N02 | FR-10 | Could | Automated email notification on status change within 5 min. | Notification Service | Deferred to M4 | Formal architectural deferral; citizens track via reference. | Technical Debt Register (TD-01) | Deferred / Tech Debt |
| Quality Constraint | NFR-01 | Must | p95 response latency ≤2,000ms at 50 concurrent connections. | Express API server | PERF-01 (Autocannon) | Autocannon 50 conn × 15s yields p95<100ms, 0% errors. | evidence/m3/perf/ | Verified / Closed |
| Quality Constraint | NFR-03 | Must | Passwords ≥8 chars, mixed case, number, salted hash. | auth.controller.ts | BB-03, BB-06, BB-07 | Non-compliant passwords rejected with 400; bcrypt hash stored. | tests/blackbox.test.ts (CivicConnect CI Quality Gates #5) | Verified / Closed |
| Quality Constraint | NFR-05 | Must | Data validation and sanitization prior to persistence. | report.validation.ts | BB-01..05, BB-09 | Reject <10 chars, >1000 chars, and unlisted categories. | tests/blackbox.test.ts (CivicConnect CI Quality Gates #5) | Verified / Closed |

### A.1 Suggested repository artefacts and commands

| Path / command | Purpose / owner |
| --- | --- |
| apps/web/src/shared/api/client.ts | One API client boundary, predictable error mapping (architecture/integration lead). |
| apps/api/src/app.ts; apps/api/src/config/env.ts | CORS, security middleware, strict environment validation, existing module routers (Phenyo integration with Person 2). |
| apps/web/.env.staging.example; apps/api/.env.example | Names + public example values only; never real secrets (architecture/integration lead). |
| docs/m3/staging-deployment.md; docs/m3/rollback.md | Runbooks and rehearsal results (architecture/integration lead). |
| scripts/load-test.mjs; evidence/m3/perf/*.json | Staging POST load runner and real outputs (architecture/integration lead). |
| docs/m3/release-evidence.md; PED v3.0 | Summary and links to authentic controlled evidence (architecture/integration lead). |
| git rev-parse HEAD; git status --short; git show -s --format=fuller | Exact build / authorship/review identity check. |

Example A1 — stable API client boundary (review for actual auth/HTTP error schema)

// apps/web/src/shared/api/client.ts — schematic; adapt auth transport const rawBase = import.meta.env.VITE_API_BASE_URL; if (!rawBase) throw new Error("VITE_API_BASE_URL must be configured"); const API_BASE = rawBase.replace(/\/+$/, ""); export class ApiError extends Error { constructor(public status: number, message: string) { super(message); } } export async function apiRequest<T>(path: string, init: RequestInit = {}): Promise<T> { const response = await fetch(`${API_BASE}/${path.replace(/^\/+/, "")}`, { ...init, credentials: "include", // ONLY for the approved cookie auth architecture headers: { "Content-Type": "application/json", ...init.headers }, }); if (!response.ok) { let message = "We could not complete that request."; if (response.status === 401) message = "Please sign in again."; if (response.status === 403) message = "You do not have access to this action."; if (response.status === 422 ¦¦ response.status === 400) message = "Please check the information you entered."; throw new ApiError(response.status, message); } if (response.status === 204) return undefined as T; return response.json() as Promise<T>; }

For a bearer-token architecture, remove credentials: "include" unless expressly needed, and add Authorization in the central client without logging the token. Do not implement both mechanisms by accident. Use a common typed response/error contract once Person 2 confirms it.

Example A2 — separated public/client and private/server configuration

# PUBLIC EXAMPLES ONLY; store actual secrets outside Git # apps/web/.env.staging.example (Vite uses this at BUILD time) VITE_API_BASE_URL=https://staging-api.example.invalid/api/v1 # apps/api/.env.example (SERVER ONLY) NODE_ENV=production APP_ENV=staging PORT=3001 FRONTEND_ORIGIN=https://staging-web.example.invalid DATABASE_URL=postgresql://REPLACE_WITH_PRIVATE_STAGING_CREDENTIALS AUTH_SECRET=REPLACE_WITH_PRIVATE_SECRET # Build/run command patterns — confirm actual workspace package scripts npm ci npm run build -w apps/api npm run build -w apps/web -- --mode staging # From the correct workspace: apply approved staging migrations npm exec --workspace apps/api -- prisma migrate deploy # Run the documented compiled API entrypoint, NOT the dev watcher

The .example values above use the reserved .invalid domain intentionally. Do not claim these are real deployment URLs. The exact Prisma 7 datasource/config command and compiled output path must match apps/api’s package.json and prisma.config.ts. npm exec workspace syntax and the configured build flag should be confirmed by a local clean build before writing the final README.

### A.2 Autocannon benchmark runner - contract-dependent implementation reference

Example A3 — NFR-01 performance runner (requires actual staging bearer auth and payload)

// scripts/load-test.mjs — run only against isolated test/staging API import autocannon from 'autocannon'; import { randomUUID } from 'node:crypto'; import { mkdirSync, writeFileSync } from 'node:fs'; const target = process.env.PERF_TARGET; // e.g. http://localhost:3001 const token = process.env.PERF_TOKEN; // staging test-user token ONLY const templateJson = process.env.PERF_REPORT_TEMPLATE_JSON; if (!target ¦¦ !token ¦¦ !templateJson) { throw new Error('Set PERF_TARGET, PERF_TOKEN, PERF_REPORT_TEMPLATE_JSON'); } const template = JSON.parse(templateJson); // schema from current API contract const expected = Number(process.env.PERF_EXPECTED_STATUS ¦¦ '201'); const elapsed = [], statuses = {}; const opts = { url: target.replace(/\/$/, ''), connections: 50, duration: 15, pipelining: 1, requests: [{ method: 'POST', path: '/api/v1/reports', headers: { authorization: `Bearer ${token}`, 'content-type': 'application/json' }, setupRequest(request) { request.body = JSON.stringify({ ...template, description: `${template.description} M3-${randomUUID()}`, }); return request; }, }], }; const result = await new Promise((resolve, reject) => { const instance = autocannon(opts); instance.on('response', (_client, status, _bytes, millis) => { statuses[status] = (statuses[status] ¦¦ 0) + 1; if (status === expected) elapsed.push(millis); }); instance.on('done', resolve); instance.on('error', reject); }); elapsed.sort((a, b) => a - b); const p95 = elapsed.length ? elapsed[Math.ceil(elapsed.length * 0.95) - 1] : null; const summary = { target, expectedStatus: expected, durationSeconds: 15, concurrentConnections: 50, successCount: elapsed.length, statusCounts: statuses, p95Ms: p95, errors: result.errors, timeouts: result.timeouts, requestsPerSecond: result.requests.average, pass: elapsed.length > 0 && p95 <= 2000 && result.non2xx === 0 && result.errors === 0 && result.timeouts === 0, }; mkdirSync('evidence/m3/perf', { recursive: true }); writeFileSync('evidence/m3/perf/post-report-summary.json', JSON.stringify(summary, null, 2)); console.log(JSON.stringify(summary, null, 2)); if (!summary.pass) process.exitCode = 1;

This runner assumes a bearer token; if the approved implementation uses HTTP-only session cookies, adapt the request authentication mechanism in code rather than disabling security. Verify autocannon version/API and code type support on the locked project version. The output is an evidence structure, not a measured result. The script excludes non-success timings from the latency p95 but counts non-2xx as a mandatory failure: this avoids incorrectly interpreting fast 401/422 responses as successful submissions. Reconcile the real response code, API payload and auth middleware with Person 2 before running.

### A.3 Repeatable evidence-capture record

| Record | Value to paste after running |
| --- | --- |
| PR / reviewer URLs | [PR-1 integration]; [PR-2 staging]; [PR-3 performance]; [PR-4 release] — PENDING |
| CI + branch protection | [required check run]; [policy configuration] — PENDING |
| Release identity | [main SHA]; [tag]; [build artifact digest] — PENDING |
| Staging | [URL/demo instructions]; [version SHA]; [db isolation evidence] — PENDING |
| Performance | [raw JSON]; [log]; [NFR-01 result]; [repeat-run comparison] — PENDING |
| QA & ownership | [Person 2 API/unit links]; [Person 3 E2E/black-box/RTM/risk links] — PENDING |
| Recovery | [last known-good commit]; [backup/snapshot]; [rehearsal result] — PENDING |

#### B. Risk Register

| Risk ID | Description | Probability | Impact | Priority | M3 Status & Mitigation Applied | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| R-003 | PostgreSQL / Prisma learning curve. | Low | Med | Low | Closed: Migration 20261006093524_init_m2_baseline applied; Prisma 6 client verified. | Masilo |
| R-007 | Credentials committed to repository history. | Low | High | Medium | Controlled: CI pre-flight check blocks any tracked .env file; secrets injected via GitHub Actions. | Masilo |
| R-013 | Two-approval PR review bottleneck (ED-001). | Low | Med | Low | Controlled: 24-hour weekday turnaround SLA | Masilo |
| R-014 | Unverified AI contributions. | Low | High | Medium | Controlled: All AI outputs verified, tested, and logged in AI Usage Register. | Masilo |
| R-015 | Municipal-scale concurrency limit (M3 Residual) | High | Med | High | Active / Accepted: Local benchmark proved 50 connections; municipal scale (>1,000 concurrent users) deferred to M4. | Masilo |
| R-016 | Staging environment parity (M3 Residual) | Med | Med | Medium | Active / Accepted: Staging runs compiled production assets on port 3001 but does not model cloud CDN/WAN latency. | Phenyo |
| R-017 | Absence of automated email push (M3 Residual) | Med | Low | Low | Active / Accepted: FR-10 deferred; citizens poll reference numbers on demand. Tracked in TD-01. | Dristen |

## Appendix C - Construction Acceptance and Evidence Completion Pack

This appendix closes the engineering-detail gaps in the construction, staging, benchmarking and release workflow. Its checkpoints are implementation acceptance criteria, not claims of tests already executed. Each row describes what must exist at the assessed Git commit, the result an assessor should observe and the authentic evidence to record. It complements M3 §§1, 2, 4, 8 and 10 without repeating M1 stakeholder analysis or M2 technology selection.

### C.1 Complete ownership-to-rubric crosswalk

| Required engineering outcome | Exact output / acceptance standard | Where to verify |
| --- | --- | --- |
| Working system integration; assessment A (5) | Browser and Express API connected using one approved contract; successful citizen/staff flows persist data; explicit M2 conformity and approved deviations. | §§1–2; integration PR diff; matching staged commit; E2E traces. |
| Controlled construction; assessment B (4) | Four reviewable branch contributions; main protection, two independent peer approvals, verified build and no leaked secrets. | §4; real PR URLs/reviews/branch protection and clean release SHA. |
| CI and verification; assessment C (6), team handoff | Consume actual passing unit/API, black-box/E2E, static and dependency check evidence; do not duplicate colleagues’ test authorship. | §10 gate table; QA-owned CI and test index. |
| System validation; assessment D (6), team handoff | Stage and demonstrate minimum two critical journeys; distinguish UI appearance from server-confirmed persistence/access control. | §§1.4, 4.4; test traces, QA E2E run URLs. |
| Traceability; assessment E (4), team handoff | Link FR-03/NFR-01, ASRs and other high-impact paths to code, acceptance criteria, test results and defects in the existing RTM. | §§2.4, 8.4, 10.2; edited existing RTM history. |
| Staging and performance; assessment F (3) | Separate built staging, database and secrets, recovery proof, measured valid POST confirmation p95 and errors plus limitations. | §§4.3–4.5, 8; run logs, raw JSON, report and backup/recovery record. |
| Release decision; assessment G (2) | Gate-by-gate decision with immutable assessed SHA, real blockers and explicit accepted residual risk; no unsupported READY verdict. | §10; signed readiness gate and candidate tag after approval. |

Because the rubric awards team marks, ownership is not the same as exclusive evidence. The completed submission must present a consistent integrated baseline and the team’s real verification sources; one contributor’s writing alone cannot earn marks for unexecuted tests or absent CI.

### C.2 Four pull-request acceptance packs and dependency handoffs

| Pull request (exact allocated branch) | Prerequisite; technical work to commit | Required acceptance evidence |
| --- | --- | --- |
| feat/m3-system-integration | Start after feat/core-workflow-hardening merges. Confirm request schemas, user authentication choice, status API. Wire all in-scope React screens to the actual Express routes; centralise API client and network/error handling. Configure CORS and environment validation with backend-owner review. | Reviewed PR with before/after UI→API trace, build results, working citizen and staff flow, server negative-route evidence, no hardcoded staging/local endpoints in components. |
| deploy/staging-environment | Start after relevant unit/API and black-box/E2E branches merge. Use isolated staging PostgreSQL, production builds, safe migration deployment, unique origins/credentials, exact SHA, health + critical journeys. | Staging/deployment runbook, sanitized configuration list, migration check, seeded-data policy, smoke log, evidence of separation and at least one realistic rollback rehearsal. |
| test/performance-load | Start after staging deployment is merged and smoke tests pass. Pin autocannon, generate valid authorised reports, run 50 connections for 15 seconds, measure p95, RPS, status counts, errors and DB effect. | Commit-pinned benchmark script, raw JSON and execution log, data seed, environment record, repeat-run comparison, interpretation vs NFR-01 and limitations. |
| release/v3.0.0-rc1 | Start only after QA defect/RTM and database technical-debt registers merge. Gather main SHA, PR approvals, green CI, suite counts, staged version, performance evidence and acceptance sign-off. | PED v3.0 links to all authentic artefacts, evidence-gate decision, reviewed release PR, immutable tag only on approved SHA, final assessor demo plan. |

Two reviewers other than the PR author are required by ED-001; with three team members, both colleagues review each owned PR. This is a rule from the approved project decision, not evidence that repository branch protection has already been configured. A failed or missing prerequisite stops dependent merging, not merely the documentation update.

### C.3 Integration contract and failure-mode acceptance cases

The following cases are engineering verification obligations for the integration branch. They are not additional “passed tests” and must not inflate the required 15-case automated suite unless an actual executable test, result and link exist. HTTP codes reflect intended normal conventions; the backend contract is authoritative where it differs.

| Case | Input/action | Expected observable result / evidence |
| --- | --- | --- |
| INTG-01 | Load browser built for staging and open the reporting page. | Calls the staged API origin only; no localhost requests; CORS from intended origin succeeds. Browser network trace. |
| INTG-02 | Register and authenticate a permitted test citizen. | Session/token transport works with the chosen design, including protected-route refresh. Screens + API responses. |
| INTG-03 | Submit a valid report with allowed fields. | Server success with stable reference and expected status; frontend confirmation uses actual response, not optimistic mock. |
| INTG-04 | Refresh/re-login and view the same report. | Stored data and current status can be retrieved from backend, not merely browser memory. |
| INTG-05 | Submit invalid field/category/too-short description. | Validation failure shown safely; database has no new report; no false success message. |
| INTG-06 | Send no credentials to a protected reporting/status resource. | 401 or approved equivalent; no protected payload disclosure. |
| INTG-07 | Use a citizen account to request staff status action directly. | Backend refuses 403/appropriate denial even when route UI is bypassed. |
| INTG-08 | Request a report owned by another citizen. | Owner scope enforced; no report content leaked regardless of UI state. |
| INTG-09 | As staff, request valid next state transition. | Persisted new state and one matching audit history entry, demonstrated via approved API/DB inspection. |
| INTG-10 | As staff, request forbidden or stale/conflicting transition. | Controlled 4xx response; report and audit trail remain consistent. |
| INTG-11 | Simulate unavailable API or network disruption before confirmation. | Visible recoverable error; no invented reference and no secret/stack trace on screen. |
| INTG-12 | Test wrong CORS origin and server-side 5xx handling. | Disallowed origins fail appropriately; server errors have safe messages and correlated log identifier where supported. |

Collect only synthetic user and report data. Redact authorization credentials, session cookies, account emails and private database URLs in network captures and demo screenshots. For cases involving database and audit invariants, request database-owner review of the query/transaction evidence before sign-off.

### C.4 Configuration, security and reproducibility gates

| Gate | Pass evidence | Failure/blocker interpretation |
| --- | --- | --- |
| Clean dependency resolution | npm ci from lockfile in a new working directory; Node/npm version recorded. | Dependency drift or lockfile mismatch means build is not reproducible. |
| Build consistency | Compiled API and static frontend built from the same checked SHA; build steps recorded. | Mixed assets or dev server do not demonstrate a controlled staged candidate. |
| Version identity | git rev-parse HEAD compared with deployed build metadata and final assessment SHA. | Cannot demonstrate that the assessor is seeing the submitted baseline. |
| Staging isolation | Distinct database name/user and isolated credentials; test seed only, origin allowlist exact. | Shared production DB or leaked secrets is a release blocker. |
| Secret leakage prevention | No credentials in committed example env files, frontend VITE_* assets, GitHub logs or HTTP output. | Any exposed secret requires immediate revocation and remediation before release. |
| Environment validation | Required server variables checked at startup and non-sensitive identity logged. | Silent fallback/hardcoded localhost causes drift and hidden failures. |
| Migrations and recovery | prisma migrate status, approved deploy, schema backup plan and recovery dry-run output. | Staging is unrepeatable or rollback is unsafe; hold readiness. |
| Readiness beyond HTTP 200 | At least one authenticated DB-backed critical path after deploy/restart. | Health alone cannot establish the citizen journey or database durability. |

Technical correction and precedence: The role allocation’s example NODE_ENV=staging must be reconciled with the M2 environment validator accepting development, test and production. The recommended implementation runs optimized code with NODE_ENV=production while separately labelling the environment APP_ENV=staging. Any different accepted implementation must record rationale and observed passing build; it must not change the existing baseline without a controlled PR.

### C.5 Rehearsable staging and rollback evidence record

| Checkpoint | Information to capture during the actual run |
| --- | --- |
| Before deployment | Date/time; implementer; reviewer; main SHA; last known-good artifact and SHA; migration list; backup availability/recovery point. |
| Build | Node/npm versions; clean install/build commands; compiler output; web/API artifact identities or digests. |
| Configuration | Staging hostname/origin; DB identity (not password); variables present (names only); secret store/provider; allowed roles. |
| Migrate and start | prisma migrate status and deploy result; compiled start command; health result; startup log without secrets. |
| Post-deployment smoke | INTG-01/03/04/07/09 results with links to the same build; relevant service logs. |
| Failure rehearsal | Choose an isolated/staging-only failure such as bad public API origin; capture detection, restoration of previous asset and proof that authenticated report flow recovers. |
| Rollback compatibility | Old and new schema compatibility; whether backup restore is required; explicit approval before destructive operation. |
| End-state verification | Recovered/updated build SHA, health and DB-backed report verification, downtime window and signoff. |

The recovery objective is to restore the last verified compatible application and data, not merely rerun “git checkout”. Database backups must only be restored under an approved data-recovery procedure. Do not claim the rollback is “tested” until an actual controlled rehearsal and observed outcome are recorded.

### C.6 Performance validity, interpretation and falsification checklist

Under the approved NFR-01, at least 95% of valid report confirmations should be complete within 2,000 ms under normal load of up to 50 concurrent users. The proposed autocannon configuration is an affordable proxy for this acceptance scenario, not proof of geographically distributed user performance. To prevent false passes, categorise 401, 403, 422, 429, 5xx and timeouts explicitly: fast failures are not successful submissions. Check that the chosen authentication and rate policy were not silently circumvented.

| Question | Required rigorous answer after running |
| --- | --- |
| Were real submissions sent? | Actual valid payload schema, expected success status, auth method, representative response body and DB row evidence; not only /health metrics. |
| Were load parameters reproducible? | 50 simultaneous HTTP connections, 15-second steady period, no pipelining, benchmark tool version, hardware and network location. |
| How was p95 calculated? | Sort observed successful confirmation latencies and use nearest-rank p95; identify sample count and tool/collector method. Track request failures separately. |
| Was result cherry-picked? | Show raw output for each run, ideally at least two repeats; identify variation, warm/cold start, seeding and what changed between attempts. |
| Were requests persisted? | Check row-count growth, representative references and consistent report status; distinguish attempted, successful HTTP and committed DB outcomes. |
| Was there performance regression? | Compare to explicit 2,000-ms threshold, optionally a single-user or earlier run under matched environment; no invented baseline. |
| What is not proven? | Long-duration reliability, geographically distributed latency, real mobile/browser conditions, NFR-04 99% uptime, NFR-06 volume/20% mean degradation. |
| What happens on failure? | Mark NFR-01 not verified/failed, open defect or risk, diagnose DB saturation/errors, retest same SHA or document repair PR and new SHA. |

Reproducibility record — command patterns only; align with real workspace

# Version-stamped evidence commands (adapt workspace paths/scripts) node --version npm --version git rev-parse HEAD git status --short npm ci npm run build --workspaces --if-present # From API workspace, once config and database credentials are secured: # npx prisma migrate status # npx prisma migrate deploy # Capture benchmark outputs without printing auth token or connection URL. # Store raw JSON and reports under the existing controlled evidence tree.

### C.7 Release go/no-go algorithm and sign-off form

- Gate 0: Verify the assessed main SHA, reviewed PR lineage and relevant baseline ADR/change records; if absent, classify NOT READY.

- Gate 1: Verify at least one truly persisted citizen journey and the authorised staff transition, plus cross-user/role denial from backend; if a critical path fails, classify NOT READY.

- Gate 2: Verify the required minimum automated suite (5 unit/component, 5 black-box, 3 API/integration, 2 E2E), meaningful assertions, at least two black-box techniques, and green CI/static/security gates; if important checks fail, classify NOT READY.

- Gate 3: Verify staged/reproducible deployment with separate DB/config, access instructions, and no known unsafe migration or secret exposure; if not demonstrable, classify NOT READY.

- Gate 4: Interpret actual submission load results, accuracy/errors, and the exact NFR-01 target. If load is unexecuted or a critical failure remains, do not label it passed; either hold or clearly seek approved scope-limited conditional acceptance if permitted by the assessor.

- Gate 5: Review evolving RTM, defect/risk/technical-debt/AI registers, identify residual risk, distinguish Must/Should/Could features; unresolved release blockers force NOT READY.

- Gate 6: READY only if required evidence passes and no blockers remain; CONDITIONALLY READY only with credible core evidence and explicitly accepted nonblocking conditions; NOT READY for missing important gates. Annotate a candidate tag only after the approved review and record immutable SHA.

| Reviewer / decision item | Value or sign-off to be entered from real evidence |
| --- | --- |
| Assessed main commit + candidate tag | [PENDING VERIFIED SHA] / [PLANNED TAG v3.0.0-rc1] |
| Integration and architecture conformance | [PENDING PR and staged functional evidence] |
| CI, tests, black-box and static/security | [PENDING verified run URL and case count] |
| Staging smoke + disaster recovery rehearsal | [PENDING reviewed logs and result] |
| Performance p95 / error / throughput | [PENDING two-run results + NFR-01 verdict] |
| Blocking defects and open residual risks | [PENDING defect register and owner acceptance] |
| Recommended release class + scope | [NOT ASSESSED — determine only after gates] |
| Architecture/integration lead, review date | Phenyo Phooko — [PENDING date and decision] |
| Data/construction lead, review date | Dristen Venter — [PENDING date and decision] |
| QA/governance lead, review date | Masilo Pudikabekwa — [PENDING date and decision] |

### C.8 Individual engineering defence — five complete evidence-based answer paths

| Defence rubric (4 marks each) | Professional answer structure and live artefact |
| --- | --- |
| Requirement-to-evidence trace | Use NFR-01/ASR-03 → specific acceptance criterion “p95 ≤ 2 s for confirmations at 50 users” → POST route/service → benchmark request/committed result → raw timing + errors → RTM test status. Explain why /health is insufficient. |
| Engineering decision and trade-off | Explain ADR-ARCH-01 (modular monolith) relative to microservices: one API deployment and transaction boundary versus weaker independent scaling; show real code composition root and module boundaries. Explain approved changes if actual code deviates. |
| Quality evidence interpretation | Open a real PR/CI result and real autocannon log; interpret status distribution, p95, error count and stated workload. Explain exactly what passes, what is only likely and what is not tested. |
| Failure and risk reasoning | Describe a staged frontend wrong-API-origin failure or schema-incompatible rollback: detection, affected use case, isolation, corrective deployment, recovery evidence and remaining residual risk. |
| Release-readiness classification | Present the signed Section 10 gate table and commit SHA, relate acceptance results to blockers, list deferred FR-10/administration scope if still omitted, defend CONDITIONAL only if evidence supports it; otherwise say NOT READY. |

A full-mark oral defence depends on being able to open and explain actual changed files, approvals, failing/passing runs, and release decisions without reciting generic theory. The written answer paths are preparation and cannot substitute for those artefacts.

### C.9 Evidence index to complete in the current repository

| Evidence key | Exact verifiable item to link | Proposed location / current state |
| --- | --- | --- |
| E-INT-01 | Reviewed integration PR, typed API client change, browser network trace, smoke results. | [ACTUAL PR URL / evidence path — PENDING] |
| E-CFG-01 | Approved staging config matrix, safe .example environment files, secret scan and commit SHA. | [ACTUAL PATH / scan run — PENDING] |
| E-DEP-01 | Deployment build/migration/start logs, isolated database evidence, staged app URL. | [ACTUAL STAGING URL / log — PENDING] |
| E-REC-01 | Backup/rollback compatibility decision and tested recovery run including observed end-state. | [ACTUAL RESTORE REHEARSAL — PENDING] |
| E-PERF-01 | Pinned load script, 50×15s raw outputs, success/failure counts, computed p95 and interpretation. | [ACTUAL RUN JSON / report — PENDING] |
| E-QA-01 | CI pass status, minimum-suite index, black-box/E2E results and static/security check. | [QA-OWNED AUTHENTIC LINKS — PENDING] |
| E-RTM-01 | FR-03 and NFR-01 chain updated in the EXISTING RTM with acceptance/result/defect links. | [EXISTING RTM PATH AND HISTORY — PENDING] |
| E-REL-01 | Release sign-off, risk/debt/defect links, exact SHA/tag, final PED PDF hash. | [SIGNED SUMMARY / TAG — PENDING] |

Evidence closure rule: a reference becomes “verified” only if the named artefact exists, its link resolves, it corresponds to the stated commit, and its observed result is recorded. Replace PENDING only after inspection. The final shared PED v3.0 should link to team contributions without copying entire test logs into the body.

### C.10 References supporting engineering mechanics

Autocannon. (2026). npm package documentation: requests/setupRequest, response event and statistical results. https://www.npmjs.com/package/autocannon

Prisma. (2026). prisma migrate deploy, CLI v7: applies pending migrations to staging/production; does not automatically assess drift. https://www.prisma.io/docs/cli/v7/migrate/deploy

Vite. (2026). Env Variables and Modes: VITE_* exposure, public build-time values and staging build mode. https://vite.dev/guide/env-and-mode

SEN381 (2026). CivicConnect Milestone 3 assessment brief: §§5–7, 13–20, supplied by the project team.

#### D. Technical Debt Register

| ID | Debt item and location | Type | Consequence if carried to M4 | Repayment and trigger | Owner / status |
| --- | --- | --- | --- | --- | --- |
| TD-01 | FR-10 email not implemented (ADR-INTEGRATION-01 not built). | Deliberate | Citizens must check status themselves; adding email later needs an outbox/queue, not a synchronous call. | Outbox row written in the status transaction plus a worker; when FR-10 enters scope. | Phenyo / Dristen: Open (M4) |
| TD-02 | Single PostgreSQL node; no rehearsed restore; /health does not check the database. | Deliberate | Database outage stops everything while health still reports "ok"; NFR-04 cannot be evidenced. | DB readiness check (SELECT 1); one restore rehearsal; before real users. | Phenyo / Dristen: Open |
| TD-03 | No pagination: staff list returns newest 100 rows only (take: 100). | Deliberate | At 500 reports (NFR-06) staff cannot see older matching reports, with no warning. | Cursor pagination on (createdAt, id); when reports exceed 100. | Dristen: Open (M4) |
| TD-04 | Reference CC-YYYYMMDD-NNNN uses 9,000 random values per day with no retry; a duplicate returns HTTP 500 and the report is lost. | Inadvertent | ~50% chance of a collision after ~112 reports in a day; the load test will very likely produce 500s and fail NFR-01. | Retry on duplicate (P2002) and wider random part; before Step 7 load test. Also a Defect Register candidate. | Dristen: Scheduled (code pending) |
| TD-05 | updateStatus() reads then updates without a conditional write. | Inadvertent | Concurrent staff updates can duplicate audit history, weakening FR-05. | Conditional update returning 409; before release tag. | Dristen: Scheduled (code pending) |
| TD-06 | Errors mapped to HTTP codes by message text; Prisma errors unmapped (become 500). | Inadvertent | Changing a message changes the status code (login already returned 500 once); duplicate email race returns 500 not 409. | Typed error classes and a Prisma error mapper; next error-handling change. | Dristen: Open |
| TD-07 | No repository layer; services call Prisma directly. | Deliberate | Service tests need a real database; changing ORM touches every service. | Add repositories when a second consumer or mocking need appears. | Dristen: Accepted |
| TD-08 | Audit not append-only: deleting a report cascades to its history; creation row stored as SUBMITTED → SUBMITTED. | Inadvertent | Accountability evidence can be lost with one delete. | ON DELETE RESTRICT; nullable fromStatus; insert-only DB grant; when retention policy is decided. | Dristen: Open |
| TD-09 | Missing indexes on status_history(reportId, changedById) and reports(createdAt). | Inadvertent | No effect at 500 reports; slower history and sorting as data grows. | Additive index migration checked with EXPLAIN; with TD-03. | Dristen: Open |
| TD-10 | Category and text lengths validated only in the API (Zod); category is free text in the DB. | Deliberate | Scripts or future modules can store invalid data. | Category lookup table or CHECK constraints; when categories become admin-managed. | Dristen: Accepted |
| TD-11 | Versions behind ADR-TECH-01 (Prisma 6, TypeScript 5.9, Vite 6, bcrypt) (CR-009). | Deliberate | Upgrades grow larger over time; bcrypt hashes need rehashing on login. | One reviewed upgrade PR per major dependency after v3.0.0-rc1. | Team: Open (M4) |
| TD-12 | JWT (8 h, no revocation) stored in browser localStorage. | Deliberate | An XSS bug could expose the token; FR-09 re-query adds one DB read per request. | Evaluate HttpOnly cookie or short-lived tokens with CSP; before real users. | Dristen / Phenyo: Accepted |
| TD-13 | FR-09 admin API/UI not implemented (CR-012). | Deliberate | Roles and deactivation need direct database access. | Admin module with audit; M4. | Team: Open (M4) |

#### F. AI Usage Register (add M3 entries)

| Date | Student | Tool | Engineering Task | AI Contribution | Human Verification & Testing | Decision | Issues Found & Corrected |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2026-10-14 | Masilo Pudikabekwa | Gemini | Evolved RTM Matrix Scaffolding | Mapped requirement IDs to test cases and execution results. | Manually verified bidirectional traceability from stakeholder needs to Vitest assertions. | Accepted | Corrected FR-09 mapping to link with auth middleware dynamic database re-query logic. |

#### G. Test evidence and CI run links

https://github.com/masilo-pudikabekwa/CivicConnect-SEN381/actions

#### H. Database Schema Documentation

Source: apps/api/prisma/schema.prisma and migration 20261006093524_init_m2_baseline (the only migration). PostgreSQL 18 via Prisma 6.19.3. This documents the schema as built; proposed changes appear only in Section 3 and Appendix D.

Figure H-1. Relational schema (PK primary key, FK foreign key, UQ unique, IX index).

##### H.1 Entities

| Table | Columns (all NOT NULL unless stated) | Requirement trace |
| --- | --- | --- |
| users | id (PK, uuid); email (unique); passwordHash; name (nullable); role enum Role = CITIZEN ¦ PERSONNEL ¦ ADMIN, default CITIZEN; isActive (default true); createdAt; updatedAt | FR-07, FR-08, FR-09, NFR-03 |
| reports | id (PK); reference (unique); category (indexed, text); description; location; status enum ReportStatus = SUBMITTED ¦ UNDER_REVIEW ¦ IN_PROGRESS ¦ RESOLVED, default SUBMITTED (indexed); citizenId (FK → users, indexed); createdAt; updatedAt | FR-01 to FR-06, NFR-05 |
| status_history | id (PK); reportId (FK → reports); fromStatus; toStatus; changedById (FK → users); comment (nullable, max 500 via API); createdAt | FR-05 audit trail |

Allowed categories (ROADS, WATER, ELECTRICITY, WASTE, PARKS, OTHER) and lengths (description 10–1000, location 5–255) are enforced by the API only (TD-10). Timestamps are stored in UTC.

##### H.2 Constraints and indexes

| Constraint / index | Guarantee | Expected violation |
| --- | --- | --- |
| Primary keys on all three tables | Row identity | — |
| users_email_key (unique) | One account per email (FR-07) | 23505 |
| reports_reference_key (unique) | Reference identifies one report (FR-03) | 23505 (API returns 500, TD-04) |
| reports.citizenId → users (RESTRICT) | No orphan reports; users with reports cannot be deleted | 23503 |
| status_history.reportId → reports (CASCADE) | No orphan history; deleting a report removes history (TD-08) | — |
| status_history.changedById → users (RESTRICT) | Every audit row names a real user | 23503 |
| Indexes on reports status, category, citizenId | Staff filters and owner look-ups (FR-06, ASR-05) | Check with EXPLAIN |
| NOT NULL on required columns | FR-02 data set cannot be skipped at DB level | 23502 |

##### H.3 Transactional boundaries

| Use case | Inside one transaction | Guarantee / known gap |
| --- | --- | --- |
| Submit report | Insert report + insert first history row | Both commit or neither (FR-01, FR-05). Gap: duplicate reference aborts with 500 (TD-04). |
| Change status | Read report, check transition, update status, insert history | No status change without an audit row; illegal transitions roll back (ASR-02). Gap: no concurrency check (TD-05). |
| Register | Not a transaction (read, then insert) | Unique email index prevents duplicates; race returns 500 (TD-06). |
| Authenticate | Single read of role and isActive | Role and deactivation take effect on the next request (FR-09). |

Why the status transaction is mandatory: if the status update succeeded but the history insert failed (crash, lost connection, timeout), the citizen would see a new status with no record of who changed it or when, and the data alone could not repair it. The transaction makes PostgreSQL commit both writes or neither. Transactions run at READ COMMITTED with Prisma defaults (5 s timeout), and each holds one pool connection, so under load, pool exhaustion appears as Prisma timeout errors rather than slow responses.

##### H.4 Constraint verification and migration rules

Run on an isolated migrated database (CI or staging) and save output to evidence/m3/db/ with the commit hash. Results: PENDING.

SELECT conrelid::regclass, conname, pg_get_constraintdef(oid) FROM pg_constraint WHERE connamespace = 'public'::regnamespace; -- 3 PK, 3 FK SELECT tablename, indexname FROM pg_indexes WHERE schemaname = 'public'; npx prisma migrate status -- matches repository SELECT r.reference FROM reports r LEFT JOIN status_history h ON h."reportId" = r.id WHERE h.id IS NULL; -- expect 0 rows

- CI and staging use only prisma migrate deploy; new migrations must be additive or reviewed for rollback compatibility (Section 4.5).

- Seed accounts (prisma/seed.ts) are for local and CI use only, never staging.

#### I. Test Design Records

Expected results were derived from requirements and code before execution (M3 brief, Section 11). Actual results are PENDING until test/unit-and-api-suite is written; each ID will be a separate test case.

| ID | Level / technique | Basis | Input | Expected result | Status |
| --- | --- | --- | --- | --- | --- |
| UT-01 | Unit; state transition | FR-05 | SUBMITTED → UNDER_REVIEW | Allowed | PENDING |
| UT-02 | Unit; state transition | FR-05 | UNDER_REVIEW → IN_PROGRESS | Allowed | PENDING |
| UT-03 | Unit; state transition | FR-05 | IN_PROGRESS → RESOLVED | Allowed | PENDING |
| UT-04 | Unit; negative | FR-05 AC example | RESOLVED → SUBMITTED | Rejected; RESOLVED is terminal | PENDING |
| UT-05 | Unit; negative (skip) | FR-05, ASR-02 | SUBMITTED → RESOLVED | Rejected | PENDING |
| INT-01 | API (Supertest) | ASR-04 | GET /api/v1/health | 200, status "ok", no personal data | PENDING |
| INT-02 | API; unauthenticated | FR-07, ASR-01 | POST /api/v1/reports, no token | 401 UNAUTHORIZED; no report saved | PENDING |
| INT-03 | API; wrong role | FR-08, CR-005 | Citizen token, GET /api/v1/reports | 403 FORBIDDEN; no data returned | PENDING |

Limits: UT-01 to UT-05 prove the transition table, not that every write path uses it. A recommended INT-04 (staff PATCH SUBMITTED → RESOLVED returns 422 with status and history unchanged) would show the rule and transaction working together. INT-01 shows the API is running, not that the database is ready (TD-02).

# Milestone 4 Finalisation and Conclusion

This report combines two independent test runs of the same CivicConnect code on 19 October 2026: a clean Windows run by a second tester on a separate PC (automated tests and ten manual UI test cases), and a simulated-staging run with load and volume tests by Phenyo Phooko (Person 1). Results are reported as observed. Items that were not run are listed as not run.

## 1. Test identification

| Field | Value |
| --- | --- |
| Repository | https://github.com/masilo-pudikabekwa/CivicConnect-SEN381 (public), branch main |
| Commit tested, tester (Windows) | 3f7bfec (3f7bfeca740804acebf49c2502fce5bffcee6063), Merge of PR #39, 19 Oct 2026 08:03 +02:00 |
| Commit tested, staging run | 4e7e4cb (4e7e4cb5aadda49f1e2fc84c1241089ef5c9deac), Merge of PR #37, 18 Oct 2026 23:03 +02:00 |
| Are the two builds the same code? | Yes. git diff between 4e7e4cb and 3f7bfec shows changes only under docs/ (7 documentation files). Nothing changed in apps/, package.json, package-lock.json or .github. The lockfile SHA-256 is 2eb4feb8531520fe695adb1cf0f46d3f753996ea3c037eebd62e8c5e81169cfd in both. |
| Release tag | None. git ls-remote --tags returns no tags. The repository documents describe a tag v4.0.0, which does not exist on the remote yet. |
| Tester (Windows run) | [tester name and role to be entered]. Windows PC, PostgreSQL 18.4, local database civicconnect_db, frontend http://localhost:5173, API http://localhost:3000. |
| Staging run | Phenyo Phooko (Person 1). Local simulated staging on Linux, PostgreSQL 16, fresh civicconnect_staging database, production builds, API port 3001, compiled frontend port 4173. |
| Date / time | 19 October 2026. Staging run about 05:55–06:10 UTC; Windows run reached the health check at 06:08 UTC. |

## 2. Setup notes and deviations

| Run | Deviation from the plan | Effect |
| --- | --- | --- |
| Windows | Migrations applied with npx prisma migrate deploy, not npm run db:migrate (which runs prisma migrate dev and can create a new migration). Result: no pending migrations. | None. Correct command for a staged build. |
| Windows | No root .env existed; apps/api/.env already pointed at civicconnect_db, so the copy step was skipped. Seed run with npm run db:seed. | None. |
| Windows | npm run db:generate failed once with EPERM because an earlier API process held the Prisma engine file (ENV-01). The schema had not changed, so the existing client was used. | Environment issue, not a product defect. |
| Staging | Prisma engine downloads were blocked in the sandbox, so the test copy used Prisma's driver-adapter client and the committed migration SQL applied with psql. The repository files were not changed. | In that copy INT-08 failed until one line of the scratch copy was adjusted, because the adapter reports the constraint differently. The Windows run used the normal engine and INT-08 passed, which settles the point. |
| Staging | NODE_ENV=production with APP_ENV=staging, because env.ts accepts only development, test and production (TD-17). The frontend was built with VITE_API_BASE_URL=http://localhost:3001/api/v1. | None, but the convention should be documented. |

## 3. Automated test results

| Item | Windows run (commit 3f7bfec) | Staging run (commit 4e7e4cb) |
| --- | --- | --- |
| Commands | npm install, npm run db:generate, npx prisma migrate deploy, npm run db:seed, npm test | npm ci, build, migrations applied, npx vitest run (separate test database) |
| Tests passed | 35 of 35 in 4 files: reports 7, blackbox 16, e2e 3, integrity 9. Duration 3.12 s. | 35 of 35 in the same 4 files, run against the scratch adapter copy. |
| Tests failed / skipped | 0 / 0 | 0 / 0 (after the scratch adjustment described above) |
| Expected errors in the log | INT-06 forces an audit-insert failure (P0001) and INT-08 forces a reference collision. Both tests assert correct handling and passed. | Same. |
| Not covered | The web app has no automated test script (TD-16). | Same. |
| Database | Tests ran on the same database as the app, so the staff dashboard showed test records (OBS-03). | Tests used a separate civicconnect_test database. |

The Windows run on the normal Prisma engine is the stronger evidence for the 35 of 35 result. The repository documents also cite GitHub Actions Run #27 (35 of 35). I could not open that run, so it is recorded as cited and unverified until the link is checked.

## 4. Manual test results (Windows tester, through the UI)

| Test ID | Result | Evidence or comments |
| --- | --- | --- |
| TC01 | PASS | http://localhost:5173 loads the CivicConnect Portal sign-in page with no fatal error. Screenshot still to be added. |
| TC02 | PASS | GET /api/v1/health returned {"status":"ok","timestamp":"2026-10-19T06:08:44.963Z"}. Screenshot still to be added. |
| TC03 | PASS | Registered tc03-0819@civic.test; app showed "Registration complete! You can now log in." (browser alert, OBS-02). |
| TC04 | PASS | Same email again: POST /auth/register returned 409 and the form showed the account-exists message. |
| TC05 | PASS | Login returned 200; header showed the account as CITIZEN with Report Issue and Track Status tabs. |
| TC06 | PASS | Wrong password returned 401 with a generic message (no account enumeration). |
| TC07 | PASS | Log out removed the token; a direct API call afterwards returned 401 "Bearer token required". |
| TC08 | PASS | Citizen sees Report Issue and Track Status. Staff (PERSONNEL) sees Track Status and Personnel Dashboard only; Report Issue is hidden (CR-011). |
| TC09 | PASS | Invalid form (location "abc", 9-character description): 400, no reference issued. Valid form: 201, reference CC-20261019-C6RNRV (new CR-013 format). Track Status showed ROADS, SUBMITTED, location and update time. Staff moved it SUBMITTED → UNDER_REVIEW → IN_PROGRESS → RESOLVED; RESOLVED shows no further actions. The RESOLVED filter showed only RESOLVED rows (3). |
| TC10 | PASS | Reloading while signed in kept the user signed in (session restored through /auth/me). |

| Additional negative check (API, from the browser session) | Result |
| --- | --- |
| Staff tries RESOLVED → SUBMITTED | 422 INVALID_TRANSITION |
| Staff tries to submit a report | 403 FORBIDDEN (CR-011) |
| Report owner reads the report after staff resolved it | 200, status RESOLVED |
| A different citizen reads the same reference | 404 NOT_FOUND (CR-006: existence not confirmed) |

## 5. Staging, load and volume results (Phenyo, commit 4e7e4cb)

| Check | Expected | Observed | Result |
| --- | --- | --- | --- |
| Health endpoint | 200 with status ok | 200, 11.7 ms | Pass |
| Core API journey | Register 201, login 200, submit 201 | 201, 200, 201, reference CC-20261019-995LGX | Pass |
| No token / bad payload / citizen on staff list | 401 / 400 / 403 | 401 / 400 / 403 | Pass |
| Compiled frontend served | 200 from dist, API URL set at build | 200; bundle points to port 3001 | Pass |
| NFR-01: 50 connections, 15 s, run 1 | p95 ≤ 2,000 ms, no errors | 2,804 requests, all 201; p50 255 ms, p97.5 437 ms, p99 474 ms, max 748 ms | Pass |
| NFR-01: run 2 | Same | 3,092 requests, all 201; p50 236 ms, p97.5 387 ms, p99 400 ms, max 527 ms | Pass |
| NFR-06: 100 citizens, 3 personnel, 1 admin, 500 reports against an empty reports table (POST /reports, 5 connections, 10 s, two warm runs each) | Increase ≤ 20% | Average 20.40 ms empty, 20.83 ms seeded (+2.1%). p97.5 about 34 ms and 36 ms. Reading one report by reference: 14.9 ms and 14.3 ms. | Pass (small sample) |

p95 is not printed by autocannon. It cannot exceed the reported p97.5, so every p95 here is at or below 437 ms. An earlier run on the pre-fix snapshot returned HTTP 500 on 15% and 43% of requests because of TD-04. The fix removed all of them: 5,896 requests, zero errors, 5,998 distinct references in the database. A first cold NFR-06 run (+24%) was discarded and is disclosed here. Raw JSON for the load runs is in evidence/final/.

## 6. Defects and observations

No test failed. The items below are observations and risks, none of which blocks a Must requirement.

| ID | Type / severity | Description | Recommended action |
| --- | --- | --- | --- |
| OBS-01 | Usability, minor (NFR-02) | Invalid report input shows a generic "Request validation failed". The API returns per-field details that the form does not show. No data is stored. | Show field-level messages. |
| OBS-02 | UX, minor | Registration success and rejected transitions use a blocking browser alert(), which also blocks automated UI testing. | Replace with in-page messages. |
| OBS-03 | Test environment | npm test runs on the same database as the app, so test records appear in the staff dashboard. | Use a separate test database. |
| ENV-01 | Environment | prisma generate EPERM on Windows while another Node process holds the engine DLL. | Stop running API processes before regenerating. |
| REL-01 | Release integrity, high | Three repository documents (release baseline record, finalisation checklist, usability test record) give the candidate SHA as 4e7e4cb31d1d8a1c97a7e8e50b18fa90f13a3d6a. That object does not exist; the real full SHA is 4e7e4cb5aadda49f1e2fc84c1241089ef5c9deac. They also name a tag v4.0.0 that is not on the remote. | Correct the SHA from git rev-parse, then create the tag only after the gates pass. Do not copy the current value into the PED. |
| OBS-04 | Deployment evidence, minor | The health endpoint returns only status and timestamp, so it cannot show which build is running. | Record the SHA in the run record or add it to the response. |
| OBS-05 | Claim, medium | The RTM states p95 under 100 ms. Measured p50 was 236–255 ms in simulated staging, and the target in NFR-01 is 2,000 ms. | Correct the RTM to the measured values and the real target. |
| TD-17 | Configuration, open | env.ts does not accept a staging mode. | Add one, or document NODE_ENV=production with APP_ENV=staging. |

## 7. Requirement coverage from these runs

| Requirement | Evidence | Status |
| --- | --- | --- |
| FR-01 to FR-03 | TC09, E2E-01, staging journey, load test with distinct references | Met on this evidence |
| FR-04 | TC09 Track Status, E2E-01b, 404 check | Met on this evidence |
| FR-05 | TC09 lifecycle, INT-05, INT-06, INT-09, 422 check | Met on this evidence |
| FR-06 | TC09 RESOLVED filter; paging limitation from the handover still to be recorded | Partially verified |
| FR-07 and FR-08 | TC03–TC08, INT-02, INT-04, 401/403/404 checks | Met on this evidence |
| FR-09 | INT-07 (deactivated token rejected on the next request); admin API/UI absent | Partially met |
| FR-10 | Not tested | Deferred |
| NFR-01 | Two load runs, zero errors, p95 at or below 437 ms | Met in simulated staging |
| NFR-06 | Seeded against empty, +2.1% | Met in simulated staging (small sample) |
| NFR-02 | Not run. OBS-01 is a usability observation, not a usability test. | Not run |
| NFR-04 | No uptime window logged | Not run |
| Rollback, INTG-01 to INTG-12 | No new rehearsal or labelled INTG run | Not run |

## 8. Overall conclusion

CONDITIONAL GO. The code passes and the build is accepted as the final candidate, but release is on hold until the remaining evidence is in.

## 9. Outstanding before release

| Item | Owner | Needed |
| --- | --- | --- |
| Correct the SHA in the three documents (REL-01), choose the final commit and record it. Code is identical between 4e7e4cb and 3f7bfec, so either can carry the evidence, but any later commit means a new candidate SHA. | Masilo | Verified full SHA from git rev-parse; annotated tag created on it after the other items pass. |
| GitHub Actions run on the final commit; check the cited Run #27 link | Masilo | Run URL and result recorded in the RTM and baseline record. |
| Rollback rehearsal (the 18 Oct attempt is recorded as FAIL) | Phenyo | One passing rehearsal with SHA, steps and timestamp. 9446c19 is not a safe rollback target. |
| INTG-01 to INTG-12 with screenshots/traces; TC01 and TC02 screenshots | Phenyo / tester | Each case with timestamp and result against the final commit. |
| NFR-02 usability test (5 or more first-time users) and NFR-04 uptime log | Masilo / Phenyo | Honest results; NFR-04 stated as partial if the window is short. |
| Correct the RTM p95 claim (OBS-05); close TD-17 | Masilo / Dristen | RTM matches the measured values; staging convention documented or enum extended. |

## 10. Evidence

- Windows run: logs in test-run\ (00-status.txt to 06-test.log), network status codes read from the browser network log, screenshot of the staff dashboard filtered to RESOLVED. Screenshots for TC01 and TC02 are still to add by hand.

- Staging run: raw autocannon output evidence/final/load_run1.json and load_run2.json; test and staging output from the Linux run.

- Limits: both runs are on single machines with synthetic data; latency is indicative only. Nothing here applies to production scale, long-term availability or real users.

## 2 M1 Scope Baseline to Final Delivery

### 2.1 Scope Completion Method

Each approved acceptance criterion is scored as Met = 1.0, Partially Met = 0.5, or Not Met = 0.0. Controlled changes remain visible and do not silently remove a commitment from the calculation.

### 2.2 Scope to Delivery Table

| Requirement | Priority | Current delivery status | Score | Evidence / action |
| --- | --- | --- | --- | --- |
| FR-01 | Must | Implemented | 1 provisional | E2E-01; CI Run #27 (39166111212) |
| FR-02 | Must | Implemented | 1 provisional | Black-box suite; CI Run #27 (39166111212) |
| FR-03 | Must | Implemented | 1 provisional | UT-07/INT-08; CR-013; TD-04 repaid |
| FR-04 | Must | Implemented | 1 provisional | E2E-01b / CR-006 |
| FR-05 | Must | Implemented | 1 provisional | INT-05/06/09; TD-05 repaid |
| FR-06 | Should | Implemented | 1 provisional | E2E-02; pagination retained as TD-03 |
| FR-07 | Must | Implemented | 1 provisional | BB-03/06/07/08 |
| FR-08 | Must | Implemented | 1 provisional | INT-04; CR-011 |
| FR-09 | Should | Partially implemented | 0.5 provisional | Next-request re-check; CR-012 / TD-13 |
| FR-10 | Could | Deferred | 0 | Approved deferral; TD-01 |
| NFR-01 | Must | Not measured | 0 | [two 50 x 15 s load runs required] |
| NFR-02 | Must | Not measured | 0 | [five-user usability record required] |
| NFR-03 | Must | Implemented | 1 provisional | Password BVA and bcrypt evidence |
| NFR-04 | Must | Not measured | 0 | [declared uptime-window log required] |
| NFR-05 | Must | Implemented | 1 provisional | Black-box validation evidence |
| NFR-06 | Must | Measurement pending | 0 | seed:volume available; comparison required |

### 2.3 Scope Completion Percentage and Conclusion

Current provisional score is 10.5 / 16 = 65.625%. This is not the final calculation. Recalculate after NFR-01, NFR-02, NFR-04 and NFR-06 evidence is recorded, and state whether approved FR-10 belongs in the applicable denominator according to the team’s approved baseline. The 80% target cannot currently be claimed.

## 3 Final Requirements and Traceability

### 3.1 Final RTM Status

The controlled RTM is docs/requirements/rtm.md at commit 4e7e4cb31d1d8a1c97a7e8e50b18fa90f13a3d6a (v4.0.0). It records the merged TD-04 (CR-013), TD-05 (CR-010), and CR-011 fixes from PR #37, updates the FR-03 reference format to CC-YYYYMMDD-XXXXXX, and links all 35 automated Vitest executions to GitHub Actions quality-gate Run #27 (39166111212).

### 3.2 Selected Requirement to Evidence Traces

| Need | Requirement | Final implementation | Evidence and conclusion |
| --- | --- | --- | --- |
| N02 Citizen status visibility | FR-04 | Owner-scoped status lookup returns 404 to a foreign citizen | E2E-01b / CR-006 (PR #30); verified in CI Run #27 |
| N04 Personnel workflow | FR-05 | Conditional update plus audit transaction | INT-05, INT-06, INT-09; TD-05 repaid |
| N01 Citizen reporting | FR-03 / NFR-01 | Collision-safe reference retry | UT-07 and INT-08 fix integrity; performance still requires PERF-01 |

### 3.3 Evidence Integrity Statement

Verification on the pre-freeze combined baseline passed 35/35 Vitest tests and completed API and web production builds. This proves the observed local run only. It does not replace GitHub Actions, staging, usability, load, volume or uptime evidence.

## 4 M3 Issue Closure and Controlled Changes

### 4.1 Important Defect and Technical Debt Closure

Technical debt closure (owner: Dristen Venter). The Technical Debt Register is now a controlled repository file, docs/technical-debt/technical-debt-register.md (docs PR #38). It continues PED v3.0 Appendix D: TD-01 to TD-13 keep their IDs, and TD-14 to TD-17 were found while closing M3.

| ID | Debt item | Affects | Final status | Evidence |
| --- | --- | --- | --- | --- |
| TD-01 | FR-10 email not implemented (ADR-INTEGRATION-01 not built) | FR-10 (Could) | Retained: future work | RTM FR-10 |
| TD-02 | Single PostgreSQL node; no restore rehearsal; /health does not check the DB | NFR-04 | Retained: accepted (go-live input) | Go-live decision (Section 6) |
| TD-03 | Staff list returns newest 100 rows; no pagination | FR-06, NFR-06 | Retained: accepted | NFR-06 volume test |
| TD-04 | 4-digit reference: ~50% collision chance after ~112 reports/day; a collision returned HTTP 500 | FR-03 (Must) | Repaid: CC-YYYYMMDD-XXXXXX + retry on collision (CR-013) | PR #37; UT-07, INT-08 |
| TD-05 | Status update read-then-write with no concurrency control | FR-05 (Must) | Repaid: conditional update returns 409 | PR #37; INT-09 (deterministic), INT-05 |
| TD-06 | HTTP codes mapped from error message text | ASR-02 | Partially repaid: typed ConflictError | PR #37 |
| TD-07 | No repository layer; services call Prisma directly | ADR-DESIGN-02 | Retained: accepted | Decision log |
| TD-08 | Audit history deleted by cascade; not append-only | FR-05, ED-003 | Retained: accepted (go-live input) | Schema doc |
| TD-09 | Missing indexes on status_history and reports(createdAt) | NFR-06 | Retained: accepted | Schema doc |
| TD-10 | Category and lengths validated only in the API | NFR-05 | Retained: accepted | Schema doc |
| TD-11 | Versions behind ADR-TECH-01 (Prisma 6, TypeScript 5.9, Vite 6, bcrypt) | ADR-TECH-01 rev 1 | Retained: future work | CR-009 |
| TD-12 | JWT (8 h) stored in localStorage | NFR-03 | Retained: accepted (go-live input) | Go-live decision (Section 6) |
| TD-13 | FR-09 admin API/UI not implemented | FR-09 (Should) | Retained: future work | CR-012 |
| TD-14 | No lint step in CI | Maintainability | Retained: future work | ci.yml |
| TD-15 | No coverage reporting in CI | Quality evidence | Retained: future work | ci.yml |
| TD-16 | No browser-level UI tests | NFR-02 | Retained: future work | PED v3.0 7.3 |
| TD-17 | Env.ts rejects NODE_ENV=staging | ADR-DEPLOY-01 | Open: depends on the staging configuration | env.ts |

Conclusion. Both debt items that affected Must requirements (TD-04 for FR-03, TD-05 for FR-05) were repaid in PR #37, as PED v3.0 required before the final tag. No retained item causes a Must acceptance criterion to fail. TD-02, TD-08 and TD-12 are the retained items that matter for real citizen data, so they are inputs to the go-live decision in Section 6. Defect closure is recorded separately in the Defect Register.

### 4.2 Final Controlled Changes and Decisions

Final controlled changes (owner: Dristen Venter). The authoritative records are docs/change/change-log.md and docs/decisions/decision-log.md. Earlier history is preserved: original ADRs are marked Revised or Superseded, not rewritten. A change counts as Implemented only when it is merged with a passing CI run.

| CR | Item affected | Change | Final status |
| --- | --- | --- | --- |
| CR-001 | ED-002 | Closed; replaced by ADR-TECH-01 | Implemented (versions revised by CR-009) |
| CR-002 | ADR-TECH-01 | React SPA confirmed | Implemented |
| CR-003 | ADR-DESIGN-01 | Strategy/Observer replaced by State/Repository | State implemented; Repository not built (TD-07) |
| CR-004 | FR-04 | Status view requires login | Implemented |
| CR-005 | FR-08 | Staff and admin do not submit reports | Implemented with CR-011 |
| CR-006 | ED-003 | Non-owners receive 404, not 403 | Implemented (PR #30, E2E-01b) |
| CR-007 | Build configuration | Bundler resolution; API emits dist/ (DEF-02) | Implemented |
| CR-008 | ED-001 | GitHub Actions quality-gate | Implemented (PR #29) |
| CR-009 | ADR-TECH-01 | Record locked versions; bcrypt kept | Approved, documentation change (TD-11) |
| CR-010 | ADR-DESIGN-01, ADR-PERSISTENCE-01 | Transition table; enum; conditional update | Implemented (PR #37) |
| CR-011 | FR-08 | Citizen-only POST /reports; Report Issue tab hidden for non-citizens | Implemented (PR #37, INT-04) |
| CR-012 | FR-09 (Should) | Admin API/UI not delivered; next-request rule kept | Approved; FR-09 counted Partially met (TD-13) |
| CR-013 | FR-03 acceptance criterion | Reference format CC-YYYYMMDD-XXXXXX with retry | Implemented (PR #37, UT-07, INT-08) |

Revised ADRs: ADR-TECH-01 rev 1 records the locked dependency versions; ADR-DESIGN-02 (supersedes ADR-DESIGN-01) makes the table-driven State pattern in report.status.ts the single source of truth for FR-05; ADR-PERSISTENCE-01 rev 1 keeps the transaction, uses the ReportStatus enum and adds the conditional update that returns 409 (verified by INT-09). ADR-ARCH-01 and ADR-DEPLOY-01 are unchanged; ADR-INTEGRATION-01 is decided but not implemented (FR-10, TD-01).

Between the M3 release candidate and the final baseline, only PR #37 changed code: CR-011, CR-013 and the TD-05 conditional update, plus tests UT-07 and INT-01 to INT-09. All of them close M3 findings rather than adding features.

### 4.3 Final Register Status

| Register | Controlled Repository Path | Owner | Final M4 Status Summary |
| --- | --- | --- | --- |
| Requirements Traceability Matrix (RTM) | docs/requirements/rtm.md | Masilo Pudikabekwa | Closed at 4e7e4cb (v4.0.0); 16 requirements traced to code, 35 Vitest executions (Run #27), defects, and change records. |
| Defect Register | docs/quality/defect-register.md | Masilo Pudikabekwa | Closed: DEF-01 to DEF-05, CR-006, TD-04, TD-05, and CR-011 all RESOLVED / CLOSED with regression tests in CI. |
| Risk Register | docs/risk/risk-register.md | Masilo Pudikabekwa | Closed: 13 construction/governance risks closed or controlled; R-016 (DB SPOF), R-018 (municipal scale), R-019 (staging parity), and R-020 (FR-10 email) carried as documented residual inputs to the go-live decision. |
| Technical Debt Register | docs/technical-debt/technical-debt-register.md | Dristen Venter | Closed in PR #38: 17 items concluded — 2 Repaid (TD-04, TD-05), 1 Partially Repaid (TD-06), 8 Retained: accepted, 6 Retained: future work. |
| Change Log | docs/change/change-log.md | Dristen Venter | Closed in PR #38: CR-001 to CR-013 all concluded (11 Implemented, 2 Approved documentation/scope adjustments). |
| Decision / ADR Log | docs/decisions/decision-log.md | Dristen Venter | Closed in PR #38: ED-001..003, ADR-ARCH-01, ADR-DEPLOY-01, ADR-INTEGRATION-01, plus revised ADR-TECH-01 rev 1, ADR-DESIGN-02, and ADR-PERSISTENCE-01 rev 1. |
| AI Usage Register | docs/ai-usage/AI-Usage-Register.md | Masilo Pudikabekwa | Closed: All M1–M4 AI-assisted research, scaffolding, test generation, and closure tasks logged with human verification and defect corrections (DEF-04, FR-09 trace). |

## 5 Final Quality and Acceptance Evidence

### 5.1 Automated Verification and CI

- Final CI Verification Result: On the frozen baseline commit 4e7e4cb31d1d8a1c97a7e8e50b18fa90f13a3d6a (18 October 2026),

- GitHub Actions workflow CI / quality-gate Run #27 (https://github.com/masilo-pudikabekwa/CivicConnect-SEN381/actions/runs/39166111212/job/117789326261) passed all blocking gates in 48 seconds against a clean PostgreSQL 18 service container: CI_AUTH_SECRET length check, .env secret-tracking guard, npm ci, prisma generate & prisma migrate deploy, tsc --noEmit, npm run build (both apps/api and apps/web), npm test (4 test suites, 35/35 Vitest executions passed: 7 unit UT-01..07, 9 integration INT-01..09, 16 black-box BVA/EP executions BB-01..09, and 3 E2E system journeys E2E-01, E2E-01b, E2E-02), and npm audit --omit=dev --audit-level=high (0 high/critical production vulnerabilities). Enforcement of the quality-gate status check and 2-reviewer branch-protection rule (ED-001) is evidenced by the ruleset screenshot in Milestone 3 §5.3 (page 63) and the blocked unmerged pull request PR #35.

### 5.2 Integration and System Acceptance

Dristen’s integration evidence now includes INT-04 (role guard), INT-05 (concurrent status writes), INT-06 (transaction rollback), INT-08 (reference retry) and INT-09 (deterministic 409). [Phenyo must add INTG-01 to INTG-12 staging smoke screenshots/network traces on the final SHA.]

### 5.3 Usability Evaluation

Not yet measured.

### 5.4 Performance, Volume and Reliability Evidence

NFR-01, NFR-04 and NFR-06 remain unmeasured. The 100-user/500-report seed is now available through npm run seed:volume. Phenyo must run the empty-versus-volume comparison, two 50-concurrent-user load runs and declared uptime observation after code freeze. Do not claim these NFRs are met until their raw controlled records exist.

## 6 Final Deployment and Go Live Decision

### 6.1 Declared Deployment State

[PENDING: choose Production, Simulated production, or Remained in staging.]

### 6.2 Evidence Based Decision

No final go/no-go decision may be made yet because staging, performance, volume, usability and uptime evidence is pending. Use docs/final/release-baseline-record.md after the frozen SHA is known.

### 6.3 No Go Conditions or Residual Release Limitations

Current credible no-go conditions for real production are the absence of controlled staging/rollback evidence, NFR-01/NFR-06 measurement, NFR-02 usability evidence, NFR-04 uptime evidence, and retained TD-02/TD-12 operational/security limitations. Replace this paragraph with the team’s final evidence-based decision.

## 7 Final Project Reflection and Conclusion

### 7.1 Original Problem and Stakeholder Value

CivicConnect directly addresses the M1 problem of fragmented, opaque community issue reporting (N01–N04). Citizens can register, authenticate, and submit structured civic reports (FR-01, FR-02, FR-07) and immediately receive a collision-safe reference (CC-YYYYMMDD-XXXXXX, FR-03) to track progress (FR-04) while cross-citizen data remains protected behind owner-scoped 404 responses (CR-006). Civic personnel can filter the queue (FR-06) and advance issues through a strictly enforced linear state machine (SUBMITTED → UNDER_REVIEW → IN_PROGRESS → RESOLVED, FR-05) with atomic audit-history logging and optimistic concurrency protection (409 Conflict, TD-05).

### 7.2 Scope, Quality and Evidence Limitations

The current provisional score is below the 80% target because four measurable NFRs are not yet evidenced. This is an evidence gap, not a basis for claiming they are met.

Of the 16 M1 acceptance criteria, all 8 core Must/Should functional requirements (FR-01 to FR-08) and both security/validation NFRs (NFR-03, NFR-05) are fully implemented (1.0 each), FR-09 is partially implemented (0.5, middleware enforcement verified by INT-07, admin UI/API deferred via CR-012), and FR-10 (Could) was formally deferred (TD-01). With the 5-user usability test (NFR-02 = 1.0), the NFR-01 50-connection load test (1.0), and the NFR-06 100-user/500-report volume test (1.0), final scope completion reaches 13.5 / 16 = 84.38% (or 71.88% prior to Phenyo's staging load/volume runs). Confidence is strongest in the backend domain, RBAC, and persistence layers (35/35 Vitest executions in CI Run #27), whereas automated verification does not exercise the React DOM in a headless browser (TD-16) or multi-week production uptime (NFR-04).

### 7.3 Risks, Defects, Debt and Decision Consequences

Decision consequences (Person 2 view, Dristen Venter):

1. PostgreSQL instead of MongoDB (ADR-TECH-01): positive. Unique, foreign-key and NOT NULL constraints make integrity faults fail loudly: a TD-04 reference collision hits the unique index instead of creating two reports with one reference. Cost: every schema change needs a reviewed, additive migration.

2. Transaction around status change and audit insert (ADR-PERSISTENCE-01): positive, with a late gap. “No status change without an audit row” holds by construction (INT-06). The concurrency control promised in M2 was only built after inspection found TD-05; INT-09 now proves it deterministically. Lesson: an ADR consequence needs its own test, or it is not delivered.

3. Transition table instead of Strategy/Observer (ADR-DESIGN-02): positive. The M1 patterns targeted variation that did not exist; switching to the FR-05 lifecycle produced the best-tested rule in the system. Negative side: no repository layer, so services stay coupled to Prisma (TD-07).

Resolved (Person 2 scope): reference collisions (TD-04), concurrent status updates (TD-05), the admin-submits-reports contradiction (CR-011) and the missing API build output (DEF-02 / CR-007).

Remaining: no admin function (FR-09 partially met, TD-13), a single database with no restore rehearsal (TD-02), JWT storage in localStorage (TD-12) and no data-retention policy (ED-003 / TD-08).

### 7.4 Team Execution and Future Work

Future work: data and core construction (Person 2, Dristen Venter):

- FR-09 admin module with audit (TD-13).

- Database readiness in /health and one restore rehearsal (TD-02).

- Pagination and the missing indexes (TD-03, TD-09).

- Data classification and retention policy (ED-003), then append-only audit history (TD-08).

- Dependency upgrades to the ADR-TECH-01 versions, one reviewed PR each (TD-11).

## 8 Final Submission Information Block

| Submission item | Value to complete |
| --- | --- |
| Team name / number | Goated Divas |
| Team members | Phenyo Phooko 602218 Masilo Pudikabekwa 603037 Dristen Erasmus Albertus Venter 601719 |
| Repository URL | https://github.com/masilo-pudikabekwa/CivicConnect-SEN381 |
| Final commit / tag | Tag v4.0.0 — Commit 4e7e4cb31d1d8a1c97a7e8e50b18fa90f13a3d6a |
| Final RTM location | docs/requirements/rtm.md |
| Product access / demonstration | [insert] |
| Date submitted | 2026/10/18 |

# Appendices

## Appendix A Final Requirements Traceability Matrix

Controlled source: [https://github.com/masilo-pudikabekwa/CivicConnect-SEN381/blob/4e7e4cb31d1d8a1c97a7e8e50b18fa90f13a3d6a/docs/requirements/rtm.md](https://github.com/masilo-pudikabekwa/CivicConnect-SEN381/blob/4e7e4cb31d1d8a1c97a7e8e50b18fa90f13a3d6a/docs/requirements/rtm.md) (Tag v4.0.0, verified by GitHub Actions Run #27: [https://github.com/masilo-pudikabekwa/CivicConnect-SEN381/actions/runs/39166111212](https://github.com/masilo-pudikabekwa/CivicConnect-SEN381/actions/runs/39166111212)).

## Appendix B Final Scope Completion Calculation

Controlled source: docs/final/scope-completion.md in

[https://github.com/masilo-pudikabekwa/CivicConnect-SEN381/tree/main](https://github.com/masilo-pudikabekwa/CivicConnect-SEN381/tree/main)

(Final Scope Completion: 13.5 / 16 = 84.38% post-measurement; 10.5 / 16 = 65.63% pre-measurement code-only baseline; 11.5 / 16 = 71.88% with NFR-02 usability evaluation).

## Appendix C Final Evidence Index

- Risk: docs/risk/risk-register.md.

- Defects: docs/quality/defect-register.md.

- Technical debt: docs/technical-debt/technical-debt-register.md.

- Changes: docs/change/change-log.md.

- Decisions: docs/decisions/decision-log.md.

- AI usage: docs/ai-usage/AI-Usage-Register.md

## Appendix D Register Index

registers (Dristen Venter), all controlled files in the repository:

Technical Debt Register: docs/technical-debt/technical-debt-register.md (final: 2 repaid, 1 partially repaid, 13 retained, 1 open)

Change Log, CR-001 to CR-013: docs/change/change-log.md (final)

Decision / ADR Log: docs/decisions/decision-log.md (final; revised ADRs recorded)

Database Schema Documentation: docs/architecture/database-schema.md (final; matches migration 20261006093524)

# References

National Aeronautics and Space Administration (NASA). (2023). NASA Systems Engineering Handbook.

National Institute of Standards and Technology (NIST). (2020). NIST Privacy Framework: A Tool for Improving Privacy through Enterprise Risk Management, Version 1.0.

International Organization for Standardization / International Electrotechnical Commission / Institute of Electrical and Electronics Engineers (ISO/IEC/IEEE). (2018). ISO/IEC/IEEE 29148:2018 — Systems and software engineering — Life cycle processes — Requirements engineering.

OWASP Foundation. (n.d.). OWASP Application Security Verification Standard (ASVS).

SEN381 CivicConnect. (2026). SEN_Project - Milestone 1 Project Engineering Document (PED v1.x). Internal project document supplied for this task.

SEN381 CivicConnect. (2026). Milestone 2 - Architecture, Technology & Initial Design Baseline. Module brief supplied for this task.

Brown, S. (n.d.). The C4 model for visualising software architecture. https://c4model.com/ (accessed 30 September 2026).

Node.js. (2026). Node.js releases. https://nodejs.org/en/about/previous-releases (accessed 30 September 2026).

React. (2026). React versions. https://react.dev/versions (accessed 30 September 2026).

Express.js. (2026). Express 5 documentation / migration guide. https://expressjs.com/en/guide/migrating-5/ (accessed 30 September 2026).

Express.js. (2026). Express package information and MIT licence. https://github.com/expressjs/express (accessed 30 September 2026).

PostgreSQL Global Development Group. (2026). PostgreSQL versioning policy. https://www.postgresql.org/support/versioning/ (accessed 30 September 2026).

PostgreSQL Global Development Group. (2026). PostgreSQL 18 documentation - Constraints. https://www.postgresql.org/docs/18/ddl-constraints.html (accessed 30 September 2026).

Prisma. (2026). Prisma ORM v7 system requirements. https://www.prisma.io/docs/orm/v7/reference/system-requirements (accessed 30 September 2026).

Prisma. (2026). PostgreSQL connector / supported database guidance for Prisma ORM v7. https://www.prisma.io/docs/orm/v7/core-concepts/supported-databases/postgresql (accessed 30 September 2026).

OWASP Foundation. (n.d.). Password Storage Cheat Sheet. https://cheatsheetseries.owasp.org/cheatsheets/Password_Storage_Cheat_Sheet.html (accessed 30 September 2026).

OWASP Foundation. (n.d.). Secrets Management Cheat Sheet. https://cheatsheetseries.owasp.org/cheatsheets/Secrets_Management_Cheat_Sheet.html (accessed 30 September 2026).

The Twelve-Factor App. (n.d.). Config - store config in the environment. https://www.12factor.net/config (accessed 30 September 2026).

Microsoft. (2026). Official .NET support policy. https://dotnet.microsoft.com/en-us/platform/support/policy (accessed 30 September 2026). Used to verify the support status of the ASP.NET/.NET alternative considered in the technology comparison.

Department of Justice and Constitutional Development, Republic of South Africa. (2013, current official publication). Protection of Personal Information Act 4 of 2013 (POPIA). https://www.justice.gov.za/legislation/acts/2013-004.pdf (accessed 30 September 2026).