SEN381 - CivicConnect

Milestone 1

Phenyo Phooko

Masilo Pudikabekwa 603037

Dristin Venter

# Problem and Business Need

## Problem Statement

CivicConnect is intended to address the difficulty that community members experience when attempting to communicate local issues and civic concerns to the appropriate responsible parties. In a fragmented reporting environment, citizens may lack a clear and consistent mechanism through which issues can be submitted, monitored and followed up. This can result in poor visibility of outstanding issues, inefficient communication between community members and responsible personnel, and uncertainty regarding whether reported matters have been acknowledged or addressed.

The business need is therefore for a centralized civic-engagement platform that provides a structured channel for reporting community issues and enables relevant stakeholders to manage and track those reports. The value of CivicConnect is not merely the provision of another software interface, but the creation of a more transparent and structured information flow between people identifying community issues and the parties responsible for responding to them.

This problem is treated as the starting point for engineering decisions because stakeholder expectations and needs should be established before they are translated into detailed system requirements and later design decisions (NASA, 2023). The M1 baseline consequently focuses on defining what problem CivicConnect must address and for whom, while avoiding premature commitment to a particular technology or architecture.

| Value area | Current problem | Intended CivicConnect value |
| --- | --- | --- |
| Citizen engagement | Citizens may not have one consistent channel for communicating issues | A structured mechanism for submitting civic concerns |
| Transparency | Citizens may have limited visibility of what happens after reporting | Greater visibility of report status and progress |
| Operational coordination | Reports may be difficult to organize and prioritize | Centralized information for responsible personnel |
| Accountability | It may be unclear whether issues have been acknowledged or acted upon | Improved traceability of reported issues |
| Information management | Information can become fragmented across communication channels | A consistent record of submitted civic issues |

# Business Need and Intended Value

Business-value argument

CivicConnect should therefore create value at two levels.

For citizens, it should reduce friction in reporting issues and provide greater visibility into what happens after a report is submitted.

For responsible organizations or personnel, it should provide structured, centralized information that can be used to organize and manage reported issues.

The distinction is important because successful software engineering must balance stakeholder needs rather than treating the system as a collection of technical features. The M1 brief explicitly expects the project to connect stakeholder needs to scope and later requirements rather than simply describing the software.

# Problem → Need → System Value

# Stakeholder Register

| ID | Stakeholder | Role | Primary needs / expectations | Influence | Interest |
| --- | --- | --- | --- | --- | --- |
| S01 | Citizens / Community Members | Primary users who report civic issues | Simple reporting, understandable process, feedback/status visibility | Medium | High |
| S02 | Civic/Administrative Personnel | Receive, review and manage reported issues | Structured reports, sufficient information, prioritization and workflow visibility | High | High |
| S03 | Project Sponsor / Client | Owns the business problem and project outcome | System addresses business objectives and remains within agreed scope | High | High |
| S04 | System Administrators | Maintain user/system information and operational controls | Reliable administration, controlled access and manageable system behavior | High | Medium |
| S05 | Community / Local Organizations | Indirectly affected by reported issues and outcomes | Visibility of relevant community concerns and effective resolution processes | Medium | Medium |
| S06 | Development Team | Designs and constructs the system | Clear scope, stable requirements and achievable engineering commitments | High | High |

# Stakeholder Needs

| ID | Stakeholder | Need | Implication for CivicConnect |
| --- | --- | --- | --- |
| N01 | Citizens | Submit civic issues through a clear and understandable process | Reporting capability |
| N02 | Citizens | Know whether a submitted issue has been received and what its status is | Status visibility |
| N03 | Civic Personnel | Receive sufficiently structured issue information | Structured reporting |
| N04 | Civic Personnel | Manage and monitor reported issues | Management workflow |
| N05 | Sponsor / Client | Demonstrable business value from the system | Core workflow must directly address civic reporting |
| N06 | Administrators | Control system information and access appropriately | Administrative capabilities |
| N07 | Development Team | Stable and achievable project boundaries | Explicit scope baseline |

# Power / Interest Analysis

|  | HIGH INTEREST | LOW INTEREST |
| --- | --- | --- |
| HIGH POWER | Manage Closely Project Sponsor / Client Civic/Administrative Personnel System Administrators | Keep Satisfied Relevant organizational management |
| LOW POWER | Keep Informed Citizens / Community Members Community Organizations | Monitor Indirect stakeholders |

Justification

Project Client - High Power / High Interest

The sponsor can influence scope and project success while having a direct interest in the business outcome.

Civic/Administrative Personnel - High Power / High Interest

These stakeholders influence how reported issues will be processed and are directly affected by the system's operational usefulness.

Citizens - Lower Power / High Interest

Citizens are central to the problem and have a strong interest in the system, but an individual citizen has comparatively limited authority over project scope.

Community Organizations - Medium/Lower Power / Medium Interest

They may be affected by civic issues and outcomes without having direct control over development decisions.

PMI's stakeholder-management guidance supports analyzing stakeholders according to their influence/power and interest so that management attention can be prioritized appropriately.

# Stakeholder Conflicts

| Stakeholder | Expectation |
| --- | --- |
| Citizens | Fast and simple reporting process |
| Civic personnel | Detailed information sufficient to understand and process the issue |

Engineering conflict

A shorter reporting process improves user participation and reduces friction, but insufficient information can make reported issues difficult to classify or action.

Decision

The M1 baseline should therefore include the minimum information needed to support the core reporting workflow, rather than attempting to collect every potentially useful piece of information.

Downstream consequence

This decision will later influence:

- functional requirements;

- acceptance criteria;

- interface design;

- data requirements;

- validation rules.

# Stakeholder Conflict 2 - Transparency Vs Security

| Stakeholder | Expectation |
| --- | --- |
| Citizens | Visibility of issue status and progress |
| Individuals | Appropriate protection of information |

Engineering conflict

Greater transparency can improve accountability, but exposing too much information could create privacy or security risks.

Decision

The baseline should support appropriate status visibility without assuming that every piece of report information should be publicly visible.

Downstream consequence

This will influence later:

- access-control requirements;

- information-classification decisions;

- privacy requirements;

- interface behavior;

- security testing.

NIST's Privacy Framework provides a recognized risk-management approach for identifying and managing privacy risk in systems that process information about people.

# Stakeholder-to-Scope Traceability

| Stakeholder | Need | Resulting scope decision | Requirement ownership |
| --- | --- | --- | --- |
| Citizens | N01 – submit issue | IN-01 Reporting | Person 2 |
| Citizens | N02 – track status | IN-02 Status visibility | Person 2 |
| Civic personnel | N03 – structured information | IN-03 Structured report handling | Person 2 |
| Civic personnel | N04 – manage issues | IN-04 Issue management | Person 2 |
| Administrators | N06 – controlled administration | IN-05 Administration | Person 2 |
| Citizens / administrators | Privacy/security | DEF-01 Detailed privacy/access model | Person 2 + Person 3 |

# SCOPE BASELINE

## Scope Statement

CivicConnect will provide a controlled digital platform for the submission, management and tracking of civic issues. The M1 baseline includes the capabilities required to support the core stakeholder reporting and issue-management workflow while excluding additional functionality that is not necessary to satisfy the core objective or that requires evidence not yet available. Future capabilities may be considered through controlled change once their stakeholder value, resource implications, security implications and engineering feasibility have been evaluated.

# IN-SCOPE

| ID | Capability | Rationale |
| --- | --- | --- |
| IN-01 | User issue reporting | Directly addresses the central citizen need |
| IN-02 | Capture of relevant issue information | Enables civic personnel to understand the reported issue |
| IN-03 | Issue status tracking | Provides visibility after submission |
| IN-04 | Issue management workflow | Allows responsible personnel to organize and manage reports |
| IN-05 | User/account handling appropriate to the core workflow | Supports controlled interaction with the system |
| IN-06 | Basic administrative functionality | Supports management and controlled operation |
| IN-07 | Appropriate confirmation/feedback to users | Addresses uncertainty after reporting |

# OUT-OF-SCOPE

| ID | Out-of-scope item | Reason |
| --- | --- | --- |
| OUT-01 | Native mobile application | The M1 baseline focuses on establishing the core CivicConnect reporting and management capability without introducing a second application platform. |
| OUT-02 | Direct integration with external municipal systems | External interfaces, permissions and integration requirements have not yet been established. |
| OUT-03 | Advanced analytics and predictive reporting | These capabilities are not required to demonstrate the core civic issue reporting and management workflow. |
| OUT-04 | Automated/AI-based issue classification | Reliable representative data, accuracy criteria and security implications have not yet been established. |
| OUT-05 | Public/open publication of civic issue data | Privacy, data classification and governance implications require further investigation before this capability can be committed. |

# FUTURE SCOPE

| ID | Deferred capability | Why deferred | Evidence required before decision |
| --- | --- | --- | --- |
| DEF-01 | Native mobile application | Core objective can initially be addressed without committing to another platform | Usage evidence showing mobile-specific need and resource feasibility |
| DEF-02 | External municipal-system integration | Requires knowledge of external interfaces and organizational permissions | Confirmed integration requirements and interface documentation |
| DEF-03 | Advanced analytics | Not necessary for the core reporting workflow | Evidence of reporting/analytics needs and data volume |
| DEF-04 | Automated issue classification | Could reduce administrative effort but introduces additional accuracy/security concerns | Sufficient representative data and measurable performance criteria |
| DEF-05 | Public/open civic-data reporting | Potential transparency benefit, but privacy and governance implications need investigation | Data-classification and privacy analysis |

# THE ONE EXCLUSION TO DEFEND

Decision

A native mobile application is deliberately excluded from the M1 baseline.

Reason

The core CivicConnect business need is the structured reporting and management of civic issues. A separate mobile application is not necessary to establish that core capability and would expand the system boundary to an additional platform.

Trade-off

The exclusion reduces initial development and testing scope but means that mobile-specific capabilities are not committed at this stage.

Why the decision is defensible

The team should prioritize the capabilities that directly satisfy the highest-priority stakeholder needs. Introducing a second application platform before evidence establishes that it is necessary could consume resources and create additional maintenance and testing obligations without directly improving the core baseline.

Reconsideration condition

The decision should be reconsidered if evidence demonstrates that the browser-based baseline cannot adequately support the target user population or that mobile-specific access is a significant stakeholder requirement.

# FORWARD ENGINEERING CONSIDERATIONS

## FE-01) Security and Privacy

Why this matters now:
CivicConnect will process information submitted by community members and may contain information that should not be visible to all users. The stakeholder conflict between transparency and information protection therefore needs to influence the M1 baseline before detailed requirements and system design are finalized.

Later engineering decision/activity influenced:
This consideration will influence access-control requirements, information classification, privacy requirements, authentication and authorization decisions, interface behavior and security verification.

Information still required:
The project still requires confirmation of the types of information that will be collected, who should be able to access different information, and what privacy or organizational rules apply.

Risk if ignored:
If security and privacy are considered too late, the system may require significant redesign of requirements, data handling and access controls, or may expose information to inappropriate users.

## FE-02) Testability of the Core Reporting Workflow

Why this matters now:
The core CivicConnect workflow involves submitting an issue, capturing sufficient information, receiving confirmation, tracking status and enabling responsible personnel to manage the issue. These activities must be defined clearly enough to be verified later.

Later engineering decision/activity influenced:
This will influence functional requirements, acceptance criteria, validation rules, test-case design and later verification activities.

Information still required:
The project still needs agreement on the exact minimum information required for an issue report, valid status transitions and measurable acceptance conditions for the core workflow.

Risk if ignored:
If the workflow is not defined in a testable way, the team may be unable to determine objectively whether the system satisfies stakeholder needs, resulting in ambiguous requirements, inconsistent testing and possible rework.

# Risk Register

Probability and impact are rated Low, Medium, or High, and Priority is derived from the matrix below, adapted from standard project risk management frameworks (Project Management Institute, 2021).

Note: This register is reviewed and updated at every milestone. When a risk

materializes, it becomes an issue and must be linked to the resulting action/

decision.

## Scoring Scale

Probability and impact are rated Low, Medium, or High. Priority is derived from the matrix below.

| Probability/ Impact | Low | Medium | High |
| --- | --- | --- | --- |
| Low | Low | Low | Medium |
| Medium | Low | Medium | High |
| High | Medium | High | Critical |

## Risk register Table

| Risk ID | Description | Cause | Probability | Impact | Priority | Mitigation | Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-001 | Uncontrolled scope creep after the requirements baseline is signed off. | Pressure to keep adding Requester/Staff/Management capabilities post-baseline; brief allows "additional features" but scope discipline is easy to underestimate. | Medium | High | High | Baseline scope explicitly in PED with in/out/deferred lists; any new capability goes through the Change Management flow before it's built. | Reject or formally defer the change; log it in the Decision Log with rationale instead of silently absorbing it. | Masilo Pudikabekwa | Open |
| R-002 | Misinterpreted or internally conflicting stakeholder needs. | No real client — Requester/Staff/Management needs are simulated by the team, so disagreements on interpretation surface late. | Medium | Medium | Medium | Document stakeholder assumptions explicitly in the Stakeholder Analysis; cross-check derived requirements against all three capability groups before baselining. | Re-run the affected requirement through stakeholder analysis and re-baseline before it propagates further. | Phenyo Phooko | Open |
| R-003 | Team lacks production experience with the technology stack still under evaluation. | Prior team project experience is entirely Node.js/Express/MongoDB; Assignment 1 researched an alternative (Stack B: ASP.NET Core/PostgreSQL) not yet used in a real build. | High | Medium | High | Run a small technical spike/prototype before the M2 architecture decision is finalised; budget extra learning time into the M2 schedule. | Fall back to the stack with existing team experience (Stack A) if the spike shows the learning curve threatens M2 delivery. | Dristen Venter | Open |
| R-004 | Single point of failure per individually owned deliverable. | Exactly 3 team members, each holding fixed individual milestone responsibilities with no formal backup. | Low | High | Medium | Keep all artefacts in the shared repo (not local machines); each member briefly documents their section so another member could pick it up. | Redistribute the affected deliverable across the remaining 2 members and notify the lecturer if the deadline is at risk. | Team (Shared ownership) | Open |
| R-005 | M2 technology decision made without sufficient evidence. | M1 explicitly excludes stack selection; without early spike evidence, the team risks deciding under time pressure at the start of M2. | Medium | Medium | Medium | Start technology comparison research now groundwork already so M2 opens with evidence, not a blank slate | Use a lightweight decision matrix against already-baselined NFRs to force an evidence-based choice quickly | Dristen Venter | Open |
| R-006 | Inconsistent handling of sensitive service-request data (PII, security concerns, location info) | Business need explicitly flags inconsistent handling in the current fragmented process; no authentication/authorisation model exists until M2 | Medium | High | High | Capture data-sensitivity and access control NFRs now, even though implementation is deferred; flag security as a Forward Engineering Consideration | Restrict any early prototype/demo data to synthetic, non-sensitive examples only | Masilo Pudikabekwa | Open |
| R-007 | Secrets or credentials committed to repository history | No secret scanning currently enabled on the repo; a pre-existing committed-secret risk was already flagged during GitHub governance setup | Low | High | Medium | Keep .gitignore current for all credential-bearing file types; treat any committed secret as an immediate history-rewrite trigger, not a routine fix, aligning with industry secrets management standards (OWASP Foundation, n.d.) | Rotate the exposed credential immediately, then rewrite history to remove it before continuing other work | Masilo Pudikabekwa | Open |
| R-008 | Future dependency on a third-party notification channel (e.g. email/SMS) | Current process spans email, phone and WhatsApp; any future integration decision introduces an external API dependency not yet scoped in M1 | Low | Low | Low | Explicitly defer notification-channel integration to a later milestone; record it in Forward Engineering Considerations rather than deciding now | If required earlier than planned, scope it as a small, isolated feature with its own risk/requirement entries first | Phenyo Phooko | Open |
| R-009 | Late discovery of hosting/deployment constraints | CI pipeline and deployment are explicitly out of M1 scope; deferring all environment discussion risks a late surprise in M3/M4 | Medium | Medium | Medium | Note deployment/hosting as a Forward Engineering Consideration now so it isn't a blind spot; revisit before M3 | Use a free-tier hosting option as a fallback to keep M3/M4 delivery on track while cost options are finalised | Dristen Venter | Open |
| R-010 | Operational cost underestimated beyond free tier limits | Constraint requires preferring free/low-cost services, but real hosting/DB cost at scale isn't estimated yet | Medium | Low | Low | Track free tier limits of any service selected in M2 and note them in the relevant ADR | Downgrade to a lower cost equivalent service if a limit is hit during development | Dristen Venter | Open |
| R-011 | Compressed individual working windows against fixed milestone dates | Module runs 31 Aug – 23 Oct 2026 with no schedule flexibility; each member's availability is different and can vary because of other responsibilities. | High | Medium | High | Spread work evenly across the milestone rather than backloading; agree realistic weekly checkpoints in the Team Working Agreement. | Reprioritise remaining scope toward the highest-mark-value items if a member falls behind, and flag it to the team early. | Team (Shared ownership) | Open |
| R-012 | Unsupported or immeasurable quality/NFR claims at the M1 defence | NFRs aren't fully measurable yet at this stage of baseline, and the brief explicitly penalises unsupported quality claims — this affects Requirements & Acceptance Criteria, PED Quality, and the individual defence simultaneously. | High | High | Critical | Attach a measurable acceptance criterion to every NFR before baseline sign-off; reject any NFR that can't be tested or observed. | Mark the NFR as "draft pending measurable criterion" rather than baselining it, and revisit before the sign off. | Phenyo Phooko | Open |
| R-013 | Two-approval PR bottleneck | Protected-main requires 2 approvals excluding the author, from a 3-person team; one unavailable reviewer stalls every merge | Medium | Medium | Medium | Agree a review-turnaround expectation in the Team Working Agreement (e.g. within 24h on weekdays); avoid opening large PRs late in the week | Author pings the team directly / lecturer if a PR is genuinely blocked past the agreed window, rather than bypassing protection | Masilo Pudikabekwa | Open |
| R-014 | Unverified AI-generated content submitted as own work | AI is used throughout the project; the brief states "AI generated it" is never an acceptable defence, and unverified claims risk an integrity penalty | Medium | High | High | Log every material AI contribution in the AI Usage Register with what was verified, changed or rejected, at the time it's used not retroactively | If an unverified AI claim is caught before submission, verify it properly or remove it and redo the work manually | Masilo Pudikabekwa | Open |

### Highest Priority Risk

- R-012: Unsupported or immeasurable quality/NFR claims at the M1 defence

This is the only critical entry because it is one the one risk that that impacts 3 separate rubric lines simultaneously (Requirements and Acceptance Criteria, PED Quality, and the individual engineering defence). It is also actively live; every Non-Functional Requirement (NFR) baselined without a measurable acceptance criterion carries this risk forward. It is fully within the team's control to close before sign-off, which is why the mitigation is to "reject the NFR and do not baseline it" rather than a softer control.

# Engineering Decision log

Rule: Only genuine decisions already made are recorded as "Decided." Where evidence is not yet sufficient, the decision is recorded as "Deferred" with reason and the evidence still required. This log uses an Architecture Decision Record (ADR) structure to systematically capture context, alternatives, and trade-offs (Nygard, 2011).

# Index

| Engineering Decision ID | Title | Status | Date |
| --- | --- | --- | --- |
| ED-001 | Branch protection and PR review model for main branch | Decided |  |
| ED-002 | Technology stack selection | Deferred to Milestone 2 |  |
| ED-003 | Detailed privacy/access-control model | Deferred to Milestone 2 |  |

## ED-001: Branch protection and PR review model for main branch

| Field | Detail |
| --- | --- |
| Context | Master Project Brief mandates a protected main branch with a 2 reviewer approval model and requires GitHub governance to be operational from the start of Milestone 1. |
| Constraints | - Team of 3 - Every pull request needs the 2 other members to review before merge. - GitHub Free only allows branch protection when repository is public. |
| Alternatives | - Single reviewer approval - No branch protection |
| Decision | Adopted protected main, min 2 approvals excluding the author, bypass disabled. |
| Rationale | Directly satisfies the Master Brief's 2 reviewer control requirement; removes any single-person unreviewed merge path; produces auditable pull request history as required governance evidence, consistent with high-performance code review practices (Forsgren, et al., 2018). |
| Trade-offs | Slower merge velocity on a 3-person team every PR blocks on both other members reviewing. Governance files (.gitignore, PR template) had to go through this same flow, which is itself the team's first evidence of the review workflow. |
| Risks | Reviewer availability becomes a bottleneck if a teammate is unreachable near a deadline(R-011) |
| Evidence | Repo Settings → Branches ruleset screenshot; first merged PR showing 2 approvals. |
| Later consequence | Every substantive change in docs, config, and eventually application code all routes through this same pull request + 2-person review flow for the rest of the project. This affects M2–M4 velocity planning. |

## ED-002: Technology stack selection

| Field | Detail |
| --- | --- |
| Context | CivicConnect will need a confirmed technology stack. |
| Constraints | Stack choice must be justified against baselined requirements/NFRs (Driston's FR-01 to FR-10, NFR-01 to NFR-06), which are now drafted but not yet formally baselined/signed off. |
| Alternatives | Formally defer to M2 with documented rationale. |
| Decision | Deferred to Milestone 2. |
| Rationale | Master Project Brief (M1 boundaries) explicitly excludes final technology-stack selection from M1's required outputs. Deciding now would risk constraining architecture before the requirements baseline is signed off — the exact premature-decision risk the milestone gate exists to prevent. |
| Trade-offs | M2 will need dedicated time for a weighted decision matrix / ADR against the now-confirmed NFRs (e.g. NFR-01 performance, NFR-04 availability, NFR-06 scalability). |
| Risks | Left too late, it compresses the M2 timeline. |
| Evidence |  |
| Later consequence | Requires a formal ADR at M2 (architecture/technology/persistence/integration choices need the full ADR treatment). |

## ED-003: Detailed privacy/access-control model

| Field | Detail |
| --- | --- |
| Context |  |
| Constraints |  |
| Alternatives |  |
| Decision | Deferred to Milestone 2. |
| Rationale | Committing to a detailed access model before data classification is confirmed risks the same premature-decision problem as ED-002, and falls outside M1's boundary on detailed security implementation. |
| Trade-offs | FE-01 (Security and Privacy) stays partially open until this is resolved. NFR-03 alone is not sufficient to demonstrate the access control claims an assessor may probe. |
| Risks | If deferred too long, exposes report data to inappropriate users, or forces late redesign of FR-08's role model. |
| Evidence | - This log entry - Phenyo’s stakeholder conflict and FE-01 - Driston’s NFR-03. |
| Later consequence | Feeds directly into FE-01 and NFR-03 hardening at M2, it requires an ADR once the model is chosen. |

# Remaining Forward Engineering Considerations

## FE-05: Deployment Environments and Hosting

- Why this matters now:

Continuous integration and deployment are outside the scope of M1, but completely deferring all environment discussions creates a blind spot that risks late surprises in M3 and M4.

- Later engineering decision/activity influenced:

Staging deployment, production release strategy, and the implementation of automated CI/CD pipelines.

- Information still required:

Final technology stack confirmation and exact platform compatibility requirements.

- Risk if ignored:

Late discovery of hosting constraints could disrupt the M3 delivery.

## FE-06: Credential and Secrets Management

- Why this matters now:

The project relies on a protected repository; committing sensitive data or API keys into version history is a severe security risk that must be actively prevented from the start of M1.

- Later engineering decision/activity influenced:

Configuration management, environment variable setup across development and staging, and security testing.

- Information still required:

Identification of which third-party APIs and database services will be integrated and require secured keys.

- Risk if ignored:

Exposed credentials will require an immediate, disruptive repository history rewrite and pose a critical security vulnerability, as highlighted by secure configuration guidelines (OWASP Foundation, n.d.).

## FE-07: Operational Cost Constraints

- Why this matters now: The project constraints dictate a preference for free or low-cost services, but the actual hosting and operational costs on the scale are currently not estimated.

- Later engineering decision/activity influenced: The formal technology stack selection in M2, database choice, and architecture design.

- Information still required: The explicit free-tier limits of the chosen M2 services and the expected volume of community issue reports.

- Risk if ignored: Exceeding free-tier constraints during development could halt testing, or the final system could violate the approved project cost boundaries.

# Functional Requirements (FRs)

Requirements are prioritised using MoSCoW (Must / Should / Could). Each requirement carries a unique ID, a traceable source, and testable acceptance criteria.

| ID | Requirement | Source | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-01 | The system shall allow a citizen to submit a report describing a civic issue. | N01 / IN-01 | Must | Given a logged-in citizen on the report screen, when required fields are completed and submitted, then a new issue record is created with a unique reference number and status "Submitted". |
| FR-02 | The system shall require a minimum structured data set (category, description, location) for every submitted report. | N03 / IN-02 | Must | Given a citizen submitting a report, when a required field is missing, then submission is rejected and the missing field(s) are identified; when all required fields are present, the report is accepted. |
| FR-03 | The system shall confirm successful submission, including a unique reference number. | N02 / IN-07 | Must | Given a successfully submitted report, when submission completes, then a confirmation showing the reference number is displayed within 2 seconds. |
| FR-04 | The system shall allow a citizen to view the current status of a report they submitted. | N02 / IN-03 | Must | Given a citizen with a valid account or reference number, when they query status, then the current status (Submitted / Under Review / In Progress / Resolved) and last-updated date are shown. |
| FR-05 | The system shall allow authorised civic personnel to change a report's status to a valid next status. | N04 / IN-04 | Must | Given an authenticated civic-personnel user, when a valid status transition is selected, then the record is updated and timestamped; invalid transitions (e.g. Resolved to Submitted) are rejected. |
| FR-06 | The system shall allow civic personnel to filter and sort reported issues by category, status and submission date. | N04 / IN-04 | Should | Given a list of reports, when a filter/sort is applied, then the displayed list reflects the criteria within 3 seconds. |
| FR-07 | The system shall allow users to register an account and authenticate before submitting reports or accessing management functions. | N01 / N06 / IN-05 | Must | Given a new user, when valid registration details are supplied, an account is created; correct login credentials grant access; incorrect credentials are rejected with a generic error message. |
| FR-08 | The system shall restrict management and administrative functions based on assigned user role (Citizen / Civic Personnel / Administrator). | N06 / IN-05 / IN-06 | Must | Given a user without the Civic Personnel or Administrator role, when they attempt to access a management function, then access is denied. |
| FR-09 | The system shall allow an administrator to view accounts and activate, deactivate, or assign roles to them. | N06 / IN-06 | Should | Given an administrator, when a user's role or account status is changed, then the change takes effect on that user's next authenticated request. |
| FR-10 | Where a user has a registered email address, the system should notify them by email when their report's status changes. | N02 | Could | Given a report with a status change and a user with a stored email address, when the status changes, then an email is sent within 5 minutes. |

# Non-Functional Requirements (NFRs)

NFRs are stated in measurable terms so they can be verified rather than assessed subjectively, consistent with ISO/IEC/IEEE 29148 guidance on requirements quality (ISO/IEC/IEEE, 2018).

| ID | Requirement | Source | Acceptance Criteria |
| --- | --- | --- | --- |
| NFR-01 | Performance: the system shall return a submission confirmation within 2 seconds for 95% of submissions under normal load (up to 50 concurrent users). | IN-01 / Quality constraint | Load test at 50 concurrent simulated users records 95th-percentile confirmation time <= 2 seconds. |
| NFR-02 | Usability: a first-time citizen user shall be able to complete and submit a basic report in 5 steps or fewer, unaided. | N01 / stakeholder conflict 1 | Usability test with representative participants: >=80% complete an unaided submission within 5 steps / 3 minutes. |
| NFR-03 | Security: account passwords shall meet a minimum complexity (>=8 characters, mixed case and a number) and be stored as a salted hash, never in plaintext. | N06 / stakeholder conflict 2 / FE-01 | Configuration/code review confirms salted hashing algorithm in use; registration with a non-compliant password is rejected. |
| NFR-04 | Availability: the core reporting workflow shall be available for at least 99% of scheduled operating hours during the evaluation period. | N05 (sponsor value) | Uptime log for the evaluation period shows >=99% availability. |
| NFR-05 | Data validation: all user-supplied input on the report form shall be validated (required fields, maximum length, permitted characters) before it is persisted. | N03 / quality constraint | Submitting invalid input (empty required field, over-length text, disallowed characters) is rejected with an explanatory message and no record is created. |
| NFR-06 | Scalability: the system shall support at least 100 registered users and 500 stored reports without more than a 20% increase in average response time. | N07 / cost-resource constraint | Volume test with 100 users / 500 reports shows response-time degradation <=20% versus baseline. |

# Constraints Analysis

| Category | Constraint | Engineering implication |
| --- | --- | --- |
| Scope | The initial release deliberately excludes a native mobile application, direct integration with external municipal systems, and automated issue classification, in order to ship a stable core reporting and management capability first. | FRs and NFRs above are written in capability/behaviour terms rather than tied to a specific technology stack, so the requirements baseline does not lock in a platform or integration decision ahead of an architecture spike. |
| Schedule / Delivery | The organisation has committed to a phased release plan with a fixed go-live date for the initial pilot deployment to a partner municipality. | Requirements are prioritised (Must/Should/Could) so the Must set (FR-01–FR-05, FR-07, FR-08, all NFRs) is deliverable within the committed release window even if Should/Could items slip to a later release; full security hardening and penetration testing are scheduled for a pre-launch phase rather than attempted during initial development. |
| Budget / Infrastructure | Infrastructure spend for the pilot is capped until usage data justifies further investment; the platform must run on cost-efficient, managed hosting rather than a bespoke enterprise deployment. | NFR-04 and NFR-06 are set at pilot-scale targets (99% availability, 100 users / 500 reports) rather than enterprise-scale SLAs, with a defined path to re-provision infrastructure once real usage volumes are known. |
| Quality / Verifiability | Engineering standards require every requirement to be independently testable and traceable before it is accepted into a release baseline. | Every FR/NFR above carries a unique ID, a source, and measurable acceptance criteria; ambiguous or unverifiable requirements are rejected at review rather than passed to development. |
| Regulatory / Security | Reports may contain personal or location data about identifiable individuals, bringing the system into scope of data-protection obligations (e.g. POPIA or an equivalent data-protection regime). | Baseline authentication and role-based access (FR-07, FR-08, NFR-03) are mandatory from the first release, even though the full data-classification and retention model is deferred pending a formal privacy/legal review, consistent with OWASP baseline authentication guidance (OWASP Foundation, n.d.). |

### Trade-off / Ripple Effect

Interaction identified: the delivery-schedule constraint and the regulatory/security constraint interact directly. The committed go-live date does not allow time to complete a full data-classification and privacy review before the first release, so field-level access controls and retention rules (DEF-01) cannot ship in the initial version.

Resulting trade-off: the initial release commits only to coarse-grained protections, authentication (FR-07) and role-based access (FR-08, NFR-03), rather than granular data classification. This is treated as an accepted, time-boxed risk rather than an oversight, tracked in the Risk Register with an owner and a target remediation date.

Ripple effect: if the go-live date were to move, the security baseline could be hardened before release. Since the date is fixed, the fine-grained privacy/access model must instead ship as a fast-follow release, which carries its own downstream consequences: a migration plan is needed for any data already collected under the coarser model, and the risk owner must monitor for regulatory exposure during the interim period.

# Requirements Traceability Matrix (RTM)

| Source (Stakeholder / Need) | Requirement ID | Priority | Acceptance Criteria (summary) | Future evidence (M2+) |
| --- | --- | --- | --- | --- |
| S01 Citizens / N01 | FR-01 | Must | Confirmed submission with reference number | Design: wireframe; Test: TC-01 |
| S02 Civic Personnel / N03 | FR-02 | Must | Required fields enforced, missing fields flagged | Design: form schema; Test: TC-02 |
| S01 Citizens / N02 | FR-03 | Must | On-screen confirmation <=2s | Test: TC-03 (performance) |
| S01 Citizens / N02 | FR-04 | Must | Status + last-updated date retrievable | Design: status API; Test: TC-04 |
| S02 Civic Personnel / N04 | FR-05 | Must | Valid transitions only, timestamped | Design: state machine; Test: TC-05 |
| S02 Civic Personnel / N04 | FR-06 | Should | Filter/sort within 3s | Test: TC-06 |
| S01/S04 / N01, N06 | FR-07 | Must | Registration & login behave as specified | Design: auth flow; Test: TC-07 |
| S04 Administrators / N06 | FR-08 | Must | Non-authorised roles denied access | Test: TC-08 (access control) |
| S04 Administrators / N06 | FR-09 | Should | Role/status change takes effect next request | Test: TC-09 |
| S01 Citizens / N02 | FR-10 | Could | Email sent within 5 minutes of status change | Test: TC-10 |
| Quality constraint | NFR-01 to NFR-06 | Must | See Section 2 acceptance criteria | Test: load/usability/security test plans |

End-to-end trace example (for the defence): S01 (Citizens),  N01 (submit a civic issue through a clear process) , IN-01 (Person 1's in-scope reporting capability) , FR-01 (this section) , acceptance criteria

# Forward Engineering Considerations

## FE-03: Input Validation & Data Integrity Consistency

Why this matters now: FR-02, FR-05 and FR-09 all depend on consistent validation rules (required fields, valid status transitions, valid role values). If these rules are not agreed at the requirements stage, different parts of the system could apply inconsistent validation once construction begins.

Later decision/activity influenced: database schema and field constraints, API-level validation design, and shared error-handling conventions.

Information still required: the exact field-level rules, permitted issue categories, maximum field lengths, and which fields are mandatory versus optional, confirmed with civic personnel (S02).

Risk if ignored: inconsistent or duplicated validation logic across the system, leading to data-quality problems and avoidable rework during construction and testing.

## FE-04: Scalability & Performance Baseline Beyond the Pilot

Why this matters now: NFR-01 and NFR-06 set pragmatic performance/scale targets because of the cost/resource constraint identified above. If CivicConnect were to grow beyond an academic pilot, the low-cost hosting assumption behind these NFRs may no longer hold.

Later decision/activity influenced: hosting and deployment architecture, database indexing/scaling approach, and whether notification delivery (FR-10) should be synchronous or queued.

Information still required: realistic expected user/report volume beyond the pilot, and any budget available for scaling infrastructure.

Risk if ignored: performance NFRs baselined for a small pilot could become invalid after launch, forcing a costly re-architecture rather than incremental scaling.

# Constraints Analysis

| Category | Constraint | Engineering implication |
| --- | --- | --- |
| Scope | The initial release deliberately excludes a native mobile application, direct integration with external municipal systems, and automated issue classification, in order to ship a stable core reporting and management capability first. | FRs and NFRs above are written in capability/behaviour terms rather than tied to a specific technology stack, so the requirements baseline does not lock in a platform or integration decision ahead of an architecture spike. |
| Schedule / Delivery | The organisation has committed to a phased release plan with a fixed go-live date for the initial pilot deployment to a partner municipality. | Requirements are prioritised (Must/Should/Could) so the Must set (FR-01–FR-05, FR-07, FR-08, all NFRs) is deliverable within the committed release window even if Should/Could items slip to a later release; full security hardening and penetration testing are scheduled for a pre-launch phase rather than attempted during initial development. |
| Budget / Infrastructure | Infrastructure spend for the pilot is capped until usage data justifies further investment; the platform must run on cost-efficient, managed hosting rather than a bespoke enterprise deployment. | NFR-04 and NFR-06 are set at pilot-scale targets (99% availability, 100 users / 500 reports) rather than enterprise-scale SLAs, with a defined path to re-provision infrastructure once real usage volumes are known. |
| Quality / Verifiability | Engineering standards require every requirement to be independently testable and traceable before it is accepted into a release baseline. | Every FR/NFR above carries a unique ID, a source, and measurable acceptance criteria; ambiguous or unverifiable requirements are rejected at review rather than passed to development. |
| Regulatory / Security | Reports may contain personal or location data about identifiable individuals, bringing the system into scope of data-protection obligations (e.g. POPIA or an equivalent data-protection regime). | Baseline authentication and role-based access (FR-07, FR-08, NFR-03) are mandatory from the first release, even though the full data-classification and retention model is deferred pending a formal privacy/legal review, consistent with OWASP baseline authentication guidance (OWASP Foundation, n.d.). |

### Trade-off / Ripple Effect

Interaction identified: the delivery-schedule constraint and the regulatory/security constraint interact directly. The committed go-live date does not allow time to complete a full data-classification and privacy review before the first release, so field-level access controls and retention rules (DEF-01) cannot ship in the initial version.

Resulting trade-off: the initial release commits only to coarse-grained protections, authentication (FR-07) and role-based access (FR-08, NFR-03), rather than granular data classification. This is treated as an accepted, time-boxed risk rather than an oversight, tracked in the Risk Register with an owner and a target remediation date.

Ripple effect: if the go-live date were to move, the security baseline could be hardened before release. Since the date is fixed, the fine-grained privacy/access model must instead ship as a fast-follow release, which carries its own downstream consequences: a migration plan is needed for any data already collected under the coarser model, and the risk owner must monitor for regulatory exposure during the interim period.

# AI Usage Register

All material Artificial Intelligence contributions are tracked to ensure human verification and accountability.

| Date | Student | Tool | Engineering task | AI contribution | Verification | Decision | Issues found |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2026-09-08 | Masilo Pudikabekwa | Anthropic- Cloud AI | Research and establish a File template structure in Github | Used Claude research tool to find sources | Verified references and complete file template | Accepted | None |
| 2026-09-08 | Dristen Venter | Anthropic Claude | Requirements | Used Claude reaserch tool to find sourses and research outline for fuctional and nonfunctional requirements |  |  | Refrences were checked and confirmed and ai was only used to find an outline example |
| 2026-09-08 | Phenyo Phooko | Chatgpt |  | Used ChatGPT research tool to find sources and research |  |  | used as a supporting research and productivity tool rather than as the main source of the project's work. |

# REFERENCES

National Aeronautics and Space Administration (NASA). (2023). NASA Systems Engineering Handbook.

National Institute of Standards and Technology (NIST). (2020). NIST Privacy Framework: A Tool for Improving Privacy through Enterprise Risk Management, Version 1.0.

Forsgren, N., Humble, J. & Kim, G., 2018. Accelerate: The Science of Lean Software and DevOps: Building and Scaling High Performing Technology Organizations. s.l.:IT Revolution Press.

International Organization for Standardization (ISO), 2018. ISO 31000:2018 Risk management — Guidelines, s.l.: International Organization for Standardization.

Nygard, M., 2011. Documenting Architecture Decisions. [Online] 
Available at: https://cognitect.com/blog/2011/11/15/documenting-architecture-decisions
[Accessed 09 09 2026].

OWASP Foundation, n.d. OWASP Secrets Management Cheat Sheet. [Online] 
Available at: https://cheatsheetseries.owasp.org/
[Accessed 09 09 2026].

Project Management Institute, 2021. A Guide to the Project Management Body of Knowledge (PMBOK® Guide) (7th ed.). s.l.:Project Management Institute.

International Organization for Standardization / International Electrotechnical Commission / Institute of Electrical and Electronics Engineers (ISO/IEC/IEEE). (2018). ISO/IEC/IEEE 29148:2018 — Systems and software engineering — Life cycle processes — Requirements engineering.

OWASP Foundation. (n.d.). OWASP Application Security Verification Standard (ASVS).