# ADRs / decision records for PED v2.0

The following records are written in the same spirit as the M1 decision log: context, alternatives, decision, rationale, trade-offs and consequences. Person 3 can assign the final project ADR IDs when merging them into the shared log.

## ADR-ARCH-01 - Use SPA + modular monolith API

| Field | Detail |
| --- | --- |
| Status | Proposed / ready for team approval |
| Context | CivicConnect must support one core browser-based reporting/management workflow, three user roles, measurable performance/availability, and a three-person development team. Native mobile, external municipal integration and AI classification are outside the M1 baseline. |
| Alternatives | Single server-rendered monolith; SPA + modular monolith API; SPA + microservices. |
| Decision | Select a React SPA plus one modular Node/Express API and one PostgreSQL database. |
| Rationale | The selected option gives clear module boundaries and a testable HTTP interface without the operational cost and extra failure modes of microservices. It fits the pilot scale and team capability while leaving room to extract a module later if measured scale or integration needs justify it. |
| Trade-offs | Two build targets and an API contract must be maintained. The backend and database remain shared runtime dependencies. |
| Consequences / follow-on | Repository structure must reflect module boundaries. New service extraction requires a later ADR and evidence. Diagrams/RTM use these boundaries. |

## ADR-TECH-01 - Select React/TypeScript + Node/Express + PostgreSQL

| Field | Detail |
| --- | --- |
| Status | Proposed / closes M1 ED-002 after approval |
| Context | M1 deferred technology choice and recorded a high learning risk for a full ASP.NET Core/PostgreSQL alternative. The team already has Node/Express/MongoDB experience, but M2 now needs an integrity-focused persistence baseline. |
| Alternatives | React + Node/Express + MongoDB; React + ASP.NET Core + PostgreSQL; React + Node/Express + PostgreSQL. |
| Decision | Use React 19.x + TypeScript 6.0, Node 24 LTS + Express 5.x, PostgreSQL 18.x and Prisma ORM 7.x. |
| Rationale | The hybrid keeps the familiar backend runtime/framework, reducing schedule risk, while PostgreSQL supplies relational constraints/transactions that fit users, roles, reports and workflow state. All major components are mainstream, open-source and deployable on common managed platforms. |
| Trade-offs | The team must learn PostgreSQL/Prisma conventions and cannot rely on MongoDB patterns. Exact dependency versions require lockfile maintenance and security updates. |
| Consequences / follow-on | README, package files, migrations and deployment configuration must use this stack. Any major stack replacement after baseline requires controlled change. |

## ADR-DEPLOY-01 - Provider-neutral PaaS deployment direction

| Field | Detail |
| --- | --- |
| Status | Proposed |
| Context | M1 raised late-hosting and operational-cost risks, while M2 requires deployment compatibility but not production deployment. |
| Alternatives | Vendor-specific architecture now; self-managed VM; provider-neutral managed web service + managed PostgreSQL. |
| Decision | Use a provider-neutral deployment model: static frontend host, managed Node web service and managed PostgreSQL. Select the exact vendor/plan later using current cost and availability evidence. |
| Rationale | This demonstrates deployability without hard-wiring business code to one cloud provider. It supports the cost constraint and keeps the deployment decision reversible. |
| Trade-offs | Some provider-specific configuration will still exist at deployment time. Free-tier limits and backup/availability guarantees must be checked when the team actually chooses the service. |
| Consequences / follow-on | Use environment-based configuration, no secrets in repository, and record vendor selection as a later decision if it materially affects cost/availability. |