CivicConnect - governance

# 4.1) Stakeholder Register

| ID | Stakeholder | Role | Primary needs / expectations | Influence | Interest |
| --- | --- | --- | --- | --- | --- |
| S01 | Citizens / Community Members | Primary users who report civic issues | Simple reporting, understandable process, feedback/status visibility | Medium | High |
| S02 | Civic/Administrative Personnel | Receive, review and manage reported issues | Structured reports, sufficient information, prioritization and workflow visibility | High | High |
| S03 | Project Sponsor / Client | Owns the business problem and project outcome | System addresses business objectives and remains within agreed scope | High | High |
| S04 | System Administrators | Maintain user/system information and operational controls | Reliable administration, controlled access and manageable system behavior | High | Medium |
| S05 | Community / Local Organizations | Indirectly affected by reported issues and outcomes | Visibility of relevant community concerns and effective resolution processes | Medium | Medium |
| S06 | Development Team | Designs and constructs the system | Clear scope, stable requirements and achievable engineering commitments | High | High |

# 6) Power / Interest Analysis

|  | HIGH INTEREST | LOW INTEREST |
| --- | --- | --- |
| HIGH POWER | Manage Closely Project Sponsor / Client Civic/Administrative Personnel System Administrators | Keep Satisfied Relevant organizational management |
| LOW POWER | Keep Informed Citizens / Community Members Community Organizations | Monitor Indirect stakeholders |

Justification

Project Client - High Power / High Interest

The sponsor can influence scope and project success while having a direct interest in the business outcome.

Civic/Administrative Personnel - High Power / High Interest

These stakeholders influence how reported issues will be processed and are directly affected by the system's operational usefulness.

Citizens - Lower Power / High Interest

Citizens are central to the problem and have a strong interest in the system, but an individual citizen has comparatively limited authority over project scope.

Community Organizations - Medium/Lower Power / Medium Interest

They may be affected by civic issues and outcomes without having direct control over development decisions.

PMI's stakeholder-management guidance supports analyzing stakeholders according to their influence/power and interest so that management attention can be prioritized appropriately.